Alaska Statewide Debris Management Planning Project

Task 2: Basic Debris Management Guidelines

August 2009

Table of Contents

1.	Introduction	1-1

1.1	Purpose	1-1

1.2	Assumptions	1-2

1.3	Approach	1-2

2.	Types of Debris and Debris–Generating Events	2-1

2.1	Primary Types of Debris	2-1

2.2	Types of Debris Generating Events	2-2

3.	Roles and Responsibilities	3-1

3.1	Emergency Operations Center	3-1

3.1.1	EOC Director	3-1

3.1.2	Public Information Officer	3-1

3.1.3	Health and Safety Officer	3-2

3.1.4	Operations	3-2

3.1.5	Administration/Finance	3-3

3.2	Damage Assessment Teams	3-3

4.	Damage Assessment	4-1

4.1	Windshield Survey	4-1

4.2	Preliminary Damage Assessment	4-1

5.	Debris Clearance	5-1

5.1	Priorities	5-1

5.2	Requirements	5-1

5.3	Clearance Process	5-2

6.	Tree, Limb, and Stump Debris Removal and Disposal	6-1

6.1	Requirements	6-1

6.2	Removal Process	6-2

6.3	Disposal Process	6-2

7.	Rights-Of-Way Debris Removal	7-1

7.1	Requirements	7-1

7.2	Removal Process	7-2

7.2.1	Clean-wood, C&D, and Brown Goods and Non-RCA White Goods	7-2

7.2.2	Refrigerant-Containing Appliances	7-2

7.3	Disposal Process	7-3

8.	Public Areas Debris Removal and Disposal	8-1

8.1	Requirements	8-1

8.2	Removal Process	8-2

8.3	Disposal Process	8-2

9.	Private Property Debris Removal and Disposal	9-1

9.1	Requirements	9-1

9.2	Removal Process	9-2

9.3	Disposal Process	9-3

10.	Sediment Debris Removal and Disposal	10-1

10.1	Requirements	10-1

10.2	Removal Process	10-2

10.3	Disposal Process	10-2

11.	Vehicle and Vessel Debris Removal and Disposal	11-1

11.1	Requirements	11-1

11.2	Removal Process	11-2

11.3	Disposal Process	11-2

12.	Asbestos Debris Removal and Disposal	12-1

12.1	Requirements	12-1

12.2	Removal Process	12-2

12.2.1	Regulated Asbestos Containing Material	12-2

12.2.2	Non-Regulated Asbestos Containing Material	12-2

12.3	Disposal Process	12-2

13.	Collection Sites	13-1

13.1	Requirements	13-1

13.2	Collection Process	13-2

13.2.1	Clean-wood and C&D Debris	13-2

13.2.2	HHW and e-waste Debris	13-2

13.3	Disposal Process	13-3

13.3.1	Clean-wood and C&D Debris	13-3

13.3.2	HHW and E-Waste Debris	13-3

14.	Debris Management Sites	14-1

14.1	Requirements	14-1

14.2	Preparation	14-1

14.3	Operation	14-3

14.3.1	Clean-wood Debris	14-3

14.3.2	Construction and Demolition Debris	14-4

14.4	Closeout	14-5

15.	Public Information	15-1

15.1	24 – 48 Hours	15-1

15.1.1	Resumption of Household Garbage and Recycling Services	15-1

15.1.2	Drop-Off Locations	15-1

15.1.3	Curbside Collection	15-1

15.1.4	Hazardous Waste Spills and Releases	15-2

15.2	2 – 9 Days	15-2

15.2.1	Drop-Off Locations	15-3

15.2.2	Curbside Collection	15-3

15.2.3	HHW Collection	15-4

15.2.4	E-Waste Collection	15-4

15.2.5	Hazardous Waste Spills and Releases	15-5

15.2.6	Building Safety and Private Property Demolition	15-5

15.2.7	Illegal Dumping	15-6

16.	Private Property Demolition	16-1

16.1	Building Safety Evaluation	16-1

16.2	Private Property Demolition	16-1

16.2.1	Regulatory Permits and Necessary Documentation	16-2

16.2.2	Demolition Process	16-3

16.3	Public Assistance Program Demolition Funding	16-5

16.3.1	Eligible Costs	16-5

16.3.2	Ineligible Costs	16-5

17.	Contracting & Procurement Procedures	17-1

17.1	Contracting Process	17-1

17.2	Methods of Procurement	17-1

17.3	General Provisions	17-2

17.4	Specific Types of Contracts	17-3

17.5	Contracting avoidances	17-4

Tables

2-1	Primary Types of Debris That Can Result from a Natural Hazard Event

2-2	Debris-Generating Events

Appendices

A	Health and Safety Forms

B	Contact Information

C	Damage Assessment Forms

E	Priority Clearance Routes and Facilities

E	Debris Removal Forms

F	Potential Priority Debris Management Sites

G	Disposal Facilities

H	Recycling Facilities

I	Freight Rail and Barge Transport Facilities

J	State Publications

K	FEMA Publications

Acronyms/Abbreviations

ACM	asbestos-containing material

ADF&G	Alaska Department of Fish & Game

AKOSH	Alaska Occupational Safety and Health Section

CFR	Code of Federal Regulations

C&D	construction and demolition

CY	cubic yard(s)

DEC	Department of Environmental Conversation

DHS&EM	Division of Homeland Security and Emergency Management

DMS	debris management site

DMVA	Department of Military and Veterans Affairs

DNR	Department of Natural Resources

DT&PF	Department of Transportation and Public Facilities

EOC	Emergency Operations Center

e-waste	electronic waste

EPA	U.S. Environmental Protection Agency

FEMA	Federal Emergency Management Agency

HHW	household hazardous waste

M&O 	Maintenance and Operations

NEPA	National Environmental Protection Act

NRC	National Response Center

OSHA	Occupational Safety and Health Administration

PIO	Public Information Officer

RACM	regulated asbestos-containing material

RCA	refrigerant-containing appliance

RCRA	Resource Conservation and Recovery Act

RMW	regulated medical waste

ROW	right-of-way

SPAR	Spill Prevention and Response

SY	square yard(s)

USACE	U.S. Army Corps of Engineers

USCG	U.S. Coast Guard

Y	yard(s)

This page intentionally left blank

# Introduction

[Name of Borough] is vulnerable to natural and human-caused disasters, each potentially resulting in large amounts of assorted debris. Following a disaster, debris must be removed and disposed of to reduce the potential threat to the health, safety, and welfare of the impacted citizens and community, as well as to expedite recovery efforts in the impacted areas.

[Name of Borough Emergency Management Department] is responsible for development of disaster response and recovery plans, and for coordination of disaster management among the Borough and organizations involved in disaster response and recovery. These Basic Debris Management Guidelines (hereon referred to as Guidelines) do not focus on one specific type of emergency or disaster, and therefore, can be used to coordinate debris clearance, removal, and disposal for any type of debris-generating event.

## Purpose

The Alaska Department of Military and Veterans Affairs (DMVA) Division of Homeland Security and Emergency Management (DHS&EM) has developed these Guidelines to enable boroughs to effectively coordinate the management of debris following an emergency or disaster.

These Guidelines provide guidance for the [Name of Borough] to:

Utilize its existing local Emergency Operations Center (EOC) to oversee coordinated debris management activities.

Estimate disaster-generated debris following an emergency or disaster.

Clear debris from priority routes and egresses/ingresses to critical facilities and infrastructure.

Establish the most efficient and cost-effective removal and disposal process for leaning trees, hanging limbs, and stumps.

Establish the most efficient and cost-effective removal and disposal process for debris on the right-of-way (ROW), public areas, and private property.

Establish the most efficient and cost-effective removal and disposal process for sediment, vehicles and vessels, and asbestos-containing material (ACM).

Determine the best way to dispose of debris, including mulching clean-wood and maximizing the recycling of construction and demolition material (C&D).

Develop public outreach information to notify residents of appropriate debris removal and disposal activities.

Understand the contracting process, procurement methods, general provisions for debris contracts, types of debris contracts, and contracting avoidances.

Understand the local safety evaluation process for private property damaged from disasters, demolition eligibility determination, and types of eligible and ineligible demolition work.

Ensure that local and State health and safety procedures and other required regulatory permits are understood and adhered to throughout the debris management process.

## Assumptions

These Guidelines address debris management activities based on the following assumptions:

The amount of debris resulting from a minor natural disaster is not likely to exceed the ability of the Borough to clear, remove, and dispose of debris through the use of municipal staff (hereafter referred to as “force account labor”).

The amount of debris resulting from a major natural disaster will likely exceed the ability of the Borough to clear, remove, and dispose of debris. In that event, Federal Emergency Management Agency’s (FEMA) working through the State may mission-assigned contractors, including the U.S. Army Corps of Engineers (USACE) or procured contractors to assist in some or all phases of debris management.. This includes the clearance, removal, and disposal of debris; debris operations monitoring; and private property demolition.

The use of contractors may be required to for the removal and disposal of refrigerant-containing appliances (RCA) and ACM.

The Borough will recycle debris to the fullest extent possible.

If the emergency or disaster requires, the Governor will declare a state of emergency that authorizes the use of State resources to assist in the removal and disposal of debris. If the incident overwhelms State resources, the Governor will request, through FEMA, a Presidential Disaster Declaration.

If the emergency or disaster requires, the Governor will declare a state of emergency that authorizes State agencies to temporarily suspend or reduce certain State regulations and requirements.

If the incident results in a Presidential Declaration, the State will receive supplemental disaster assistance under the FEMA Public Assistance Program for costs associated with applicants, facilities, and work deemed eligible according to FEMA eligibility criteria and that complies with special consideration requirements.

If the incident results in a Presidential Declaration, the FEMA Public Assistance Program will reimburse 100 percent of eligible debris cleanup in public places for 60 days from the date of declaration. After which, FEMA will reimburse 75 percent of the cost while the State will share the remaining 25 percent.

## Approach

[Name of Borough] guidance to managing debris after an emergency or disaster through the use of force account labor is detailed in Sections 2 through 16 of this plan:

Section 2 discusses typical debris generated from disasters and the types of disasters that could occur in the Borough.

Section 3 identifies and describes the roles and responsibilities for persons involved in managing local debris activities. Additionally, roles and responsibilities are defined for the Emergency Operations Center (EOC) staff and Damage Assessment Teams.

Sections 4 and 5 discuss the concepts of operations for force account labor to conduct damage assessments and clear debris from roads.

Sections 6 – 12 provides guidance for the removal and disposal process of the following types of debris: hanging limbs, leaning trees, and stumps; debris on the ROW; debris in public areas; debris on private property; sediment; vehicles and vessels; and Asbestos-containing Material (ACM).

Section 13 discusses the use of collection sites or drop-off locations to remove and dispose of clean-wood, C&D, household hazardous waste (HHW), and electronic waste (e-waste) debris.

Section 14 provides guidance for the preparation, operation, and closeout of sites to temporarily store debris.

Section 15 discusses requirements for developing and delivering debris related public information within 24-48 hours and 2-9 days of the incident.

Section 16, addresses debris management for private property demolition, including building safety evaluation and Public Assistance Program eligibility.

Section 17 covers contracting and procurement procedures, including types of debris removal contracts, competitive contracting procedures, and contract documentation requirements.

Appendices A through K provide supporting information, including supporting debris management information prepared by the State and FEMA.

This page intentionally left blank

# Types of Debris and Debris–Generating Events

This section provides an overview of the primary types of debris generated from a disaster or emergency as well as the types of debris-generating events that can affect the Borough.

## Primary Types of Debris

[Name of Borough] is at risk for several types of disasters, particularly floods, earthquakes, and wind/cyclonic storms. The quantity and type of debris generated from each event are a function of the location and type of event, as well as its duration and intensity. Table 2-1 describes the primary types of debris. It is important to note that not all the debris listed in Table 2-1 is eligible for removal assistance under the FEMA Public Assistance Program. To be eligible for FEMA funding, the debris removal work must be a direct result of an incident that results in a Presidential disaster declaration, occur within the designated disaster area, and be the Borough’s (applicant) responsibility at the time of the disaster. In addition, the debris removal work must be necessary to eliminate an immediate threat to life, public health, and safety; eliminate threats of significant damage to improved public or private property; or ensure the economic recovery of the affected community.

| Table 2-1 Primary Types of Debris That Can Result from a Natural Hazard Event |
| --- |
| Debris Type | Debris Contents |
| Clean wood | Whole trees, tree stumps, tree branches, tree trunks, and other leafy material |
| Construction and demolition | Typically, wood, bricks, rubble, dry wall, roofing materials, tiles, insulation, and concrete. The material is generally inert (unlikely to cause pollution or environmental damage). |
| Hanging limbs and hazardous tree stumps | Limbs and stumps greater than 24 inches in diameter located on improved public property or a right-of-way if the limbs or stumps pose immediate threats to life and public health and safety. |
| Hazardous waste | Waste that is regulated under the Resource Conservation and Recovery Act (RCRA) and contains properties that make it potentially harmful to human health or the environment. In regulatory terms, a RCRA hazardous waste is a waste that appears on one of the following four hazardous waste lists or exhibits at least one of the following four characteristics: ignitability, corrosivity, reactivity, and toxicity. Examples of hazardous debris include regulated asbestos-containing material (RACM), such as friable asbestos-containing material (ACM), non-friable ACM that has become friable, and non-friable ACM that is likely to become friable due to the methods used for demolition, renovation, or disposal; nonregulated asbestos-containing material (non-RACM), which refers to ACM that is nonfriable, provided that the material is handled in such a way that the ACM remains non-friable; high-intensity discharge lamps; used oil; non-clean-wood ash; waste tires; and lumber that has been pressure-treated with chromate copper arsenate. |
| Household hazardous waste | Products and materials that are used and disposed of by residential consumers rather than by commercial or industrial consumers. Household hazardous waste includes pesticides and insecticides, motor oil and antifreeze, brake and transmission fluids, solvents, enamel, lead-based and latex paints, drain and oven cleaners, photochemicals, spot removers, wood preservatives, automobile tires and batteries, small aerosol cans, consumer batteries, outdoor gas grill propane tanks, and fluorescent bulbs. |
| Electronic waste (e-waste) | Electronics that contain hazardous materials such as cathode ray tubes, including computer monitors and televisions. |
| White goods | Household appliances, including ovens, stoves, washers, and dryers, and refrigerant-containing appliances, including refrigerators, freezers, and window air-conditioner units. |
| Brown goods | Furniture, such as couches, mattresses, tables, and chairs. |
| Utility | Power transformers, utility poles, cable, and other utility-company material. |
| Vehicles and vessels | Vehicles and vessels damaged, destroyed, relocated, or lost as a result of the disaster or emergency. |
| Sediment | Soil, mud, sand, and rock deposited on improved public property and rights-of-way by the disaster or emergency. |
| Putrescent | Any debris that will decompose or rot, such as animal carcasses and other organic matter. |
| Regulated medical waste | Cultures and stocks of infectious agents, human pathological wastes, human blood and blood products, sharps, and animal wastes. Does not include medical waste created at home. |
| Private property | Debris, generally construction and demolition debris, located on private property. |

## Types of Debris Generating Events

Table 2-2 lists potential disaster events, associated hazards, and primary debris types and debris locations in the [Name of Borough]. [Edit hazards as appropriate: wildland fires; snow avalanches; tsunamis and seiches; weather, including coastal storms, storm surges, and ice storms; and oil spills and hazardous material events].

| Table 2-2 Debris-Generating Events |
| --- |
| Event | Hazard | Extent | Primary Debris Type | Likely Location |
| Earthquake | Ground shaking | M 4.0 to M 9.2; approximately 75 percent of Alaska’s detected earthquakes occur in the following areas: Alaska Peninsula, Aleutian Islands, Cook Inlet, and the Anchorage area. Approximately 15 percent occur in Southeast Alaska, and the remaining 10 percent occur in the Interior. | None to extensive amounts of: clean wood, C&D, sediment, white and brown goods, vehicles and vessels, hazardous waste | Primarily in areas located near major fault lines, particularly along the Aleutian Islands, the Alaska Peninsula, the Cook Inlet region, and the Alaska Range. Southeast Alaska also is at some risk. |
| Flood rain/rain-on-snow, rain runoff flood, snowmelt flood, groundwater flood, ice jam flood, flash flood, alluvial fan flood, glacial outburst flood, fluctuating lake | Flood inundation | Along all Alaska water courses; hazard event type determines the extent of the impact area for each community. | C&D, clean wood, sediment, white and brown goods, vehicles and vessels, hazardous waste | Statewide, depending on the type of flooding event. Communities located on flood-prone waterways are most at risk, but due to the wide-ranging nature of the hazard, most communities are exposed to some degree of risk. |
| Landslide/ ground failure | Soil slides and debris flows | Limited information, but previous landslides indicate depths of 3 to 5 feet. | C&D, clean wood, sediment, white and brown goods, vehicles | Statewide in areas with steep topography and unconsolidated soils. |
| Severe weather | High winds, snow, and ice/sleet | High winds can equal hurricane force winds. | C&D, clean wood, utilities | Primarily coastal communities and the southwestern and western regions of the State. |
| Tsunami/seiche | Tsunami wave inundation | Principally confined to coastline, with close proximity to the Gulf of Alaska and tsunami wave influence traversing into the Bering Sea. Inundation extent is highly dependent on underwater bathymetry (contours), distance, event magnitude, and above-water surface topography. | C&D, clean wood, sediment, white and brown goods, vehicles and vessels, hazardous waste | Primarily coastal communities on or near the Gulf of Alaska, from the Aleutian Islands to Southeast Alaska, including communities located on Kodiak Island and in Prince William Sound. |
| Volcano | Volcanic ash | Minor eruption: estimated vertical extent of ash is below 20,000 feet. Significant eruption: Estimated vertical extent of ash extends from 20,000 feet to 40,000 feet. Major eruption: Estimated vertical extent of ash extends to 40,000 feet or above. | Volcanic ash, contaminated sediment | Statewide, depending on magnitude of eruption and weather patterns affecting ashfall. Active volcanoes are located throughout the Aleutian Islands, along the Alaska Peninsula and western shores of Cook Inlet, in the Copper River Basin, and scattered throughout Southeast Alaska. Communities located near volcanoes. |
| Wildland fire | Fire | Typically burns several thousand acres of land | Clean ash, hazardous ash | Along the wildland urban-interface in the southwestern, western, and interior regions. |

# Roles and Responsibilities

This section outlines the roles and responsibilities of the Borough’s EOC to coordinate the efforts of all Borough agencies that will be involved in debris management activities.

## Emergency Operations Center

During a disaster, the Borough’s EOC Director will activate the EOC and coordinate Borough agencies and volunteers, and if necessary State and federal entities, to assist in the response and recovery. The [Name of Borough] EOC is located at [Insert address].

The Borough’s EOC will be responsible for coordinating all immediate and long-term debris management activities. If long-term debris management activities continue after the EOC has closed, they will be conducted by the Operations function.

A typical EOC, which is organized based on the Incident Command System, will consist of the following functions to carry-out debris management activities.

### EOC Director

The EOC Director will be responsible for implementing this Guideline and will oversee all activities and tasks carried out by the EOC.

The EOC Director will be responsible for, but not limited to, the following activities:

Reviewing rapid and initial damage assessments in conjunction with Operations function.

Establishing debris-clearing priorities in conjunction the Operations function.

Discontinuing the clearing operations.

Conducting daily update briefings with key Borough and State officials.

Establishing and maintaining direct coordination with Borough and State officials regarding State permits and regulations.

Working directly with DHS&EM, and, if needed, with FEMA, regarding all federal debris management assistance activities.

### Public Information Officer

The PIO will generally be designated by the EOC Director. The PIO will be responsible for disseminating debris information to the local media and Borough Webmaster. The PIO will undertake the following activities:

Coordinating the dissemination of information through various outlets, including the Borough and the Media.

Preparing and issuing public information announcements regarding the resumption of household garbage and recycling services (if available), landfill, transfer station, and bin drop-off locations, curbside collection, HHW collection, e-waste collection, hazardous waste spills and releases, building safety, private property demolition, and illegal dumping.

### Health and Safety Officer

The Health and Safety Officer will be assigned from the Borough’s Health Department. The Health and Safety Officer will ensure the personnel health and safety of all contracted staff, assess and/or anticipate hazardous and unsafe situations, and enforce local and State health regulations. The Health and Safety Officer will be responsible for the following activities:

Reviewing and providing input on any health and safety issues.

Distributing the Occupational Safety and Health Administration (OSHA) Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to force account labor, as needed.

Conducting weekly field visits to monitor health and safety procedures and requiring that any force account labor practices that do not follow the minimum safety standards result in immediate corrective actions.

### Operations

The Operations function will consist mainly of staff assigned from the Borough’s Public Works Department, with support from other Borough departments [Select applicable departments: Planning Department, Parks and Recreation Department, and Fire Department]. The primary role of the Operations function will be to establish and support debris clearance, removal, and disposal operations, to determine the need for contractors, and to make clearance, removal, and disposal decisions for the Borough. The Operations function will be responsible for the following activities:

Assigning Damage Assessment Teams to conduct rapid and initial damage assessments.

In conjunction with the EOC Director, reviewing rapid and initial damage assessments conducted by the Damage Assessment Teams.

In conjunction with the EOC Director, establishing debris-clearing priorities.

Overseeing debris clearance and determining when to end debris clearance operations.

Determining the need for and number and location of clean-wood debris DMSs.

Overseeing debris removal operations and determining when to end them.

Determining the need to remove debris on private property and overseeing the removal of such debris.

Overseeing clean-wood and C&D Debris Management Sites (DMS) including preparation, operation, and closeout procedures.

Overseeing the demolition of private property.

In conjunction with the Alaska Department of Environmental Conversation (DEC) Division of Environmental Health and U.S. Environmental Protection Agency (EPA), determining final disposal methods for the following debris: clean-wood, C&D, brown goods, non-RCA and RCA white goods, vehicles and vessels, sediment, and ACM, RCA, HHW, and e-waste.

### Administration/Finance

The Administration/Finance function will include assigned staff from [Select appropriate department – Purchasing Department, Finance Department, Accounting Department, or Procurement Department]. The primary responsibility of the Administration/Finance function is to maintain accurate and detailed records in order to comply with FEMA Public Assistance Program requirements for reimbursement. The Administration/Finance function will be responsible for the following activities:

Collecting, documenting, and filing paper or electronic load tickets and other debris monitoring forms and checklists.

Documenting the straight time and overtime hours for all temporary and permanently employed Borough force account labor employees, the amount of time each employee worked on debris management–related work and the type of work completed, and any equipment and materials/supplies used for completed debris management work.

Complying with Borough procurement practices and the procurement competition requirements specified in 44 CFR Part 13.36 if contractors are used for private property demolition.

## Damage Assessment Teams

The Damage Assessment Teams (Appendix B, Contact Information) [Complete Appendix B] will consist of [Name of Borough] Public Works Department, Engineering Department, and/or Fire Department staff. [Insert additional departments, if necessary]. The Damage Assessment Teams’ primary responsibilities will include the following activities:

Conducting rapid damage assessments based on the instructions given by the Operations function.

Conducting initial damage assessments based on the instructions given by the Operations function.

This page intentionally left blank

# Damage Assessment

This section provides an overview of windshield surveys and preliminary damage assessments.

## Windshield Survey

Upon activation of the EOC, windshield surveys will be conducted after any incident during which disaster and debris intelligence is needed. Based on the severity of the incident, local, State, and federal assessment resources may be activated. Windshield surveys conducted by the Borough or contractors are not eligible for FEMA Public Assistance Program funding.

The Operations function will instruct the Damage Assessment Teams, which are generally composed of Fire or Police departments, to conduct windshield surveys as soon as the disaster has occurred, or after it has made landfall and dissipated. Each team, consisting of a minimum of two people, will complete the Windshield Survey form (Appendix C, Damage Assessment Forms) or other Borough-distributed forms based on visual observations of road conditions within the populated or urbanized areas of the Borough.

Each team will spend up to 2 to 4 hours in each of the populated or urbanized areas of the assigned portion of the Borough, recording the accessibility of trafficked local roads, evacuation and emergency routes, critical facilities (e.g., fire and police stations, and hospitals), public utilities, and essential government buildings. Immediately upon completion of the windshield surveys, the team will submit the forms to the EOC. All Damage Assessment Teams should complete their windshield surveys within 12 hours.

In addition to the windshield surveys conducted in the Borough, the EOC will also contact the regional Alaska Department of Transportation and Public Facilities (DOT&PF) Statewide Maintenance and Operations (M&O) for State route/highway damage assessment input.

## Preliminary Damage Assessment

Once debris clearance procedures are under way, the Operations function will request that the Damage Assessment Teams conduct an additional damage assessment, known as a preliminary damage assessment. As with the windshield survey, each team, consisting of a minimum of two people, will drive through its assigned area and complete the Preliminary Damage Assessment form (Appendix C, Damage Assessment Forms). Each team will spend up to 2 to 4 hours in each of the populated or urbanized areas of the assigned Borough areas, recording the level of damage to noncritical property in populated or urbanized areas, including government facilities, parks, transportation infrastructure, and private property. Immediately upon the completion of the preliminary damage assessments, each team will submit their forms to the EOC. All Damage Assessment Teams should complete the preliminary damage assessment within a total of 8 to 12 hours.

In addition to the preliminary damage assessment conducted in the Borough, the Operations function will make contact with other agencies conducting damage assessments, including DHS&EM and the regional DOT&PF Statewide M&O, to discuss any damage assessment updates.

This page intentionally left blank

# Debris Clearance

This section provides an overview of debris clearance priorities, requirements, and processes.

## Priorities

The EOC Director or designated representative will review the Rapid Damage Assessment forms and any other available debris estimation models to establish debris clearance priorities. The highest priority will be clearing debris from roads and facilities that are necessary for first-responder activities. To support this priority, the pre-identified priority clearance routes and facilities Borough-wide, are shown in Appendix D, Priority Clearance Routes, and Facilities, and include [Complete Appendix D]:

At least one lane of any evacuation route and emergency route

Egress/ingress to critical facilities (EOC, fire stations, police stations, hospitals/clinics, shelters, and schools); public utilities; and essential government buildings

At least one lane of all heavily trafficked local roads

Airports, ports, and/or harbor entrances

## Requirements

The Borough will be responsible for meeting the following requirements when using force account labor for debris clearance.

Schedule: Debris clearance operations must commence as soon as possible after the disaster or emergency has subsided. The duration of the debris clearance operations will be limited to a total of 70 hours (for example, five 12-hour days and one 10-hour day).

Measurement and Payment: Compensation for debris clearance operations will be measured and paid for based on recorded straight and overtime hours worked by temporary and permanently employed Borough staff. The Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris clearance activities, the amount of time each employee worked on each designated debris clearance task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by the Alaska Occupational Safety and Health Section (AKOSH), which regulates occupational safety and health protection standards applicable to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, the National Environmental Protection Act (NEPA), the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris clearance will focus on local roads, large debris clearance vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

Measurement Standards and Commercial Vehicle Enforcement (MSCVE) Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

## Clearance Process

Force account labor will be responsible for the following:

Clearing debris based on the priorities and schedule set by the EOC Director and Operations function. The Operations function will distribute a map and list of facilities, utilities, essential government buildings, infrastructure, and routes and roads to clear within a defined area.

Refraining from attempting to physically remove debris or dispose of debris. Rather, the debris clearance teams will only push debris to roadway shoulders or away from entrances/exits of the critical facility, utility, essential government building, or other infrastructure through cutting, tossing, and/or clearing of debris. In addition, only one lane of each road or entrance/exit to a facility/utility should be cleared at this time.

Ending debris clearance after 70 work hours unless an extension is granted by FEMA Public Assistance Program staff.

# Tree, Limb, and Stump Debris Removal and Disposal

This section provides an overview of the general debris removal requirements as well as the debris removal and disposal process for leaning trees, hanging limbs, and stumps determined to be hazardous.

## Requirements

The Borough will be responsible for adhering to the following requirements when using force account labor for tree, limb, and stump debris removal and disposal.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal and disposal personnel will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by temporary and permanently employed staff. Requirements for measurement and payment are subject to change so it is important to check with DHS&EM and FEMA prior to commencement of any type of debris management work. The Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards applicable to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

## Removal Process

Force account labor will be responsible for the following:

Cut tree determined to be hazardous (condition is caused by the disaster; is an immediate threat to lives, public health and safety, or improved property; has a diameter breast height of 6 inches or greater; and more than 50 percent of the crown is damaged or destroyed OR has a split trunk or broken branches that exposes the heartwood OR has fallen or been uprooted within a public-use area OR is leaning at an angle greater than 30 degrees) and has less than 50 percent of the root-ball flush at the ground level.

Remove hanging limbs only if they are located on improved public property. Hanging limbs must be greater than 2 inches in diameter at the point of breakage, and still hang in a tree and threaten a public-use area (e.g., trails and sidewalks). In addition, hanging limbs will be removed if the tree’s canopy is located on private property, but the hanging limb extends over the ROW. Cut hanging limbs at the closest main branch junction. Hanging limbs from same tree should be cut at the same time, not in separate passes.

Remove tree stumps which have 50 percent, or more, of the root-ball exposed (stumps with less than 50 percent of the root-ball exposed should be flush cut); are larger than 24 inches in diameter, as measured at 24 inches above the ground; are located on improved public property or a public ROW; and present an immediate threat to life, and public health and safety.

Complete a Hanging Limb Worksheet or a Hazardous Stump Worksheet for all hanging limbs and hazardous stumps removed (Appendix E, Debris Removal Forms).

## Disposal Process

Force account labor will be responsible for the following:

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill or recycling facility.

Haul the debris to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills and recycling facilities that accept clean-wood are located in Appendix G, Disposal Facility List and Appendix H, Recycling Facility List.

# Rights-Of-Way Debris Removal

This section provides an overview of debris removal requirements as well as the debris removal and disposal process for curbside collection.

## Requirements

The Borough will be responsible for adhering to the following requirements when using force account labor for curbside collection debris removal and disposal.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal and disposal personnel will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. Requirements for measurement and payment are subject to change so it is important to check with DHS&EM and FEMA prior to commencement of any type of debris management work. As such, the Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards applicable to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

EPA-Certification for RCA Handling: RCAs, including refrigerators, freezers, and window air-conditioner units, must be handled by EPA-certified refrigeration technicians or recycling centers to prevent releases. All contractors (or force account labor) handling RCAs will be responsible for providing the EPA with a copy of their certification.

## Removal Process

Force account labor will be responsible for the following:

### Clean-wood, C&D, and Brown Goods and Non-RCA White Goods

Collect debris in three pre-sort passes so that a truck load contains only clean-wood debris, C&D debris, or brown goods and non-RCA white goods debris.

Remove pre-sorted clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris from major roads in populated or urbanized areas before removing debris from minor road ROWs in populated or urbanized areas (i.e., residential areas) and less populated and more rural areas. Conduct a predetermined number of removal passes as established by the Debris Manager and Operations function (after conferring with Public Assistance Program staff). Generally, two to three scheduled passes will occur for each debris type at 1-week intervals and will commence near the beginning of the debris removal process;

Ensure that the clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris removal passes do not collect RACM, non-RACM, RMW, HHW, e-waste, or RCA debris. If these debris streams are discovered during the loading of clean-wood debris, C&D debris, brown goods and non-RCA white goods debris, the contractor (or force account labor) will place RACM, non-RACM, HHW, e-waste, or RCA debris on the curbside to be collected by permitted hazardous waste personnel, or as directed by the EPA.

Remove stumps measuring 24 inches in diameter, or less, that do not require special equipment for removal within the general clean-wood debris removal passes. Record stump diameter using the Stump Conversion table (Appendix E, Debris Removal Forms).

### Refrigerant-Containing Appliances

Only force account labor that is EPA-certified to handle RCAs may remove RCAs. If no force account labor is qualified to carry-out the collection of RCAs, then the Borough or EPA will provide EPA-certified contractors to carry-out this task.

Collect RCAs, including refrigerators, freezers, and air-conditioning units from the curbside only under the direction of the Alaska DEC Division of Environmental Health or EPA. If Freon removal takes place off-site (rather than at the curbside), manually place the appliances on trucks or use lifting equipment that will not damage the elements that contain Freon. If Freon removal takes place onsite, remove Freon as prescribed by the Alaska DEC Division of Environmental Health or EPA.

## Disposal Process

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill or recycling facility.

Haul the clean-wood, C&D, brown goods, and non-RCAs debris to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

Haul RCA debris to the predetermined staging area to remove the Freon or haul directly to a landfill permitted for Freon disposal where the Freon will be removed and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill.

A list of landfills that accept clean-wood, C&D, white goods, and brown goods is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept clean-wood as well as certain types of C&D and white goods is located in Appendix H, Recycling Facility List.

This page intentionally left blank

# Public Areas Debris Removal and Disposal

This section provides an overview of debris removal requirements as well as the removal and disposal process for debris in public areas.

## Requirements

The Borough will be responsible for adhering to the following requirements when using force account labor for debris removal and disposal in public areas.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal and disposal personnel will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. The Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by the AKOSH, which regulates occupational safety and health protection standards applicable to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

## Removal Process

Force account labor will be responsible for the following:

Do not remove debris from public areas (e.g., public parks and recreation areas) unless requested by the Debris Manager and confirmed by FEMA Public Assistance Program staff. Once confirmed, force account labor should separately collect clean-wood debris and C&D debris.

## Disposal Process

Force account labor will be responsible for the following:

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill or recycling facility.

Haul the debris to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept clean-wood and C&D is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept clean-wood and certain types of C&D is located in Appendix H, Recycling Facility List.

# Private Property Debris Removal and Disposal

This section provides an overview of debris removal requirements as well as the debris removal and disposal process for debris on private property.

## Requirements

If the Borough uses force account labor, then it will be responsible for adhering to the following requirements.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal personnel and disposal will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. As such, the Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

EPA-Certification for RCA Handling: RCAs, including refrigerators, freezers, and window air-conditioner units, must be handled by EPA-certified refrigeration technicians or recycling centers to prevent releases. As such, the contractors (or force account labor) will be responsible for providing the EPA with a copy of their certification.

Hazardous Waste Transporter Permit: For the removal, transportation, storage, and disposal of hazardous waste, all contractors must have an Alaska DEC, Hazardous Waste Permit (18 ACC 62.705).

Asbestos Abatement Certification: For the removal and transportation (or any engagement) of asbestos projects, all contractors (and force account labor) must have an Alaska Division of Labor Safety and Standards, Asbestos Abatement Certification (8 AAC 61.600) and follow special asbestos handling and transportation requirements.

Private Property Debris Removal Permits: For the removal, transportation, and disposal of private property debris, the Borough in which the debris removal and disposal work is being conducted will secure all necessary permits, waivers, and documentation as prescribed by the State and federal government for the removal and disposal of debris on private property (see below).

## Removal Process

Force account labor will be responsible for the following:

Do not remove debris from private property, unless requested by the Operations function and confirmed by FEMA Public Assistance Program staff. Generally, debris removal from private property following a disaster is the responsibility of the property owner, no matter whose debris it is. However, large-scale disasters may deposit enormous quantities of debris on private property over a large area, resulting in widespread immediate threats to the public. In this event, DHS&EM or the Borough may need to enter private property to remove debris, thereby eliminating immediate threats to life, public health, and safety; eliminating immediate threats of significant damage to improved property; or ensuring economic recovery of the affected community and benefit of the community at-large.

For private property debris removal, a property owner requesting debris removal assistance must first submit the following information: how the debris creates a health/safety hazard; proof of ownership of the property; copies of insurance; and a Right-of-Entry form.

Once the FEMA Public Assistance Program staff has approved the request for private property debris removal, the owner will separately sort the debris into clean-wood debris, C&D debris, and brown goods and white goods debris (including RCAs) that can be removed using equipment. Remove remaining waste by hand by a right-of-entry crew.

If asbestos is found, follow removal and disposal procedures outlined in Section 12, Asbestos Debris Removal and Disposal.

## Disposal Process

Force account labor will be responsible for the following:

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill or recycling facility.

Haul the debris to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept clean-wood, C&D, brown goods, and white goods (including RCAs) is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept clean-wood and certain types of C&D and white goods is located in Appendix H, Recycling Facility List.

This page intentionally left blank

# Sediment Debris Removal and Disposal

This section provides an overview of debris removal requirements as well as the debris removal and disposal process for sediment debris.

## Requirements

If the Borough uses force account labor, then it will be responsible for adhering to the following requirements.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal and disposal personnel will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. As such, the Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

Hazardous Waste Transporter Permit: For the removal, transportation, storage, and disposal of hazardous waste, all contractors must have an Alaska DEC, Hazardous Waste Permit (18 ACC 62.705).

## Removal Process

Force account labor will be responsible for the following:

Remove sediment from the ROW or public area.

Contact the Alaska DEC Division Environmental Health for sediments suspected to be contaminated and follow recommended procedures for handling contaminated debris, including testing for contaminants, screening to remove other debris, and disposing contaminated sediment at a designated hazardous waste disposal facility. If not contaminated, the Operations function will also contact the Alaska DEC Division Environmental Health and/or the ADF&G Division of Habitat (for sediment debris originating in streams) to determine if the sediment can be returned to its original location or if it needs to be brought to a landfill, or is suitable for use as fill in reconstruction projects or cover material in landfills.

## Disposal Process

Force account labor will be responsible for the following:

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill, original location, or construction site.

Haul the debris to the predetermined landfill, original location, or construction site and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill, original location, or construction site. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept both contaminated and uncontaminated sediment is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept sediment is located in Appendix H, Recycling Facility List.

# Vehicle and Vessel Debris Removal and Disposal

This section provides an overview of debris removal requirements as well as the debris removal and disposal process for vehicles and vessels.

## Requirements

The Borough will be responsible for adhering to the following requirements when using force account labor for debris removal and disposal in public areas.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal and disposal personnel will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. As such, the Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

Vehicle and Vessel Permits: For the removal, transportation, and disposal of vehicles and vessels, the Borough in which the debris removal and disposal work is being conducted will secure all necessary permits, waivers, and documentation as prescribed by the State and federal government for the removal and disposal of vehicle and vessels (see below).

## Removal Process

Force account labor will be responsible for the following:

Do not remove vehicles and vessels until the Operations function demonstrates that the vehicle or vessel presents a hazard or immediate threat, blocks ingress/egress in a public use area, or obstructs water in water courses and is abandoned (i.e., owner cannot be located).

Haul the vehicle to a holding site pre-approved by the Operations function and under the supervision of a peace officer or employee of the State or Borough. Complete the Abandoned Vehicle and Vessel Documentation Form (Appendix E, Debris Removal Forms) and give it to the Operations function immediately. The Operations function will make a copy for the Alaska Department of Administration DMV and for the person who is holding the vehicle or vessel.

## Disposal Process

Do not remove vehicles and vessels from the designated holding area until the Operations function secures ownership by completing an Abandoned Motor Vehicle Form and Title or other paperwork providing ownership, as determined by the Alaska Department of Administration DMV and directed by the Operations function, and until documentation relating to the removal of abandoned vehicles and vessels is submitted to the FEMA Public Assistance Program staff for consideration.

Document each load of vehicles and vessels using a load ticket prior to hauling the vehicles and vessels to the predetermined landfill or recycling facility.

Haul the debris to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept vehicles and vessels is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept scrap metal is located in Appendix H, Recycling Facility List.

# Asbestos Debris Removal and Disposal

This section provides an overview of debris removal requirements as well as the debris removal and disposal process for asbestos.

## Requirements

The Borough will be responsible for adhering to the following requirements when using force account labor for asbestos debris removal and disposal.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal personnel and disposal will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. As such, the Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

Hazardous Waste Transporter Permit: For the removal, transportation, storage, and disposal of hazardous waste, all contractors must have an Alaska DEC, Hazardous Waste Permit (18 ACC 62.705).

Asbestos Abatement Certification: For the removal and transportation (or any engagement) of asbestos projects, all contractors (and force account labor) must have an Alaska Division of Labor Safety and Standards, Asbestos Abatement Certification (8 AAC 61.600) and follow special asbestos handling and transportation requirements.

## Removal Process

Force account labor will be responsible for the following:

### Regulated Asbestos Containing Material

RACM debris should not be included in curbside collection. However, if it is accidentally placed on the curbside or if the definition of C&D is expanded to include contaminated debris, RACM debris collection will occur as follows. If RACM asbestos is discovered, the Operations function will contact and notify the nearest landfill where RACM disposal is permitted to determine special packaging requirements. If no local landfill permitted for RACM disposal exists, the Operations function will work with the Alaska DEC Division of Environmental Health or EPA to determine the next most appropriate form and method of disposal (i.e., rail or barge).

Once the place of disposal is known, place thoroughly wetted RACM into leak-tight containers labeled with the health warning “CAUTION, CONTAINS ASBESTOS FIBER, AVOID CREATING DUST, CANCER AND LUNG DISEASE HAZARD.”

### Non-Regulated Asbestos Containing Material

Non-RACM debris should not be included in curbside collection. However, if it is accidentally placed on the curbside or the definition of C&D is expanded to include contaminated debris, non-RACM debris collection will occur as follows. If non-RACM is discovered, the Operations function will contact the nearest landfill that is permitted for non-RACM to determine its acceptance policy.

Once the disposal location and acceptance policy are known, collect non-RACM in a way that the ACM remains non-friable and place the non-RACM in a leak-proof truck or container. Non-RACM does not need to be bagged, although loads should be covered or contained to prevent littering during transport.

## Disposal Process

Force account labor will be responsible for the following:

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill. If no landfill in the vicinity of the Borough accepts RACM or non-RACM, then haul the debris to an airport, barge port, or rail yard to ship out for final disposal.

Haul the debris to the predetermined landfill (or airport, barge port, or rail yard) and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill (or airport, barge port, or rail yard). Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day. If any discrepancies on the load tickets exist, the Operations function must contact the EPA Region 10 National Emissions Standards for Hazardous Air Pollutants Program at 1-800-424-4EPA.

A list of landfills that accept RACM and non-RACM is located in Appendix G, Disposal Facility List, while a list of barge companies that ship RACM and non-RACM to a final disposal site is listed in Appendix I, Barge Facilities.

This page intentionally left blank

# Collection Sites

This section provides an overview of debris removal requirements as well as the debris removal and disposal process when using collection sites. Collection sites for clean-wood, C&D, HHW, and e-waste debris are discussed below.

## Requirements

The Borough will be responsible for adhering to the following requirements when using force account labor to remove and dispose of debris from dedicated collection sites.

Schedule: Unless restricted by local ordinances or instructed otherwise by the EOC, the working hours for debris removal and disposal personnel will be limited to 12 hours each day, seven days per week.

Measurement and Payment: Compensation for debris removal and disposal operations will be measured and paid for based on recorded straight and overtime hours worked by permanently employed staff. As such, the Administration/Finance function must clearly document the straight time and overtime hours for all employees involved in debris removal and disposal activities, the amount of time each employee worked on each designated debris removal and disposal task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: Adherence to all local and State health and safety strategies as identified by AKOSH, which regulates occupational safety and health protection standards to all State and local public employees.

Additionally, the Borough may distribute OSHA Fact Sheets and QuickCards (Appendix A, Health and Safety Forms) to all force account labor for their review.

Environmental Requirements: State and local regulations, laws, and ordinances must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, NEPA, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris removal and disposal will focus on local roads, large debris removal and disposal vehicles will likely travel to and from the Borough as well as within the Borough on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, and convoys.

Hazardous Waste Transporter Permit: For the removal, transportation, storage, and disposal of hazardous waste, all contractors must have an Alaska DEC, Hazardous Waste Permit (18 ACC 62.705).

## Collection Process

Force account labor will be responsible for the following:

### Clean-wood and C&D Debris

If the incident does not warrant the need for curbside collection, the collection of clean-wood debris and/or C&D debris at drop-off locations may be utilized. As determined by the Operations function, place bins (dumpsters) within populated or urbanized areas for residents to dispose of clean-wood debris and/or C&D debris within a specific period of time. Separate bins should be designated for clean-wood debris and C&D debris.

In lieu of bins, the Operations function may ask the public to haul clean-wood debris and/or C&D debris to the nearest landfill or recycling facility that accepts clean-wood and/or C&D for disposal. In that event, force account labor must be located at the entrance of the predetermined landfill or recycling facility to ensure that the public only disposes of eligible debris during drop-off hours. Use the Clean-wood Debris Disposal Tracking Log and/or the C&D Debris Disposal Tracking Log (Appendix E, Debris Removal Forms) to document accepted clean-wood debris and/or C&D debris.

### HHW and e-waste Debris

Depending on the amount of estimated HHW debris and e-waste debris, the Borough may want to support several HHW debris and/or e-waste debris collection site days. However, to help ensure that only HHW debris and e-waste debris resulting from the disaster is brought to the collection locations, these locations should remain open only during the first few weeks after a disaster. At collection sites, force account labor should place debris into approved bins for storage until the debris is removed for disposal.

In lieu of HHW debris and e-waste debris collection sites, the Operations function may ask the public to haul HHW debris and e-waste debris to the nearest landfill or recycling facility that accepts HHW and e-waste for disposal. In that event, force account labor must be located at the entrance of the pre-approved landfill or recycling facility to ensure that the public only disposes of eligible debris during drop-off hours. Use the Clean-wood Debris Disposal Tracking Log and/or the HHW Disposal Tracking Log or e-waste Disposal Tracking Log (Appendix E, Debris Removal Forms) to document accepted HHW and e-waste.

## Disposal Process

### Clean-wood and C&D Debris

Document each bin containing clean-wood debris or C&D debris using a load ticket prior to hauling the bins to the predetermined landfill or recycling facility.

Haul the clean-wood debris and C&D debris bins to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept clean-wood and C&D is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept clean-wood as well as certain types of C&D is located in Appendix H, Recycling Facility List.

### HHW and E-Waste Debris

Document each bin containing HHW debris or e-waste debris using a load ticket prior to hauling the bins to the predetermined landfill or recycling facility.

Haul the HHW debris and e-waste debris bins to the predetermined landfill or recycling facility and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept HHW and e-waste is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept e-waste is located in Appendix H, Recycling Facility List.

This page intentionally left blank

# Debris Management Sites

This section provides an overview of Debris Management Sites (DMS), including site selection requirements, and preparation, operation, and closeout procedures. DMSs should only be used when storage space is needed to more efficiently reduce and recycle clean-wood and C&D.

## Requirements

The Operations function, in conjunction with DHS&EM, will determine the need for and number of DMSs to temporarily store, sort, reduce, and dispose of clean-wood debris and/or C&D debris. To establish the number of DMSs needed, the Operations function will use the initial damage assessment results and will follow the USACE debris storage requirements outlined below.

The Operations function should first consider sites that are on public property and are greater than five acres. In addition, these sites must be screened for the following historical, cultural, and environmental factors: FEMA Special Flood Hazard Areas; known erosion areas; known periodic flooding areas; areas above the known flood line; Alaska National Wetlands Inventory areas; and Alaska Heritage Resources Survey sites. DMSs that have been prescreened by the Borough are located in Appendix F, Potential Priority Debris Management Sites [Complete Appendix F].

Debris can be stacked to a height of 10 feet

Sixty percent of land area will be required to be used for buffers (i.e., roads, safety buffers, towers, HHW areas, and burn pits)

1 acre = 4,840 square yards

10-foot stack height = 3.33 yards

Total volume per acre = 4,840 cubic yard/acre x 3.33 yards = 16,117 cubic yards/acre (with no buffers)

Total cubic yards of debris/total volume per acre (16,117 cubic yards/acre) = total number of acres required for storage (with no buffers)

To account for buffers, multiply total number of acres required for storage (with no buffers) by 1.66

A 100-acre storage site can be cycled every 45 to 60 days or one time during a moderate windstorm or flood event

## Preparation

The Operations function should only designate sites for clean-wood debris and C&D debris storage, reduction, and disposal. Once these sites have been determined, force account labor will prepare and provide the following to the Operations function for approval: a regional map, site plan, engineering report, and baseline data. In addition, force account labor will prepare the site groundwork; and provide site security, traffic control, protective measures, and an inspection tower, as described below. Some of these requirements may be relaxed by the Operations function, if recommended or agreed upon by the FEMA Public Assistance Program staff and Alaska DEC Division of Environmental Health.

Storage Plan: If a DMS is expected to receive more than 50 tons of C&D debris, then the Operations function must submit a storage plan to DEC for approval (State Publications, Appendix J).

Regional Map: Delineate the DMS on a regional map.

Site Plan: Show existing site conditions and projected site use, including all site structures (such as buildings, fences, gates, entrances and exits, parking areas, on-site roadways, and signs) and the location of all water supplies; property boundaries, access roads, the locations of all surface water bodies, and 100-year floodplain boundaries; all proposed structures and areas designated for unloading, sorting, storage, and loading, including dimensions, elevations and floor plans of these structures and areas, and the general process flow; and adjacent properties, including the location of public and private water supplies.

Engineering Report: Describe the general operating plan for the proposed DMS, including:

The origin, composition, and expected weight or volume of all debris to be accepted

The maximum time any such debris will be stored, where all debris will be disposed of

The proposed capacity, operating hours, and the expected life of the facility; a description of all machinery and equipment, including the design capacity

A proposed transfer plan specifying the transfer route, the number and type of transfer vehicles to be used, and how often solid waste will be transferred to the disposal site

A description of the facility's drainage system and water supply system

A plan for hiring and training equipment operators and other personnel who will operate the facility

A contingency plan that details an alternative debris handling system for periods when not operating, or for delays in transporting debris due to undesirable conditions, such as delivery of unauthorized debris, fires, dust, odor, vectors, unusual traffic conditions, equipment breakdown or other emergencies.

Baseline Data: Take ground or aerial photographs and/or video; note important built environment features (structures, fences, culverts) and natural environment features (landscaping); take random soil and groundwater samples; and check for volatile organic compounds.

Site Groundwork: Prepare the DMS to accept clean-wood debris or C&D debris. Preparation efforts will include clearing debris, erosion control, grading, and construction and maintenance of haul roads and entrances. Protect any existing structures at the sites and repair any damage caused by site operations.

Site Security: Install site security measures and maintain security for site operations.

Traffic Control: Control pedestrian and vehicular traffic on the site by providing flag persons, signs, and other traffic-control equipment, as needed. At minimum, one flag person must be located at the entrance of each DMS.

Protective Measures: Prohibit any disposal activity within 100 feet of the site boundaries. In addition, determine the exact location (unless already provided by the Borough) of the on-site utilities, ensure that they are adequately marked, and carry out DMS operation work carefully to avoid damage. Place plastic liners under stationary equipment such as generators and mobile lighting plants.

Inspection Station: Bring in or build a temporary inspection station, with a desk and chair with protection from the weather, as required, at each DMS. The station will be located out of the way of traffic flow and clearly marked as an Inspection Station. This station is temporary, not secure, and not intended for storage of documents during nonworking hours.

## Operation

### Clean-wood Debris

#### Chipping and Grinding

Locate grinders within the DMSs’ that are farthest away from residential areas.

Do not allow wood mulch and chip piles to exceed 18 feet in height, 50 feet in width and 350 feet in length. Piles should be subdivided by fire lanes with at least 25 feet of clear space at the base around each pile. These piles should not be compacted.

Monitor the temperature of stockpiled mulch at least twice daily to detect hot spots resulting from natural microbial decomposition. Upon finding a hot spot, mix the affected mulch to cool it down and avoid any possible fire hazards.

The Operations function will work with the Alaska DEC, Department of Natural Resources (DNR), DOT&PT and the Alaska Railroad to determine the best possible uses of the reduced clean-wood material, including: a soil amendment to be disked into soil or mixed with potting soil; mulch for weed control, moisture retention, soil temperature control, erosion control or slope stabilization; landscaping in parks, recreation areas, and along roadsides or railways; fuel; feedstock for composting operations; pulp wood; or a landfill product.

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill, recycling facility, or final disposal site.

Haul debris to the predetermined landfill, recycling facility, or final disposal site and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept clean-wood is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept clean-wood is located in Appendix H, Recycling Facility List.

#### Incineration

Do not begin until necessary open burning permits from the Alaska DEC Division of Environmental Heath and Division of Air Quality and the Alaska DNR Division of Forestry are acquired.

If open burning, such as air curtain incineration, is deemed permissible by the Alaska DEC Division of Environmental Heath and Division of Air Quality and the Alaska DNR Division of Forestry, locate the incinerator units or open burning barrels with a setback of at least 100 between the debris piles and the incineration area and 1,000 feet between the incineration or open burning area and the nearest building.

Extinguish fires 2 hours before anticipated removal of the ash mound. The ash mound should be removed before it reaches 2 feet below the lip of the incineration pit.

Do not dispose of ash until directed by the Operations function. The Alaska DEC Division of Environmental Health will assist the Operations function in determining the best way to dispose of clean-wood debris ash.

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill or final disposal site.

Haul debris to the predetermined landfill or final disposal site and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or final disposal site. Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept clean-wood debris ash is located in Appendix G, Disposal Facility List.

### Construction and Demolition Debris

Place uncontaminated and unadulterated wood, recognizable uncontaminated concrete and other masonry waste (including steel or fiberglass reinforcing embedded in concrete), asphalt pavement, brick, soil or rock that has not been in contact with a spill from petroleum product, hazardous waste, or industrial waste, and that is not commingled with other solid waste into sorted piles. Unless told otherwise by the Operations function, it is important to sort C&D debris, as not all C&D landfills and recycling facilities accept all types of C&D debris.

If any contaminated C&D debris is comingled with uncontaminated C&D, place it into an unsorted pile and follow procedures outlined in Section 13, Asbestos Debris Removal and Disposal.

As recommended by the Alaska DEC Division of Environmental Health and directed by the Operations function, place sorted or unsorted piles of uncontaminated C&D debris on trucks to be hauled to permitted landfill or recycling facility (or airport, rail yard, or barge port to be transported to an off-site final disposal site).

Document each load of debris using a load ticket prior to hauling the debris to the predetermined landfill or recycling facility (or airport, rail yard, or barge port to be transported to an off-site final disposal site).

Haul debris to the predetermined landfill or recycling facility (or airport, rail yard, or barge port to be transported to an off-site final disposal site) and give the remaining carbon copies to force account labor/owner located at the entrance of the landfill or recycling facility (or airport, rail yard, or barge port to be transported to an off-site final disposal site). Keep the final carbon copy of the load ticket and give it to the Administration/Finance function at the end of each day.

A list of landfills that accept C&D is located in Appendix G, Disposal Facility List, while a list of recycling facilities that accept certain types of C&D is located in Appendix H, Recycling Facility List.

## Closeout

Once the Operations function has determined that a DMS is no longer needed, it will be closed within 30 days of receiving the last load of debris. To meet federal requirements, the closure of a DMS must occur within 6 months of the disaster declaration, unless an extension is granted by FEMA. Use force account labor to close each DMS as described below.

Restoration: Remove all debris from the DMS for final disposal, take out all contracting equipment and temporary structures, and reestablish grades throughout the DMS.

Sampling and Testing: Complete soil and groundwater closure sampling, as conducted in the DMS preparation – baseline data, and testing of the DMS. The results must be provided to the Operations function prior to the closure of each DMS. If a DMS is found to be contaminated above the baseline values, then it must be remediated by the Borough to a baseline as deemed acceptable by the Operations function and the Alaska DEC Division of Environmental Health.

Site Inspection: Participate in a final site inspection with the Operations function to ensure that the site is returned to pre-existing conditions. If environmental impacts are identified as part of this inspection, the Borough will provide the appropriate level of remediation to return the site back to its original condition and use. Once the Operations function has determined that the site has been returned to the baseline conditions, the Operations function will document the site closure.

This page intentionally left blank

# Public Information

This section provides an overview of public information process for debris removal and disposal. Public information activities will occur at during at least two phases (24-48 hours and 2-9 days) after a debris-generating incident,

## 24 – 48 Hours

Within 12 hours after the activation of the EOC, the PIO will set up a public information hotline and work with the Borough Webmaster to post public information regarding the resumption of household garbage and recycling services, debris drop-off locations, curbside collection, and hazardous waste spills and releases on the Internet. The PIO will also convey the same public information message to the appropriate media (Appendix B, Contact Information) [Complete Appendix B] within 24-48 hours of the event. While information releases will need to be modified based on the type and severity of an incident, the PIO will convey some or all of the following information.

### Resumption of Household Garbage and Recycling Services

Delays should be expected for household garbage and recycling services, even if available.

Household garbage and household recyclables are not part of the disaster debris stream and should be disposed of as normal.

### Drop-Off Locations

If there is not enough disaster-generated debris to warrant curbside collection, then property owners should bring clean-wood debris (tree branches and other leafy material) and/or C&D debris to landfills, transfer stations, or bins (dumpsters) as designated by the Borough.

Residents will be notified through the media or Borough Website about the locations and dates for clean-wood debris and/or C&D debris drop-off locations.

Fees at landfills and transfer stations will be waived for disaster-generated debris only.

### Curbside Collection

The schedule for curbside debris collection is unknown at this point. However, debris brought to the curbside will most likely be collected once a week over a 2- to 3-week period shortly after the incident has occurred or dissipated.

Residents may move disaster-generated debris to the curbside for pickup.

Disaster-generated debris should be placed on the curbside, not in the roadway, and not in front of fire hydrants, storm drains, mailboxes, or crosswalks.

Disaster-related debris along the curbside must be sorted into three piles:

Clean-wood debris (whole trees, tree stumps, tree branches, tree trunks, and other leafy material)

Uncontaminated C&D debris (typically includes wood, bricks, rubble, dry wall, roofing materials, tiles, insulation, and concrete. The material is generally inert and therefore unlikely to cause pollution or environmental damage)

Brown goods debris (furnishings) and white goods debris (major appliances)

The collection of C&D debris may be expanded to include contaminated C&D: debris mixed or commingled with other solid waste at the point of generation, processing or disposal, and that is contaminated with spills of a petroleum product, hazardous waste, or industrial waste.

HHW debris, e-waste debris, and waste tires debris should not be placed on the curbside but brought to a designated collection site or landfill.

Unsorted debris piles will not be collected, and the property owner will be responsible for hauling unsorted, uncollected debris to a local transfer station or landfill.

Debris removal will focus on removing debris that is hazardous (i.e., hanging limbs and leaning trees) first. Property owners will be notified through the media or the Borough Website about the approximate dates when the curbside debris in their neighborhood will be collected.

### Hazardous Waste Spills and Releases

The Responsible Party, Alaska DEC SPAR, EPA, or the U.S. Coast Guard (USCG) will be the lead agency responsible for handling the removal and disposal of hazardous waste spills and releases on coastal and inland zones.

If a hazardous release or spill occurs, take action to minimize dispersion and control the release as well as possible. Next, call the Alaska DEC SPAR at 1-800-478-9300, to alert the nearest Alaska DEC Area Response Team. In addition, contact the National Response Center (NRC), which provides a communications center continuously staffed to handle response activities, at 1-800-424-8802.

## 2 – 9 Days

During the beginning of the debris removal phase (2 to 9 days after an incident, the PIO will provide the media and Borough Webmaster with new and additional information regarding drop-off locations, curbside collection, HHW collection, e-waste collection, hazardous waste handling, building safety and private property demolition, and illegal dumping. While the message will need to be modified based on the type and severity of the event, the PIO will convey some or all of the following information.

### Drop-Off Locations

If there is not enough disaster generated debris to warrant curbside collection, then property owners should bring clean-wood debris (tree branches and other leafy material) and/or C&D debris to landfills, transfer stations, or bins as designated by the Borough.

Residents will be notified through the media or the Borough Website about the locations and dates for clean-wood and/or C&D debris drop-off locations.

Fees at landfills and transfer stations will be waived only for disaster-generated debris.

### Curbside Collection

The schedule for curbside collection (of debris) is currently being determined. However, debris brought to the curbside will most likely be collected once per week over a 2- to 3-week period shortly after the incident has occurred or dissipated.

Residents may move disaster-generated debris to the curbside for pickup.

Disaster-generated debris should be placed on the curbside, not in the roadway, and not in front of fire hydrants, storm drains, mailboxes, or sidewalks.

Disaster-related debris along the curbside must be sorted into three piles.

Clean-wood debris (whole trees, tree stumps, tree branches, tree trunks, and other leafy material)

Uncontaminated C&D debris (typically includes wood, bricks, rubble, dry wall, roofing materials, tiles, insulation, and concrete. The material is generally inert and therefore unlikely to cause pollution or environmental damage) OR contaminated C&D (debris mixed or commingled with other solid waste at the point of generation, processing or disposal, and that is contaminated with spills of a petroleum product, hazardous waste, or industrial waste)

Brown goods debris (furnishings) and white goods debris (major appliances)

Do not place HHW, e-waste, or waste tire debris on the curbside unless told otherwise. These items should be brought to a designated collection site or disposal facility.

Refrigerators and freezers containing rotting food may create a sanitary nuisance and will not be collected. Therefore, residents must clear refrigerators and freezers of food before the items are brought to the curbside.

Unsorted debris piles will not be collected, and the property owner will be responsible for hauling unsorted, uncollected debris to a local landfill.

Disaster-related debris does not include reconstruction debris and normal household garbage.

Household garbage, reconstruction debris, and non-RMW will be disposed of using normal solid waste procedures.

Debris removal will focus on removing debris from priority routes and facilities before residential areas. Property owners will be notified through the media or Borough Website about the approximate dates when the curbside debris in their neighborhood will be collected.

### HHW Collection

HHW debris should not be placed on the curbside but rather brought to a designated collection site or disposal facility.

Place leaking HHW containers in plastic bags or other secure containers to prevent further seepage.

Residents will be notified through the media and/or Borough Website about the locations and dates of designated HHW collection sites and/or disposal facilities, as well as permissible debris accepted at these sites and/or facilities.

Residents should adhere to the following procedures for the handling and transportation of HHW debris: leave products in the original containers and make sure that they are sealed so that they do not leak.. Place products in a cardboard box in the back of the vehicle, away from the driver and passengers and do not transport more than 5 gallons or 50 pounds of HHW debris at a time.

Accepted HHW debris generally includes pesticides and insecticides, motor oil and antifreeze, brake and transmission fluids, solvents, enamel, lead-based and latex paints, drain and oven cleaners, photo chemicals, spot removers, wood preservatives, automobile tires and batteries, small aerosol cans, consumer batteries, wireless phone batteries, outdoor gas grill propane tanks, compact fluorescent bulbs, other used or leftover portions of products containing toxic chemicals, and any product that is labeled “CAUTION,” “POISONOUS,” “TOXIC,” “FLAMMABLE,” or “CORROSIVE.” Generally, explosives, fireworks, radioactive materials, infectious materials, and unlabeled materials will not be accepted.

### E-Waste Collection

E-waste debris generally includes computers, monitors, laptops, desktop printers, fax machines, and wireless phones.

E-waste debris may be disposed of at a local designated collection site, EPA-designated Plug-In Partners, or designated disposal facility during normal business hours. Plug-In Partners include, but are not limited to:

Best Buy: Accepts, at no cost, wireless phones, rechargeable batteries, and ink-jet cartridges at drop-off kiosks located inside the door of every U.S. Best Buy store. In addition, Best Buy hosts and/or sponsors a series of weekend recycling events at its store parking lots

Office Depot: Provides Tech Recycling Boxes for $5 (small box), $10 (medium box), or $15 (large box). Consumers can fill boxes with acceptable e-waste and bring them back to an Office Depot for disposal.

Staples: Accepts, at no cost, wireless phones, personal digital assistants, pagers, digital cameras, and chargers.

AT&T retail stores: Accepts, at no cost, handsets, chargers, nickel-cadmium. batteries, lithium-ion batteries, small sealed lead acid batteries, and nickel-metal hydride batteries, regardless of provider.

Sprint retail stores: Accepts, at no cost, used wireless phones, batteries, accessories, and connection cards, regardless of provider.

T-Mobile retail stores: Accepts, at no cost, wireless phones, batteries, personal digital assistants, and accessories, regardless of provider.

Verizon Wireless retail stores: Accepts, at no cost, used wireless phones, regardless of provider.

Residents will be notified through the Media and/or Borough Website about additional locations and dates for e-waste collection.

### Hazardous Waste Spills and Releases

The Responsible Party, Alaska DEC SPAR, EPA, or the USCG will be the lead agency responsible for handling the removal and disposal of hazardous waste spills and releases on coastal and inland zones.

If a hazardous release or spill occurs, take action to minimize dispersion and control the release as well as possible. Next, call the Alaska DEC SPAR at 1-800-478-9300, to alert the nearest Alaska DEC Area Response Team. In addition, contact the National Response Center (NRC), which provides a communications center continuously staffed to handle response activities, at 1-800-424-8802.

### Building Safety and Private Property Demolition

Certified local, State, or federal building inspectors or registered engineers will generally not be able to conduct an official safety evaluation until a few to several days after an incident, depending on the extent of local damage and the number of available qualified inspectors and engineers.

If a structure appears to be damaged, property owners should contact their insurance company as soon as possible. If property owners have no insurance, they should contact the local building department.

If a structure needs to be demolished, the property owner will receive a written copy of the assessment by certified mail.

If a structure poses a health and safety threat to neighbors and has been determined to be uninsured or owned by an absentee landlord, a FEMA inspector, State inspector, and local inspector or engineer together will determine whether the structure needs to be demolished. If FEMA approves the demolition of properties identified in the demolition bid, the State will provide the Borough with written authorization to proceed with the demolition project.

To be eligible for FEMA Public Assistance Program reimbursement, the uninsured property owner must complete Right-of-Entry agreements, and the Borough must provide several other documents to the State and Public Assistance Program staff prior to the commencement of demolition activities.

### Illegal Dumping

Residents should report any signs of illegal dumping on Bureau of Land Management public lands at 1-800-478-1263 and any signs of illegal dumping on Borough lands to local law enforcement authorities.

This page intentionally left blank

# Private Property Demolition

This section provides an overview of the local safety evaluation process for private property damaged from disasters, demolition eligibility determination, and types of eligible and ineligible demolition work.

## Building Safety Evaluation

A certified local building inspector, local registered engineer, or Direct Federal Assistance personnel (i.e., USACE) will not generally be able to conduct an official safety evaluation of private property until a few to several days after an incident, depending on the extent of local damage and the number of available qualified inspectors and engineers. The first safety evaluation will most likely be a rapid evaluation, which requires only 15 to 30 minutes for each property and is limited to inspecting only the building exterior. If a severe interior problem is brought to the attention of the inspector or engineer or if the structure cannot be adequately viewed from the exterior, an interior evaluation will likely be conducted as well.

During this evaluation, the inspector or engineer will quickly determine if a building is safe enough to occupy and, if not, decide what restrictions to place on its use or entry. The results of the inspection are placed near the entrance to the building and will likely fall under one of three categories:

Inspected: This type of damage is insignificant or is readily repairable and does not pose any significant safety hazard. This posting is intended only to inform occupants that the building may be safely occupied. It does not imply that existing damage should be ignored or that repairs are not necessary.

Restricted: This type of damage prevents unrestricted occupancy although conditions that are clearly unsafe do not exist. Entry is normally limited to occupants or owners so that they can retrieve valuable or essential property or to contractors so that they can make necessary repairs.

Unsafe: This type of damage is so severe that it is dangerous to the life, health, or safety of the public because the damaged property is structurally unsafe and a partial or complete collapse is imminent. It is unsafe to occupy or enter the building for any reason.

## Private Property Demolition

The “red tagging” or unsafe posting of a structure does not automatically mean that the property has been condemned or will require demolition. Demolition may eventually be the appropriate action for a property owner to take if required repairs are too expensive. The local building official will conduct a detailed inspection to determine if the unsafe structure requires demolition. If the structure needs to be demolished, the property owner will receive a written copy of the assessment by the local building inspector via certified mail. If demolition is required or deemed appropriate, the owner has the primary responsibility for demolition of an unsafe structure and subsequent removal of demolition debris. Most insurance policies have a clause that provides payment for demolishing structures damaged beyond repair. However, the demolition of a privately owned structure and subsequent removal of demolition debris may be eligible for assistance from the FEMA Public Assistance Program, if no insurance exists that would pay for the demolition, if the owner is not capable of paying for such work, and if no opportunity exists to recoup the cost from the owner. FEMA is prohibited by Robert T. Stafford Disaster and Emergency Assistance Act, Section 312, from approving funds for work that is covered by any other source of funding. Therefore, the State and/or Borough must verify that insurance coverage or any other source of funding does not exist for the demolition of private structures. If FEMA discovers that duplication of benefits from other funding sources has occurred, then FEMA will deobligate Public Assistance Program funding.

Once the Operations function has identified any unsafe, uninsured private structures, it will contact FEMA to schedule site visits. The Operations function will also provide FEMA with a list of the properties to be inspected (including the owner’s name, street address, and the tax or parcel identification number), a map identifying each property, the name of a local building inspector or engineer to be part of the inspection team, and insurance information, if available.

A FEMA inspector, State inspector, and local inspector or engineer together will determine if a structure is 50 percent, or more, damaged. If FEMA approves the demolition of a property identified in the demolition bid, the State will provide the Borough with written authorization to proceed with the demolition project.

If permission for the demolition or debris removal of private property is authorized and considered for Public Assistance Program funding, the Borough will be required to properly document all legal processes used to gain access to private property; applicable scopes of work; and compliance with federal, State, and local environmental and historic preservation review requirements. The Borough should work with the State and/or Public Assistance Program staff prior to the commencement of any private property demolition or debris work to ensure that all legal, environmental, historic, and scope of work considerations are addressed.

### Regulatory Permits and Necessary Documentation

The Operations function will acquire the following documents to present to the Alaska DMVA DHS&EM, Alaska Department of Fish and Game Division of Wildlife Conservation, Alaska DNR Division of Parks and Outdoor Recreation, Office of History and Archaeology, and/or Public Assistance Program staff prior to demolition:

A Right-of-Entry form signed by the property owner, which includes a Hold Harmless agreement and indemnification applicable to the project’s scope of work.

Investigation of insurance coverage and liens.

Photos that show the property address (if available) and condition of the property prior to the beginning of the work.

Structural assessments or other certifications based on local ordinances or building codes showing the structure to be unsafe or posing an immediate threat to the public.

Documentation of environmental and historic review, which may include a site visit and approval from the State Historic Preservation Officer from the Office of History and Archaeology (AOHA) to document that no historic and archaeological site restrictions exist; and/or a consultation with the ADF&G’s Division of Wildlife Conservation to ensure that that no Endangered, Threatened, and Special Concern Fish and Wildlife Species of the State of Alaska exist on the property site.

Documentation that no asbestos or hazardous waste is present. If asbestos is found, the contractor must adhere to AS 18.31.020 (Duties of the Department of Labor and Workforce Development (DLWD). The DLWD’s Division of Labor and Safety Standards oversees for the abatement of toxic hazards associated with asbestos. Requirements of this code include the certification of all persons working on asbestos projects.

Once the Operations function has reviewed the State-provided forms for historic preservation, endangered species, and hazardous materials and understands that it is the Borough’s responsibility to ensure full compliance with all federal, State, and local rules and regulations regarding these matters, it will sign and return these forms to the State. At this time, the Borough will also provide copies of the bid specifications, final property list, and bid results prior to demolition.

If permission for demolition is not provided, the Borough will follow its legal condemnation process, including Right-of-Entry and Hold Harmless agreements.

### Demolition Process

Contractors hired by the Administration/Function function will demolish a structure based on the strategy set by the Operations function, which includes the following.

Equipment: The types and sizes of equipment to be used must be listed in the contractor’s prequalification proposal. Prior to beginning work, the contractor will be required to more fully identify each item of equipment by type, size, and equipment number. The equipment number and the contractor’s name or initials must be permanently marked on each side of the vehicle at that time. Rates for equipment not listed in the proposal must be established with the Administration/Finance function before such equipment may be used.

The contractor will operate all trucks, trailers, and other equipment in accordance with the manufacturer’s instructions and applicable federal, State, and local rules and regulations. Equipment will be in good working condition.

Contractors are also responsible for locating areas where their equipment may be stored, serviced, and repaired. Such areas may not include ROWs or any areas that would impact traffic flow or produce a safety hazard. This requirement does not preclude parking equipment for short periods of time, including overnight, where work is in progress.

In addition, removal of RACM requires special equipment, as outlined in 8 AAC 61.600, Asbestos Abatement Certification.

Measurement and Payment: The measurement and payment for demolition will be based on the bid specifications.

Permits: The Borough will provide the contractor with all necessary demolition or excavation permits prior to the commencement of demolition work. If asbestos is found, contractors must provide a plan to the Borough prior to the removal of asbestos and validate that they have an 8 AAC 61.600, Asbestos Abatement Certification.

Site Preparation: Contractors will prepare the site by following the Borough permit procedures, including site security, air monitoring, wetting requirements, and Best Management Practices.

Demolition: Each structure should be demolished in a controlled manner and as regulated by the local building code. If RACM and non-RACM asbestos are present, the contractor must adhere to 8 AAC 61.600, Asbestos Abatement Certification.

Disposal: Debris will be disposed of at final disposal facilities and recycling facilities identified in Appendix M and N. Debris may only be disposed of at facilities that accept the specific debris stream. Debris will be disposed of in the following manner:

RACM and contaminated C&D: If RACM is present the Borough, on behalf of the asbestos removal contractor, will make contact with the nearest landfill that is permitted for RACM disposal and notify the landfill receiving RACM to determine special packaging requirements. If no local landfill permitted for RACM disposal exists, the Borough will work with the Alaska DEC Division of Environmental Health or EPA to determine the next most appropriate form and method of disposal (i.e., rail or barge). Once the method of disposal is known, the contractor will place thoroughly wetted RACM into leak-tight containers labeled with the health warning “CAUTION, CONTAINS ASBESTOS FIBER, AVOID CREATING DUST, CANCER AND LUNG DISEASE HAZARD.” Prior to leaving the demolition site, a debris monitor should document the RACM on a Waste Shipment Record (provided by the Alaska DEC Division of Environmental Health). Once documented, the asbestos removal contractor will haul the RACM debris to a landfill permitted for RACM asbestos disposal (or airport, rail yard, or barge port) and give a copy of the Waste Shipment Record to a contractor supervisor at the end of the day.

Non-RACM: On behalf of the asbestos removal contractor, the Borough will make contact with the nearest landfill that is permitted for non-RACM and determine its acceptance policy. Once the disposal location and acceptance policy is known, the asbestos removal contractor will collect non-RACM in a way that the ACM remains non-friable. Next, the asbestos removal contractor will haul the non-RACM debris to a landfill permitted for non-RACM asbestos disposal (or airport, rail yard, or barge port).

Uncontaminated C&D: The contractor will haul any uncontaminated C&D debris to a C&D debris processing facility or C&D landfill.

Brown goods debris and household garbage: The contractor will haul the brown goods debris and household garbage to the nearest landfill, rail yard, or barge port.

Non-RCA white goods: The contractor will haul to a scrap metal processor or landfill.

RCA: Under the direction of the Alaska DEC Division of Environmental Health or EPA, the contractor will manually place the appliances on trucks or use lifting equipment that will not damage the elements that contain Freon. The contractor will haul directly to a holding site where an EPA-approved technician will remove the Freon and then haul to a landfill permitted to accept non-RCA white goods. Or, the contractor will haul appliances directly to a landfill permitted for Freon disposal where the Freon will be removed.

HHW: The contractor will haul any HHW to a collection site or landfill that accepts HHW.

e-waste: The contractor will haul any e-waste to a collection site or landfill that accepts e-waste.

## Public Assistance Program Demolition Funding

### Eligible Costs

Eligible costs associated with the demolition of private structures are limited to the demolition and removal of the structures and to other improvements that may represent an immediate threat to public health and safety, including:

Capping wells

Pumping and capping septic tanks

Filling in basements and swimming pools

Testing and removing hazardous materials from unsafe structures, including asbestos and HHW

Securing utilities (electric, phone, water, sewer, etc.)

Securing permits, licenses, and title searches

Demolition of disaster-damaged outbuildings, such as garages, sheds, and workshops that are determined to be unsafe

At project completion, the State will notify FEMA that the Borough’s demolition project has been completed; a joint FEMA/State team will inspect the Borough’s demolition site to ensure full compliance with the original scope of work.

### Ineligible Costs

Ineligible costs associated with the demolition of private structures may include:

Removal of slabs or foundations, except in very unusual circumstances, such as an immediate public health and safety threat posed by disaster-generated erosion under slabs on a hillside.

Removal of pads and driveways.

Structures condemned as safety hazards before the disaster.

Fees for permits, licenses, and titles issued directly by the applicant are ineligible unless shown to be above and beyond administrative costs.

The demolition of commercial structures, including apartments, condominiums, and mobile homes in commercial trailer parks, is generally ineligible for FEMA Public Assistance Program funding on the assumption that these commercial buildings have retained insurance to cover the cost of demolition. In some cases, as determined by FEMA, the demolition of commercial structures by a State or local government may be eligible for FEMA Public Assistance Program funding when such removal is in the public interest.

This page intentionally left blank

# Contracting & Procurement Procedures

This section provides an overview of the contracting process, procurement methods, general provisions for debris contracts, types of debris contracts, and contracting avoidances. To be eligible for reimbursement under the FEMA Public Assistance Program, debris removal processes (including clearance and disposal), and use of debris monitoring contractors must meet rules for federal grants, as noted in 44 CFR Part 13.36 Procurement, and Borough procurement procedures.

## Contracting Process

During a disaster, if the Borough hires contractors to assist with debris clearance, removal, or disposal operations, the Administration/Finance function will use one or more of the following methods to ensure eligibility for FEMA Public Assistance Program reimbursement.

Pre-drafted Contracts: The Administration/Finance function may draft a debris removal or debris monitoring contract prior to a disaster. Once the extent of the disaster is known, the appropriate scope of work can be determined and the contract can be finalized.

Pre-event or Standing Contracts: The Administration/Finance function may choose to solicit bids and award contracts in non-disaster times for specific debris management positions, including a Debris Manager. This allows time for a deliberate procurement process and gives the Administration/Finance function flexibility in mobilizing the appropriate resources in anticipation of an event.

Prequalified Contractors: The Administration/Finance function may prequalify contractors to carry out debris removal and debris monitoring work in the Borough. Prequalified contractors have met the minimum requirements for insurance, bonding, and licensing. During a disaster, all prequalified contractors are invited to bid on a contract. The prequalified contractors can then focus on developing costs rather than assembling documentation in order to qualify for bidding.

## Methods of Procurement

To ensure that an established procurement process is followed, FEMA finds the following four methods of procurement acceptable:

Small Purchase Procedures: An informal method for securing services or supplies that do not cost more than $100,000 by obtaining several price quotes from different sources.

Sealed Bids: The preferred method for procuring construction contracts; this procurement is a formal method where bids are publicly advertised and solicited, and the contract is awarded to the responsible bidder whose proposal results in the lowest in price.

Competitive Proposals: Contracts are awarded on the basis of contractor qualifications instead of price. This method is often used for procuring professional services, such as engineering services. In addition, this method normally involves offers from more than one source and is used when conditions are not appropriate for sealed bids.

Noncompetitive Proposals: Noncompetitive, sole-source proposals should only be used when the award of a contract is not feasible under small purchase procedures, sealed bids, or competitive proposals, and one of the following circumstances applies: the item is available only from a single source; an emergency requirement does not permit a delay; solicitation from a number of sources has been attempted; and competition is determined to be inadequate. It is important to note that FEMA strongly discourages applicants, such as Boroughs, from using this type of procurement.

## General Provisions

To ensure that the Borough’s procurement interests are protected, the following specific items should be included in any debris removal and debris monitoring contract.

Basis of Payment: The basis of payment and the payment process must be clearly outlined in the contract. Contractor payments should be based on verification of completed work, and the required information for the payment request should be included within the provisions of the contract. For Time-and-Material contracts, the types and sizes of equipment to be used must be listed in the contractor’s prequalification proposal. Prior to beginning work, the contractor will be required to more fully identify each item of equipment by type, size, and equipment number. In addition, a Time-and-Material contract must have a cost ceiling or “not to exceed” provision. For Unit Price contracts, weight-to-volume conversion factors should be published in order to further clarify possible differences between invoices and payment. Basis of payment is usually based on the volume and/or weight of the contractor's loads. If the contract payment is based on volume, specific contract provisions are required to substantiate invoices and payment. For Cost-Plus Fixed Fee, Firm-Fixed Price, or Lump Sum contracts, the Administration/Finance function should consider using a progress payment method for contract services. Contractors must supply specific documentation to verify and validate the completed work and support their invoices to receive reimbursement under the FEMA Public Assistance Program.

Reasonable Cost: Reasonable costs must be clearly defined and included in any contract. A reasonable cost, which in its nature and amount does not exceed that which would be incurred by a prudent person under the circumstance prevailing at the time of the decision to incur the cost, must be included as part of the respective scope of work in order to be eligible for the FEMA Public Assistance Program.

Duration: The duration of contract must be clearly stated. By doing so, the applicant sets clear expectations for the contractor. Moreover, the contractor can effectively manage resources and schedule work to meet the applicant’s expectations. As outlined in Section 5.6, debris removal and debris monitoring services should continue for no longer than 60 days from the Notice to Proceed, unless extended by the Administration/Finance function with 10 days’ written notice.

Performance Measures: To ensure that debris removal and debris monitoring are conducted in a timely manner, the contract must include specific timelines for specific tasks to be completed. The contract language clauses should be specific about how performance will be evaluated.

Subcontracting: The contract must include a subcontract plan that contains a clear description of the percentage of the work the contractor may subcontract out and limits the use of subcontractors to only those approved by the Borough.

Equipment: The contract must state that all trucks and other equipment must be in compliance with all applicable federal, state, and local rules and regulations. In addition, the contract should require each contractor to fully identify each item of equipment by type, size, and equipment number, and provide this information to the Administration/Finance function. The equipment number and the contractor’s name or initials must be permanently marked on each side of the vehicle at that time. Rates for equipment not listed in the proposal must be established with the Administration/Finance function before such equipment may be used.

Health and Safety: The contract must state that contractors will provide safety equipment, training, and supervision as may be required by the Borough, and submit their own health and safety strategy to the Health and Safety Officer before commencement of debris clearance operations. Contractors will ensure that their subcontracts contain a similar safety provision.

Conflict Resolution: The conflict resolution process must be well-defined within the contract, including alternatives for mediation should an issue prove difficult to resolve.

Termination Clause: The contract must contain a termination clause that allows the Borough to terminate the contract if the contractor does not deliver services in the manner delineated in the contract. The contract language clauses should be specific about what would be considered reasons for termination.

## Specific Types of Contracts

Time-and-Material Contracts: Time-and-Material contracts are used when the scope of work necessary to achieve an outcome is unknown. This type of contract is typically used in the immediate aftermath of a disaster and utilized during debris clearance operations. FEMA generally limits reimbursement under this contract type to the first 70 hours of work.

A Time-and-Material contract establishes hourly rates for labor and equipment that will be used to perform specific tasks. The contractor is paid based on the actual time spent to perform the specified tasks and for the usage of equipment. The contractor is also paid for the actual cost of materials used during operations. In executing a Time-and-Material contract, the debris monitoring contractor must provide a listing of the equipment used, and the appropriate staff positions, their hourly rate, and a description of the responsibilities for each position.

Unit Price Contracts: Unit Price contracts are used when the individual work tasks are known, but the total amount of work cannot be verified. Units can be measured in terms of weight, volume, or any other quantifiable measure. Unit Price contracts must provide a detailed outline of the specific tasks that are required to complete the work. In addition, Unit Price contacts require intensive documentation and control because each unit must be collected, verified, and accounted for during removal, separation, reduction, and disposal.

Cost-Plus Fixed Fee, Firm-Fixed Price, or Lump Sum Contracts: These types of contracts are used when the scope of work can be identified and quantified. The advantage of a these types of contracts is that the total price for the specified work is known. The contract must contain every work activity that will be required, the quantity of debris that will be removed, and/or the specific number of passes that will be required to collect, haul, and/or dispose of debris. In addition, a breakdown of costs for each item of work activity must be stated within the bid specifications or contract so that if additional work is necessary during the term of the contract, the Administration/Finance function can determine the cost for that work based on the contract line item costs.

## Contracting avoidances

Contracting pitfalls, which may result in ineligibility for FEMA Public Assistance Program reimbursement, should be avoided. As specified in the 2006 FEMA Recovery Division Fact Sheet: Debris Removal Applicant’s Contracting Checklist, the Administration/Finance function will adhere to the following.

DO NOT award a debris removal contract on a sole-source basis.

DO NOT sign a contract until it has been thoroughly reviewed by legal representation.

DO NOT allow any contractor to make eligibility determinations, since only FEMA has this authority.

DO NOT accept any contractor’s claim about being “FEMA certified.” FEMA does not certify, credential, or recommend debris contractors.

DO NOT award a contract to develop and manage DMSs unless it is necessary. Contact DHS&EM for assistance in determining the need for such sites.

DO NOT allow separate line item payment for tree stumps 24 inches, or smaller, in diameter; these should be treated as normal debris.

DO NOT “piggyback” or use a contract awarded by another entity.

DO NOT award predisaster/standby contracts that do not have variable mobilization costs.