Alaska Statewide Debris Management Planning Project

Task 2: Multi-Jurisdiction Debris Management Template

August 2009

tABLE OF CONTENTS

1.	Introduction	1-1

1.1	Authority	1-1

1.2	Background	1-1

1.3	Purpose	1-1

1.4	Assumptions	1-2

1.5	Approach	1-3

2.	Disaster–Generated Debris	2-1

2.1	Primary Types of Debris	2-1

2.2	Types of Debris Generating Events	2-2

2.3	Debris Forecasting Techniques	2-5

2.3.1	Computerized Models	2-5

2.3.2	Non-Computerized Guidelines	2-5

3.	Roles and Responsibilities	3-1

3.1	Emergency Operations Center	3-1

3.2	Debris Management Center	3-2

3.3	Debris Management Team	3-2

3.3.1	Debris Manager	3-3

3.3.2	Liaison Officer	3-3

3.3.3	Public Information Officer	3-4

3.3.4	Health and Safety Officer	3-4

3.3.5	Operations	3-4

3.3.6	Contracting	3-5

3.3.7	Administration/Finance	3-6

3.4	Damage Assessment Teams	3-7

3.5	Multi-Agency Coordination Group	3-7

4.	Debris Clearance	4-1

4.1	Advance Notice	4-1

4.2	Debris Management Center Activation	4-1

4.3	Windshield Survey	4-2

4.4	Debris Clearance Priorities	4-3

4.5	MAC Group Coordination	4-3

4.6	Debris Clearance Personnel	4-3

4.6.1	Contractors	4-4

4.6.2	Force Account Labor	4-5

4.7	Debris Clearance Strategy	4-6

4.8	Public Information	4-6

4.8.1	Resumption of Household Garbage and Recycling Services	4-6

4.8.2	Drop-Off Locations	4-7

4.8.3	Curbside Collection	4-7

4.8.4	Hazardous Waste Spills & Releases	4-8

5.	Debris Removal	5-1

5.1	Preliminary Damage Assessment	5-1

5.2	DMS Requirements	5-1

5.3	Types of Disaster Debris	5-2

5.4	MAC Group Coordination	5-2

5.5	Public Information	5-3

5.5.1	Drop-Off Locations	5-3

5.5.2	Curbside Collection	5-3

5.5.3	HHW Collection	5-4

5.5.4	E-Waste Collection	5-5

5.5.5	Hazardous Waste Spills and Releases	5-5

5.5.6	Building Safety and Private Property Demolition	5-6

5.5.7	Illegal Dumping	5-6

5.6	Debris Removal Personnel	5-6

5.6.1	Contractors	5-6

5.6.2	Force Account Labor	5-9

5.7	Debris Removal Strategy	5-10

5.7.1	Non-Hazardous Waste Debris	5-10

5.7.2	Hazardous Waste Debris	5-15

5.8	Debris Monitoring Personnel	5-19

5.8.1	Contractors	5-19

5.8.2	Force Account Labor	5-19

5.9	Debris Monitoring Strategy	5-19

5.9.1	Debris Monitoring Supervisors	5-20

5.9.2	Roving Monitors	5-20

5.9.3	Debris Loading Site Monitors	5-21

5.9.4	DMS Entrance Monitors	5-21

5.9.5	DMS Exit Monitors	5-22

5.9.6	Final Disposal Monitors	5-22

6.	Debris Reduction and Disposal	6-1

6.1	MAC Group Coordination	6-1

6.2	Debris Disposal Personnel	6-1

6.2.1	Contractors	6-1

6.2.2	Force Account Labor	6-3

6.3	DMS Preparation	6-3

6.4	Debris Disposal and Reduction Strategy	6-4

6.4.1	Clean-wood Debris	6-5

6.4.2	Non-Hazardous Waste Debris	6-6

6.4.3	Hazardous Waste Debris	6-8

6.5	DMS Close-out	6-10

6.6	Holding Areas	6-11

6.6.1	Vehicles and Vessels	6-11

6.7	Collection Sites	6-11

6.7.1	Clean-wood and C&D Debris	6-11

6.7.2	HHW and E-Waste Debris	6-12

7.	Contracting/Procurement Procedures	7-1

7.1	Contracting Process	7-1

7.2	Methods of Procurement	7-1

7.3	General Provisions	7-2

7.4	Specific Types of Contracts	7-3

7.5	Contracting Avoidances	7-4

8.	Private Property Demolition	8-1

8.1	Building Safety Evaluation	8-1

8.2	Private Property Demolition	8-1

8.2.1	Regulatory Permits and Necessary Documentation	8-2

8.2.2	Demolition Strategy	8-3

8.3	Public Assistance Program Demolition Funding	8-5

8.3.1	Eligible Costs	8-5

8.3.2	Ineligible Costs	8-5

Tables

2-1	Primary Types of Debris

2-2	Debris Generating Events

Appendices

A	Example Debris Management Timeline and Debris Management Flow Chart

B	Debris Forecasting and Estimating Models

C	Contact Information

D	Damage Assessment Forms

E	Debris Control Zones

F	Priority Clearance Routes and Facilities

G	Prequalified Contractors

H	Debris Removal Forms

I	Health and Safety Forms

J	Potential Priority Debris Management Sites

K	Disposal Facilities

L	Recycling Facilities

M	Freight Rail Facilities and Barge Facilities

N	State Publications

O	FEMA Publications

Acronyms/Abbreviations

ACM	Asbestos-containing Material

ADF&G	Alaska Department of Fish and Game

AKOSH	Alaska Occupational Safety and Health Section

AOHA	Office of History and Archaeology

ALMR	Alaska Land Mobile Radio

C&D	Construction and Demolition

CFR	Code of Federal Regulations

cy	Cubic Yard(s)

DCZ	Debris Control Zone

DEC	Department of Environmental Conversation

DHS&EM	Division of Homeland Security and Emergency Management

DLWD	Department of Labor and Workforce Development

DMC	Debris Management Center

DMP	Debris Management Plan

DMS	Debris Management Site

DMVA	Department of Military and Veterans Affairs

DPS	Department of Public Safety

DNR	Department of Natural Resources

DT&PF	Department of Transportation and Public Facilities

EOC	Emergency Operations Center

E-waste	Electronic Waste

EPA	U.S. Environmental Protection Agency

FEMA	Federal Emergency Management Agency

HHW	household hazardous waste

M&O 	Maintenance and Operations

MAC	Multi-Agency Coordination

MS/CVE	Division of Measurement Standards and Commercial Vehicle Enforcement

NRC	National Response Center

OSHA	Occupational Safety and Health Administration

PIO	Public Information Officer

RACM	Regulated Asbestos-containing Material

RCA	Refrigerant-containing Appliance

RCRA	Resource Conservation and Recovery Act

RMW	Regulated Medical Waste

ROW	Right-of-way

SPAR	Spill Prevention and Response

SY	square yard(s)

USACE	U.S. Army Corps of Engineers

USCG	U.S. Coast Guard

Y	Yard(s)

This page intentionally left blank

# Introduction

## Authority

This Multi-Jurisdiction Debris Management Plan (DMP) is developed, promulgated, and maintained under the following federal statutes and regulations: Robert T. Stafford Disaster and Emergency Assistance Act, Public Law 93-288, as amended by Public Law 100-107 and Title 44 Code of Federal Regulations (CFR), Parts 13 and 206.

## Background

[Name of Borough, cities, and native villages] are vulnerable to natural and human-caused disasters, each potentially capable of resulting in large amounts of assorted debris. Following a disaster, debris must be removed and disposed of to reduce the potential threat to the health, safety, and welfare of the impacted residents and community, as well as to expedite recovery efforts.

[Name of Borough] is responsible for development of borough and inter-jurisdictional disaster response and recovery plans, and for coordination of disaster management among the borough, State of Alaska, and other jurisdictions and organizations involved in disaster response and recovery. This DMP focuses on the types of debris management activities that are likely to be needed after a flood, earthquake, or wind/cyclonic storm event. However, this DMP can be used to coordinate debris clearance, removal, and disposal for any type of debris-generating emergency or disaster.

## Purpose

[Name of Borough, cities, and native villages] have developed this DMP to facilitate and coordinate the management of debris following an emergency or disaster.

This DMP provides guidance for [Name of Borough] and its cities and native villages to:

Create an organizational structure to oversee coordinated debris management activities throughout [Name of Borough].

Estimate disaster-generated debris amounts and determine capabilities and needs to clear debris from priority routes.

Determine the types of contracts and contractors needed to assist in various phases of debris management.

Establish the most efficient and cost-effective operation and management of debris removal from public rights-of-way (ROWs), public facilities, private and public recreational areas, and private property.

Develop public outreach information to notify residents of appropriate debris removal and disposal activities.

Determine the best way to dispose of debris, including mulching clean-wood and maximizing the recycling of construction and demolition (C&D).

Prequalify debris contractors to clear, remove, and dispose of debris, including conducting private property demolition.

Ensure that the Federal Emergency Management Agency (FEMA) Public Assistance Program eligibility requirements, local and State health and safety procedures, and other required regulatory permits are understood and adhered to throughout the debris management process.

## Assumptions

This DMP addresses debris management activities based on the following assumptions:

Flood-generated debris consists primarily of clean-wood, brown and white goods, and sediment; earthquake-generated debris consist primarily of C&D; and wind/cyclonic storm-generated debris will mainly consist of clean-wood, C&D, and sediment.

A major flood disaster can occur year-round: from spring to early summer (snowmelt floods), mid-summer to late summer (rainfall-runoff floods), late summer to early winter (coastal flooding), and early winter to mid-winter (ice-jam floods). Wind/cyclonic storms generally occur during the winter. A major earthquake event can occur at any time.

The amount of debris resulting from a major natural disaster is likely to exceed the ability of [Name of Borough] and its cities and native villages to clear, remove, and dispose of debris through the use of municipal personnel (hereafter referred to as “force account labor”).

[Name of Borough] and its cities and native villages may use FEMA mission-assigned contractors, including the U.S. Army Corps of Engineers (USACE) or procured contractors to assist in some or all phases of debris management, including the clearance, removal, and disposal of debris; debris operations monitoring; and private property demolition.

[Name of Borough] and its cities and native villages will recycle debris to the fullest extent possible.

If the emergency or disaster requires, the Governor will declare a state of emergency that authorizes the use of State resources to assist in the removal and disposal of debris. If the event overwhelms State resources, the Governor will request, through FEMA, a Presidential Disaster Declaration.

If the emergency or disaster requires, the Governor will declare a state of emergency that authorizes State agencies to temporarily suspend or reduce certain State regulations and requirements.

If the event results in a Presidential Declaration, [Name of Borough] and its cities and native villages may request supplemental disaster assistance under the FEMA Public Assistance Program for costs associated with applicants, facilities, and work deemed eligible according to FEMA eligibility criteria and that complies with special consideration requirements.

If the event, results in a Presidential Declaration, the FEMA Public Assistance Program may reimburse 100 percent of eligible debris cleanup in public places for 60 days from the date of declaration, after which, FEMA will reimburse 75 percent of the cost while the State will share the remaining 25 percent.

## Approach

[Name of Borough] and its cities and native villages’ approach to managing debris after an emergency or disaster by using contractors or force account labor is detailed in Sections 1 through 8 of this plan. In addition, a timeline and flow chart for carrying out all phases of debris management are presented in Appendix A, Example Debris Management Timeline and Debris Management Flow Chart. The remaining sections of this plan are as follows:

Section 2 discusses typical debris generated from disasters, types of disasters that could occur in [Name of Borough], and types and quantity of debris generated from a flood, earthquake, or wind/cyclonic storm event.

Section 3 identifies and describes the local roles and responsibilities for local agencies and staff involved in managing debris activities. Roles and responsibilities are defined for the Emergency Operations Center (EOC), Debris Management Center (DMC), Debris Management Team, Damage Assessment Teams, and local Multi-Agency Coordination (MAC) group.

Sections 4 and 5 describe the concepts of operations for both contracted and force account labor used in debris clearance, removal, and monitoring activities.

Section 6 discusses the concept of operations for both contracted and force account labor used in debris disposal, including the coordination and management of Debris Management Sites (DMSs) and recycling efforts.

Section 7 provides guidance for contracting and procurement procedures, including types of debris removal contracts, competitive contracting procedures, and contract documentation requirements.

Section 8, Private Property Demolition, addresses debris management for private property demolition, including building safety evaluation and Public Assistance Program eligibility.

Appendices A through O provide supporting information, including the following:

Appendix A, Example Debris Management Timeline and Debris Management Flow Chart

Appendix B, Debris Forecasting Techniques

Appendix C, Contact Information

Appendix D, Damage Assessment Forms

Appendix E, Debris Control Zones

Appendix F Priority Clearance Routes and Facilities

Appendix G, Prequalified Contractors

Appendix H, Debris Removal Forms

Appendix I, Health and Safety Forms

Appendix J, Potential Priority Debris Management Sites

Appendix K, Disposal Facilities

Appendix L, Recycling Facilities

Appendix M, Freight Rail Facilities and Barge Facilities

Appendix N, State Publications

Appendix O, FEMA Publications

This page intentionally left blank

# Disaster–Generated Debris

## Primary Types of Debris

[Name of Borough] and its cities and native villages are at risk for several types of disasters, particularly floods, earthquakes, and wind/cyclonic storms. The quantity and type of debris generated from each event are a function of the location and type of event, as well as its duration and intensity. Table 2-1 describes the primary types of debris. It is important to note that not all the debris listed in Table 2-1 is eligible for removal assistance under the FEMA Public Assistance Program. To be eligible for FEMA funding, the debris removal work must be a direct result of a Presidential disaster declaration, occur within the designated disaster area, and be the applicant’s responsibility at the time of the disaster. In addition, the debris removal work must be necessary to eliminate an immediate threat to life, public health, and safety; eliminate threats of significant damage to improved public or private property; or ensure the economic recovery of the affected community to the benefit of the community at-large.

| Table 2-1. Primary Types of Debris |
| --- |
| Type | Contains |
| Clean-wood | Whole trees, tree stumps, tree branches, tree trunks, and other leafy material. |
| Construction and Demolition (C&D) | Typically, wood, bricks, rubble, dry wall, roofing materials, tiles, insulation, and concrete. The material is generally inert (unlikely to cause pollution or environmental damage). |
| Hanging Limbs and Hazardous Tree Stumps | Limbs and stumps greater than 24 inches in diameter, located on improved public property or a right-of-way (ROW), if the limbs or stumps pose immediate threats to life and public health and safety. |
| Hazardous Waste | Waste that is regulated under the Resource Conservation and Recovery Act (RCRA) and contains properties that make it potentially harmful to human health or the environment. In regulatory terms, a RCRA hazardous waste is a waste that appears on one of the four hazardous waste lists or exhibits at least one of the following four characteristics: ignitability, corrosivity, reactivity, and toxicity. Examples of hazardous debris include: Regulated Asbestos Containing Material (RACM), such as friable Asbestos Containing Material (ACM), non-friable ACM that has become friable, and non-friable ACM that is likely to become friable due to methods used for demolition, renovation, or disposal; non-regulated asbestos containing material (non-RACM) refers to ACM that is nonfriable, provided that the material is handled in such a way that the ACM remains non-friable; high-intensity discharge lamps; used oil; non-clean-wood ash; waste tires; and lumber pressure-treated with chromate copper arsenate. |
| Household Hazardous Waste (HHW) | Products and materials that are used and disposed of by residential consumers rather than by commercial or industrial consumers. HHW includes pesticides and insecticides, motor oil and antifreeze, brake and transmission fluids, solvents, enamel, lead-based and latex paints, drain and oven cleaners, photochemicals, spot removers, wood preservatives, automobile tires and batteries, small aerosol cans, consumer batteries, outdoor gas grill propane tanks, and fluorescent bulbs. |
| Electronic Waste (e-waste) | Electronics that contain hazardous materials such as cathode ray tubes, including computer monitors and televisions. |
| White Goods | Household appliances including ovens, stoves, washers, and dryers. Refrigerant-containing appliances (RCAs) including refrigerators, freezers, and window air conditioner units. |
| Brown Goods | Furniture such as couches, mattresses, tables, and chairs. |
| Utility | Power transformers, utility poles, cable, and other utility company material. |
| Vehicles and Vessels | Vehicles and vessels damaged, destroyed, relocated, or lost as a result of the emergency or disaster. |
| Sediment | Soil, mud, sand, and rock deposited on improved public property and ROWs by the emergency or disaster. |
| Putrescent | Any debris that will decompose or rot, such as animal carcasses and other organic matter. |
| Regulated Medical Waste (RMW) | Cultures and stocks of infectious agents, human pathological wastes, human blood and blood products, sharps, and animal wastes. Does not include medical waste created at home. |
| Private Property | Debris, generally C&D, located on private property. |

## Types of Debris Generating Events

As noted in Section 1, this DMP focuses on debris generated from three disaster events in [Name of Borough] and its cities and native villages: floods, earthquakes, and windstorms. However, [Name of Borough] and its cities and native villages could be susceptible to other types of disasters including: [Edit hazards as appropriate: wildland fires; snow avalanches; tsunamis and seiches; weather, including coastal storms, storm surges, and ice storms; and oil spills and hazardous material events]. Table 2-2 lists potential disaster events, associated hazards, and primary debris types and debris locations throughout [Name of Borough].

| Table 2-2. Debris Generating Events |
| --- |
| Event | Hazard | Extent | Primary Debris Type | Likely Location |
| Flood Rain/Rain-on-Snow Rain Run-off Flood Snowmelt Flood Groundwater Flood Ice Jam Flood Flash Flood Alluvial Fan Flood Glacial Outburst Flood Fluctuating Lake | Flood inundation | Along all Alaska water courses, hazard event types determine the extent to each community’s impact areas | C&D, clean-wood, sediment, white and brown goods, vehicles & vessels, hazardous waste | Statewide, depending on the type of flooding event. Communities located on flood-prone waterways are most at risk, but due to the wide-ranging nature of the hazard, most communities are exposed to some degree of risk |
| Earthquake | Ground shaking | M 4.0 to M9.2 Approximately 75 percent of Alaska’s detected earthquakes occur in the following areas: Alaska Peninsula, Aleutian Islands, Cook Inlet, and the Anchorage area. Approximately 15 percent occur in Southeast Alaska and the remaining 10 percent occur in the Interior | None to extensive amounts of: clean-wood, C&D, sediment, white & brown goods, vehicles & vessels, hazardous waste | Primarily in areas located near major fault lines, in particular: along the Aleutian Islands, the Alaska Peninsula, the Cook Inlet region, and the Alaska Range. Southeast Alaska also is at some risk |
| Landslide / Ground Failure | Soil slides and debris flows | Limited information, but previous landslides indicate depths of 3-5 feet | C&D, clean-wood, sediment, white and brown goods, vehicles | Statewide in areas with steep topography and unconsolidated soils |
| Tsunami / Seiche | Tsunami wave inundation | Principally confined to coastline with close proximity to the Gulf of Alaska and tsunami wave influence traversing into the Bering Sea. Inundation extent is highly dependent on underwater bathymetry (contours), distance, and event magnitude, and above water surface topography | C&D, clean-wood, sediment, white and brown goods, vehicles & vessels, hazardous waste | Primarily coastal communities on or near the Gulf of Alaska, from the Aleutian Islands to Southeast Alaska, including communities located on Kodiak Island and in Prince William Sound |
| Volcano | Volcanic Ash | Minor Eruption: Estimated vertical extent ash is below 20,000 feet Significant Eruption: Estimated vertical extent ash extends to or above 20,000 feet up to 40,000 feet Major Eruption: Estimated vertical extent ash extends to or above 40,000 feet | Volcanic ash, contaminated sediment | Statewide, depending on magnitude of eruption and weather patterns affecting ashfall. Active volcanoes are located throughout the Aleutian Islands, along the Alaska Peninsula and western shores of Cook Inlet, in the Copper River Basin, and scattered throughout Southeast Alaska. Communities located near volcanoes are more at risk |
| Wildland Fire | Fire | Burn several thousand acres of land | Clean ash, hazardous ash | Along the wildland urban-interface in the southwestern, western, and interior regions |
| Wind storm | High winds | High winds can equal hurricane force | C&D, clean-wood | Primarily coastal communities and the southwestern and western regions |

## Debris Forecasting Techniques

In Alaska, there are two types of techniques that can be used to forecast disaster-generated debris. While debris forecasting is not an exact science, its’ results can be very useful in determining the need for contractors to clear and remove debris and determining the number and location of temporary debris storage sites. A computerized and non-computerized debris forecasting technique is discussed below.

### Computerized Models

HAZUS-MH estimates disaster-generated debris through three models: earthquake tsunami, and flood.  These models are periodically revised and updated through input from engineers, scientists, software developers, and hazards specialists to provide best available loss estimates base on input data. The Flood Model allows users to forecast flood-generated debris for coastal and riverine flood events. In addition, the Flood Model can be manipulated to estimate tsunami-generated debris events. The Earthquake Model allows users to forecast earthquake-related debris for various earthquake events.

As shown in Appendix B, clean-wood debris and C&D debris estimates have been prepared for a 500 year flood event scenario, 8.5 magnitude, localized earthquake event scenario, and a tsunami event scenario modeled after the 1964 Great Alaska Earthquake tsunami event [Insert borough-specific HAZUS information into Appendix B].

Information about each model, including data inputs and limitations, as well as the results of each model run, is shown in Appendix B.

### Non-Computerized Guidelines

If HAZUS-MH is not available or if a HAZUS-MH model has not been prepared for a community, basic guidelines can be used to help to forecast the type and quantity of debris in a particular area. As shown in Appendix B, debris estimation guidelines have been prepared for: one-story single-family homes; personal property within a one-story single-family home; single-wide mobile home. In addition, typical quantities of debris have been prepared for a one-story single family home sized 1,000 square feet (sf) to 2,600 sf with a vegetative cover of none, light, medium, and heavy, as well as a single-wide mobile home, double-wide mobile home, and trees and root systems.

# Roles and Responsibilities

This section provides the framework to coordinate the efforts of all entities in the [Name of Borough] that will be involved in debris management activities. The relationship and operation of the EOC and DMC, as well as the roles and responsibilities of the Debris Management Team, Damage Assessment Teams, and the Multi-Agency Coordination Group (MAC), are shown in Chart 3-1 and described below.

Chart 3-1. [Name of Borough] Debris Management Organization

## Emergency Operations Center

During a disaster, the [Name of Borough] EOC Director will activate the EOC and bring together Borough, city and native village agencies, volunteers, State agencies, and federal entities to assist in the response and recovery. The [Name of Borough] EOC is located at [Insert address].

In addition, [Name of Borough’s] EOC Director or designated representative will have the following responsibilities:

Place the Debris Management Team on alert after a severe weather condition watch is issued.

Activate the DMP and DMC after a warning for a disaster has been issued, or as necessary.

Work with the Debris Manager and Operations function of the Debris Management Team to assess the situation and establish priorities for debris clearance.

Work with the Debris Manager to assess the need for additional State and federal resources and request those resources through the EOC using procedures established by DHS&EM and within the general guidance of the National Response Framework.

## Debris Management Center

The DMC is organized to provide a central location for the coordination of all debris management activities. Initially, the DMC will be located at the [Name of Borough] EOC. However, it is possible for the DMC to be transferred over to the Borough’s [Select one department – Department of Public Works or Department of Emergency Management] if and when the EOC closes. The [Name of Borough] EOC Director will simultaneously activate the DMC, Debris Management Team, and DMP. The Debris Management Team will be responsible for coordinating all immediate and long-term debris management activities, even after the EOC has closed.

## Debris Management Team

The Debris Management Team, with the consent of the [Name of Borough] EOC Director, will be responsible for implementing the DMP. Similar to a typical Incident Command System, the contracted and/or Borough-staffed Debris Management Team will consist of command staff, including a Debris Manager, Public Information Officer (PIO), Liaison Officer, and Health and Safety Officer, and general staff responsible for three essential functions: operations, contracting, and administration/finance. With the exception of the Debris Manager, the command staff and general staff can be expanded to more than one person for each position, if needed.

In general, the Debris Management Team will operate under the direction of the Debris Manager. Team responsibilities will include:

Overseeing windshield surveys and establishing debris clearance priorities.

Overseeing initial damage assessments and determining the number of DMSs needed.

Working with the MAC group to determine the need for debris clearance, removal, disposal contractors, and debris monitors.

Executing prequalified contracts on behalf of the borough, cities, and native villages.

Working with the MAC group to determine priority DMSs.

Establishing a debris removal strategy.

Informing the public about debris removal and disposal procedures.

Ensuring that all contractors and force account labor adhere to applicable federal, State, and local health and safety procedures and environmental and regulatory permit requirements.

Ensuring the proper documentation of debris estimates, procurement information, contracts, invoices, and monitoring information.

Coordinating debris management activities with Alaska’s Department of Military and Veterans Affairs (DMVA), Division of Homeland Security and Emergency Management (DHS&EM); Alaska Department of Administration, Division of Motor Vehicles (DMV); Department of Environmental Conversation (DEC), Division of Air Quality, Division of Environmental Health, and Division of Spill Prevention and Response (SPAR); Department of Labor and Workforce Development (DLWD), Division of Labor Safety and Standards (DLSS); Department of Fish and Game (DFG), Division of Habitat and Wildlife Conservation; Department of Natural Resources (DNR) Division of Forestry, Division of Mining, Land, and Water, and Division of Parks and Outdoor Recreation; Department of Public Safety (DPS); and Department of Transportation and Public Facilities (DOT&PF), Division of Measurement Standards and Commercial Vehicle Enforcement (MS/CVE), and Statewide Maintenance and Operations (M&O).

Through DHS&EM (here on referred to as DHS&EM), coordinating debris management activities with FEMA, USACE, and U.S. Environmental Protection Agency (EPA), as needed.

### Debris Manager

The Debris Manager will be assigned from the [Name of Borough] Public Works Department or an independent contractor placed under standby contract with the Borough prior to a disaster or emergency. The Debris Manager will be responsible for implementing the DMP and will oversee all activities and tasks carried out by the Debris Management Team in the DMC.

The Debris Manager will be responsible for, but not limited to, the following activities:

Making contact with the [Name of Borough] EOC in conjunction with the Debris Management Team Liaison Officer, and providing the Debris Management Team with [Name of Borough] EOC updates, as needed.

Reviewing the DMP upon activation of the DMC.

Reviewing windshield surveys and initial damage assessments in conjunction with the Operations function.

Establishing debris-clearing priorities in conjunction with the [Name of Borough] EOC Director, or designated representative, and the Operations function.

Discontinuing the clearing operations.

Conducting daily update briefings with key borough and State officials.

Establishing and maintaining direct coordination with borough and State officials regarding State permits and regulations.

Working directly with DHS&EM, and, if needed, with FEMA, regarding all federal assistance debris management activities.

### Liaison Officer

The Debris Management Team Liaison Officer(s) will be from the [Name of Borough] Public Works Department and will be based at the Borough’s EOC. The role of the Liaison Officer is to serve as the point of contact for assisting and coordinating activities between the EOC and DMC and various agencies and groups, including Congressional staff and local government officials. The Liaison Officer will be responsible for the following activities:

Receiving current information on the severity of the disaster from the EOC and disseminating appropriate information to the DMC.

Coordinating with Debris Management Team staff on all requests for debris activities initiated by the Borough’s Emergency Management staff.

### Public Information Officer

The PIO will be from the [Name of Borough] EOC or be designated by the [Name of Borough] EOC Director. The PIO will be responsible for disseminating debris information to the local media as well as to cities and native villages. During debris operations, the PIO will undertake the following activities:

Coordinating the dissemination of information through various outlets, including the media, Borough, cities, and native villages.

Preparing and issuing public information announcements regarding the resumption of household garbage and recycling services (if available), landfill, transfer station, and bin drop-off locations, curbside collection, household hazardous waste (HHW) collection, electronic waste (e-waste) collection, hazardous waste spills and releases, building safety, private property demolition, and illegal dumping.

### Health and Safety Officer

The Health and Safety Officer will be assigned from the [Name of Borough] Health Department. The role of this position will be to ensure the personnel health and safety of all borough and contracted staff, assess and/or anticipate hazardous and unsafe situations, and enforce local and State health regulations. During debris operations, the Health and Safety Officer will be responsible for the following activities:

Reviewing and providing input on any health and safety issues recorded in the Debris Roving Monitors Daily Issue Log.

Collecting and filing a health and safety strategy from each contractor prior to commencement of debris clearance, removal, disposal, and monitoring work.

Distributing the Occupational Safety and Health Administration (OSHA) Fact Sheets and QuickCards (Appendix I, Health and Safety Forms) to contractors, as needed.

Conducting weekly field visits to monitor each contractor’s health and safety strategy and requiring that contractors who do not follow the minimum safety standards take immediate corrective actions.

### Operations

The Operations function will consist mainly of staff from the [Name of Borough] Public Works Department, with support from other Borough departments [Select applicable departments: Planning Department, Parks and Recreation Department, and Fire Department]. The primary role of the Operations function will be to establish debris clearance, removal, and disposal procedures, to determine the need for contractors, and to make clearance, removal, and disposal decisions for the [Name of Borough], when the Borough uses force account labor. Therefore, Operations will be responsible for the following activities:

Assigning Damage Assessment Teams to conduct windshield surveys and initial damage assessments.

Reviewing damage assessment information from HAZUS-MH MR3 models and other debris forecasting techniques.

Reviewing windshield surveys and initial damage assessments conducted by the Damage Assessment Teams in conjunction with the Debris Manager.

Establishing debris-clearing priorities in conjunction with the [Name of Borough] EOC Director, or designated representative, and the Debris Manager.

Overseeing debris clearance with the Debris Manager and determining when to end debris clearance operations.

Determining the number of clean-wood debris and mixed C&D DMSs.

Conducting conference calls with the MAC Group in conjunction with the Contracting function to:

Review windshield surveys and initial damage assessment results and other damage assessment information

Establish debris clearance priorities

Determine the need for contractors to clear debris

Define the number of DMSs needed for debris storage

Establish the location of DMSs

Explain debris removal and disposal monitoring strategy

Determine the need for contractors to monitor debris removal and disposal

Explain debris removal and disposal strategy

Determine the need for contractors to clear, remove, and dispose of debris

Inform cities and native villages that they will need to provide the Contracting function with local permits for contractor-operated DMSs within their municipal or native village boundaries

Working with the Contracting function to ensure that all contract costs are reasonable.

Determining the need for hazardous waste contractors in conjunction with the Contracting function, the Alaska DEC Division of Environmental Health, and EPA.

Managing field operations, including resolving any issues with the contractors and monitors.

Overseeing the DMS preparation, operation, and closeout procedures.

Determining final disposal methods for the following debris (in conjunction with the Alaska DEC Division of Environmental Health, and EPA): clean-wood, C&D, brown goods, non-RCA white goods, putrescent debris, vehicles and vessels, sediment, and hazardous waste, including regulated asbestos-containing material (RACM), non-RACM, RCA, waste tires, regulated medical waste (RMW), HHW, and e-waste.

### Contracting

The Contracting function will consist of Borough [Select one department – Purchasing Department, Finance Department, or Procurement Department] staff. The Contracting function’s main role will be to execute prequalified contracts on behalf of the Borough, cities, and/or native villages based on the needs determined by the Operations function. As such, the Contracting function will be responsible for the following activities:

Contacting all contractors holding prequalified debris clearance, removal, monitoring, and disposal contracts and advising them of current and imminent conditions.

Working with the Operations function, cities, and native villages (via a MAC group representative) to determine need for contracted debris clearance, removal, monitoring, and disposal contractors.

Complying with Borough procurement practices and the procurement competition requirements specified in 44 CFR Part 13.36.

Contacting prequalified contractors and executing Time-and-Material contracts for debris clearance, Unit-Price and Time-and-Material contracts for debris removal, and Unit-Price and Lump Sum contracts for debris disposal.

Contacting prequalified monitors and executing Cost-Plus Fixed Fee or Firm-Fixed Price contracts with progress payments for monitoring debris removal and disposal activities.

Providing the Operations function with daily updates of active, terminated, and completed contracts.

Working with the Operations function to ensure that all contract costs are reasonable.

Ensuring that all issued contracts that have been issued have a reasonable period of performance for completion of the work.

Documenting procedures used to obtain all contractors.

Serving as [Name of Borough] liaison with the contractors.

### Administration/Finance

The Administration/Finance function will include staff from [Select appropriate department – Purchasing Department, Finance Department, Accounting Department, or Procurement Department]. The main responsibility of the Administration/Finance function is to maintain accurate and detailed records in order to comply with FEMA Public Assistance Program requirements for reimbursement. Administration/Finance will be responsible for the following activities:

Collecting, documenting, and filing Daily Work Inspection Reports for all debris clearance contractors (using Time-and-Material contracts) on a daily basis during debris clearance activities.

Collecting, documenting, and filing paper or electronic load tickets and other debris monitoring forms and checklists from the Debris Monitoring Supervisors.

Collecting, documenting, and filing copies of all contracts and all accompanying invoices, copies of contract advertisements, prequalified contract information, lists of bidders, and proof that all contract work was awarded to the low-bid contractor (or documentation on why the low bid was not accepted).

Notifying the MAC group of the most of State and/or Federal reimbursement requirements for payment of temporary and permanent employees.

Holding a conference call, in conjunction with the Debris Manager and the Operations function, with the MAC group to ensure that each city or native village documents the straight time and overtime hours for all temporary and permanently employed force account labor, the amount of time each employee worked on debris management–related work and the type of work completed, and any equipment and materials/supplies used for completed debris management work.

Documenting the straight time and overtime hours for all temporary and permanently employed Borough force account labor, the amount of time each employee worked on debris management related work and the type of work completed, and any equipment and materials/supplies used for completed debris management work.

## Damage Assessment Teams

The Damage Assessment Teams (Appendix C, Contact Information) [Complete Appendix C] will consist of [Name of Borough] Public Works Department, Engineering Department, and/or Fire Department staff. The Borough’s cities and native villages may also provide their own Damage Assessment Teams to conduct damage assessments within their city or native village boundaries. The Damage Assessment Teams’ main responsibilities will include the following activities:

Conducting windshield surveys based on the instructions given by the Operations function.

Conducting initial damage assessments based on the instructions given by the Operations function.

## Multi-Agency Coordination Group

The MAC Group (Appendix C, Contact Information) [Complete Appendix C] will consist of at least one representative from [Name of Borough] and each city and native village in the borough. Generally, the representative will be from a local Police, Fire, or Public Works department and have the line authority or delegated line authority for decision-making. Each representative on the MAC Group will be responsible for the following activities:

Participating in all conference calls with the Debris Management Team.

Distributing pertinent information to other municipal or native village agencies and departments.

Determining city or native village capabilities to monitor and conduct debris clearance, removal, and disposal operations.

Working with the Contracting function to execute the appropriate contracts for the city or native village.

Ensuring that the city or native village thoroughly documents the straight time and overtime hours for all force account labor, the amount of time each employee worked on debris management–related operations and the type of work completed, and any equipment and materials/supplies used for completed debris management efforts.

This page intentionally left blank

# Debris Clearance

This section provides the concept of operations for debris clearance. Debris management operations will begin approximately 36 hours before events with warning, such as severe rainfall or cyclonic storm event, or immediately after events without warning, such as an earthquake. The majority of clearance operations will consist of clearing debris that hinders immediate life-saving actions within the disaster or emergency area and that poses an immediate threat to public health and safety. During this phase, no attempt will be made to physically remove or dispose of debris. Rather, debris will only be cleared or pushed to roadway shoulders or away from entrances and exits of critical facilities or essential utilities. This phase will generally last up to 7 days. However, the time frame of this phase depends on the severity of the event, the availability of force account labor and contracted resources, and the extent of damage from the event.

## Advance Notice

If it appears that an imminent emergency or disaster cannot be effectively managed by the initial Incident Commander and on-scene personnel, the [Name of Borough] EOC Director or designated representative will place the Debris Management Team on alert. During this alert operational level, the Debris Management Team staff will be ready to report to the DMC. The [Name of Borough] EOC Director or designated representative will formally activate the DMP and DMC within 24-hours of the expected arrival of the event, or as determined by the protocol outlined in [Name of Borough’s EOP]. During this heightened-alert operational level, the Debris Management Team staff will report to the DMC when requested by the EOC Director or designated representative.

## Debris Management Center Activation

In the event of a disaster, the Debris Management Team will gather at the DMC upon activation and immediately carry out the following tasks:

The Debris Manager and/or Debris Management Team Liaison Officer will make contact with the [Name of Borough] EOC and provide the Debris Management Team with [Name of Borough] EOC updates, as needed.

The Debris Manager and the Operations function will review the DMP.

The Debris Manager and the Operations function will review any HAZUS-MH MR3 modeling (Appendix B, Debris Forecasting Techniques) and initiate call-up of standby and extra Debris Management Team personnel, including the Damage Assessment Teams.

The Contracting function will contact the prequalified contractors and advise them of current conditions.

The PIO will review and become familiar with the public information announcements and media lists.

The Operations function will make contact with the [Name of Borough] MAC group (Appendix C, Contact Information) through the Alaska Land Mobile Radio (ALMR) network or other established means of emergency communications, and communicate to them that the DMC has been activated. This announcement will also contain DMC contact information and approximate times and dates of future calls.

## Windshield Survey

Upon activation of the DMC, windshield will be conducted after any event where disaster and debris intelligence are needed. Based on the severity of the event, local, State, and federal assessment resources may be activated. Windshield surveys conducted by the borough, cities, native villages, or contractors are not eligible for FEMA Public Assistance Program funding.

The Operations function will instruct the Damage Assessment Teams (Appendix C, Contact Information), which will generally consist of [Name of Borough’s] Public Works Department and/or Fire Department and capable cities and native villages), to conduct windshield surveys as soon as the disaster has occurred, or after a storm has made landfall and passed or dissipated. Each team, consisting of a minimum of two people, will complete the Winshield Survey form (Appendix D, Damage Assessment Forms) based on visual observations of road conditions within the populated or urbanized areas of its assigned Debris Control Zone (DCZ) as shown in the Debris Control Zone table [Complete Appendix E] (Appendix E, Debris Control Zones). For response planning purposes (i.e., limiting the size of the physical area being assessed), the DCZs will consist of the Borough, city, and native village boundaries. The [Name of Borough] can be divided further into smaller sub-control zones, such as towns, Emergency District Boundaries, or Geographic Zones.

Each team will spend up to 2 to 4 hours in each of the populated or urbanized areas of the assigned DCZ, recording the accessibility of trafficked local roads, evacuation and emergency routes, critical facilities (e.g., fire and police stations, and hospitals), public utilities, and essential government buildings. Immediately upon completion of the windshield surveys, the team will submit the forms to the Operations function. A city or native village conducting its own windshield survey will also use the Windshield Survey forms or other types of damage assessment documentation and provide the completed damage assessment information to the Operations function via scan, fax, or email, if available, or over the Alaska Land Mobile Radio (ALMR) network. All Damage Assessment Teams should complete the initial damage assessment within 12 hours.

In addition to the windshield surveys conducted throughout the [Name of Borough], the Operations function may want to augment windshield surveys using the HAZUS-MH MR3 modeling results (Appendix B, Debris Forecasting Techniques). During this time, the Operations function will also contact the regional Alaska DOT&PF Statewide Maintenance and Operations (MO) for State route/highway damage assessment input.

## Debris Clearance Priorities

The Debris Manager, Operations function, and [Name of Borough] EOC Director or designated representative will review the Windshield Survey forms and debris forecasting techniques to establish debris clearance priorities. The highest priority will be clearing debris from roads and facilities that are necessary for first-responder activities. The pre-identified priority clearance routes and facilities borough-wide, as shown in Appendix F, Priority Clearance Routes and Facilities will include [Complete Appendix F]:

At least one lane of any evacuation route and emergency route

Egress/ingress to critical facilities (EOC, fire stations, police stations, hospitals/clinics, shelters, and schools); public utilities; and essential government buildings

At least one lane of all heavily trafficked local roads

Airports, runways, ports, and/or harbor entrances

## MAC Group Coordination

Once the debris clearance priorities have been confirmed, the Operations function will contact the MAC Group (Appendix C, Contact Information) through the ALMR or other established emergency communications means and establish a time and date for a conference call. On the call, the Operations function will:

Review windshield survey results as well as other damage assessments provided by regional and State agencies.

Define debris clearance priority routes.

Determine the need for contractors to clear debris.

If a conference call is not possible, the Operations function will relay the above information through the ALMR or other established emergency communications means.

## Debris Clearance Personnel

State agencies, such as the regional Alaska DOT&PF Statewide M&O, may provide debris clearance assistance when available local resources become overwhelmed. However, when these State resources are not available and/or cannot provide enough assistance, the Operations function may need to use contractors to clear debris. In that event, the Debris Management Team will determine the amount of State and local resources available and the Contracting function, in compliance with [Name of Borough] procurement practices and the procurement competition requirements specified in 44 CFR Part 13.36, will contact the prequalified contractors (Appendix G, Prequalified Contractors) and execute Time-and-Material contracts for debris clearance operations [Complete Appendix G].

### Contractors

Once the debris management contracts have been signed, the contractors will adhere to the following requirements.

Schedule: Debris clearance operations must commence as soon as possible after a disaster or emergency has occurred, but no later than 12 hours from the time the Contracting function issues the Notice to Proceed. The duration of the debris clearance operations will be limited to a total of 70 work hours (for example, five 12-hour days and one 10-hour day).

Unless restricted by local ordinances or instructed otherwise by the Debris Manager, the working hours for debris clearance operations will be limited to 12 hours each day. Each contractor is responsible for coordinating with the Contracting function in the event that weather conditions delay or modify the proposed daily schedule.

The Debris Manager, State Public Assistance Officer, and FEMA Public Assistance Program Officer must approve in writing the extension of debris clearance operations beyond 70 hours.

Equipment: The types and sizes of equipment to be used must be listed in the contractor’s prequalification proposal. Prior to beginning work, the contractor will be required to more fully identify each item of equipment by type, size, and equipment number. The equipment number and the contractor’s name or initials must be permanently marked on each side of the vehicle at that time. Rates for equipment not listed in the proposal must be established with the Contracting function before such equipment may be used.

The contractor will operate all trucks, trailers, and other equipment in accordance with the manufacturer’s instructions and applicable federal, State, and local rules and regulations. Equipment will be in good working condition.

Contractors are also responsible for locating areas where their equipment may be stored, serviced, and repaired. Such areas may not include ROWs or any areas that would impact traffic flow or produce a safety hazard. This requirement does not preclude parking equipment for short periods of time, including overnight, where work is in progress.

Measurement and Payment: Compensation for debris clearance operations will be measured and paid for based on a Time-and-Materials contract. Compensation will be measured and paid for based on an hourly rate only during the time the equipment is in active operation, and documentation has been supplied in equipment logs and operator timesheets. The hourly rate for each type of equipment must include all subsidiary costs, including mobilization and demobilization, fuel, maintenance, and operator compensation. Time-and-Material contracts will have a cost ceiling or “not to exceed” provision in the contract. Each contractor must provide, as part of the prequalification proposal, a list of basic equipment to be used for clearance operations and the hourly rate to be charged for each. In addition, each contractor must file a Daily Work Inspection Report (Appendix H, Debris Removal Forms) with the Contracting function.

Health and Safety Requirements: Each contractor must adhere to all local and State health and safety strategies as identified by the Alaska Occupational Safety and Health Section (AKOSH). AKOSH promulgates occupational safety and health protection standards for all State and local public employees. This Section enforces all safety and health standards promulgated under OSHA. In addition, each contractor will provide safety equipment, training, and supervision as may be required by the [Name of Borough], and submit its own health and safety strategy to the Health and Safety Officer before commencement of debris clearance operations. The contractor will ensure that its subcontracts contain a similar safety provision.

Additionally, the Health and Safety Officer may distribute OSHA Fact Sheets and QuickCards to contractors for their review. This information, which is provided in Appendix I, Health and Safety Forms, provides recommendations on how to keep workers safe during disaster debris management operations.

Environmental Requirements: State and local regulations, laws, and ordinances (which are noted throughout this document as either “environmental requirements” or “regulatory permits, licenses, and certifications”) must be addressed and followed for all environmental and historic preservation issues. In addition, environmental laws and regulations that may impact debris operations, and therefore require compliance, include, but are not limited to, the National Environmental Protection Act, the Endangered Species Act, the National Historic Preservation Act, the Clean Air Act, the Clean Water Act, the Resource Conservation and Recovery Act, and the National Floodplain Insurance Program.

Regulatory Permits, Licenses, and Certifications: While debris clearance operations will focus on local roads, large debris clearance vehicles will likely travel to and from [Name of Borough] as well as within [Name of Borough] on State routes/highways and therefore, unless waived by the State, will need some or all of the following permits, licenses, and certifications.

Measurements Standards/Commercial Vehicle Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, Fairbanks North Winter [Delete if not Fairbanks North Star Borough], and convoys.

### Force Account Labor

[Name of Borough] and any city or native village using force account labor will be responsible for adhering to the following requirements.

Schedule: Debris clearance operations must commence as soon as possible after a disaster or emergency has occurred. The duration of the debris clearance operations will be limited to a total of 70 hours (for example, five 12-hour days and one 10-hour day).

Measurement and Payment: Compensation for debris clearance operations will be measured and paid for based on recorded straight and overtime hours worked by temporary and permanently employed staff. As such, any borough, city, or native village using force account labor must clearly document the straight time and overtime hours for all employees involved in debris clearance activities, the amount of time each employee worked on each designated debris clearance task, the type of work completed, and any equipment and materials/supplies used to complete designated debris task.

Health and Safety Requirements: See Health and Safety Requirements in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1.

Regulatory Permits, Licenses, and Certifications: See Regulatory Permits, Licenses, and Certifications in Section 4.6.1.

## Debris Clearance Strategy

For contracted labor, the Operations function will assign each contractor to one or more DCZs, not including any area within the boundaries of the [Name of Borough], and cities or native villages using force account labor. Both contractors and force account labor will be responsible for:

Clearing debris based on the priorities and schedule set by the Debris Manager and Operations function. The Operations function will distribute a map and list of facilities, utilities, essential government buildings, infrastructure, and routes and roads to clear within a defined DCZ.

Refraining from attempting to physically remove debris or dispose of debris. Rather, the debris clearance teams will only push debris to roadway shoulders or away from, entrances/exits of the critical facility, utility, essential government building, or other infrastructure through cutting, tossing, and/or clearing of debris. In addition, only one lane of each road or entrance/exit to a facility/utility should be cleared at this time.

Ending debris clearance after 70 work hours unless an extension is granted by FEMA Public Assistance Program staff.

## Public Information

Within 12 hours after the activation of the DMC, the PIO will set up a public information hotline and work with the Borough Webmaster to post public information on the Internet. The PIO will convey to the appropriate media (Appendix C, Contact Information), as well as the cities and native villages via the MAC group (Appendix C, Contact Information). While the message will need to be modified based on the type and severity of the event (and therefore the amount of and type of debris generated from the event), the PIO will convey some or all of the following information within 24–48 hours of the event.

### Resumption of Household Garbage and Recycling Services

Delays should be expected for household garbage and recycling services, even if available.

Household garbage and household recyclables are not part of the disaster debris stream and should be disposed of as normal.

### Drop-Off Locations

If there is not enough disaster-generated debris to warrant curbside collection, then property owners should bring clean-wood debris (tree branches and other leafy material) and/or C&D debris to landfills, transfer stations, or bins (dumpsters) as designated by the Borough, city, or native village.

Residents will be notified through the media, city or native village, or the [Name of Borough] Website about the locations and dates for clean-wood debris and/or C&D debris drop-off locations.

Fees at landfills and transfer stations will be waived for disaster-generated debris only.

### Curbside Collection

Schedules for curbside debris collection will be unknown at this point. However, debris brought to the curbside will most likely be collected 1 time a week over a 2- to 3-week period shortly after the event has occurred or dissipated.

A private property owner may move disaster-generated debris to the curbside for pickup.

Disaster-generated debris should be placed on the curbside, not in the roadway, and not in front of fire hydrants, storm drains, mailboxes, or crosswalks.

Disaster-related debris along the curbside must be sorted into three piles:

Clean-wood debris (whole trees, tree stumps, tree branches, tree trunks, and other leafy material)

Uncontaminated C&D debris (typically includes wood, bricks, rubble, dry wall, roofing materials, tiles, insulation, and concrete. The material is generally inert and therefore unlikely to cause pollution or environmental damage)

Brown goods debris (furnishings) and white goods debris (major appliances)

The collection of C&D debris may be expanded to include contaminated C&D: debris mixed or commingled with other solid waste at the point of generation, processing or disposal, and debris that is contaminated with spills of a petroleum product, hazardous waste, or industrial waste.

HHW debris, e-waste debris, or waste tires debris should not be placed on the curbside but brought to designated collection sites or landfills.

Unsorted debris piles will not be collected, and the property owner will be responsible for hauling unsorted, uncollected debris to a local transfer station or landfill.

Debris removal will focus on removing debris that is hazardous (i.e., hanging limbs and leaning trees) first. Property owners will be notified through the media, their city or native village, or the [Name of Borough] Website about the approximate dates when the curbside debris in their neighborhood, city or native village, will be collected.

### Hazardous Waste Spills & Releases

The Responsible Party, Alaska DEC SPAR, EPA, or the U.S. Coast Guard (USCG) will be the lead agency responsible for handling the removal and disposal of hazardous waste spills and releases on coastal and inland zones.

If a hazardous release or spill occurs, take action to minimize dispersion and control the release as well as possible. Next, call the Alaska DEC SPAR at 1-800-478-9300, to alert the nearest Alaska DEC Area Response Team. In addition, contact the National Response Center (NRC), which provides a communications center continuously staffed to handle response activities, at 1-800-424-8802.

This page intentionally left blank

# Debris Removal

This section provides the concept of operations for debris removal. Debris removal operations will begin approximately 2 to 3 days after a small event has occurred or dissipated and 3 to 7 days after a large event. The majority of this phase will consist of removing debris from the ROW (also referred to as the curbside) and other public areas. During this phase, debris will be removed according to a strategy developed by the Operations function and, if necessary, in agreement with DHS&EM and FEMA. Debris removal will generally last a few weeks to a few months. However, the time frame of this phase depends on the severity of the event, the availability of force account labor and contracted resources, and the extent of damage.

## Preliminary Damage Assessment

After debris clearance procedures are under way, the Operations function will request that the Damage Assessment Teams (Appendix C, Contact Information) to conduct an additional damage assessment, known as a preliminary damage assessment. As with the windshield survey, each team, consisting of a minimum of two people, will drive through its assigned DCZ as shown in the DCZ table (Appendix E, Debris Control Zones) and complete the Preliminary Damage Assessment form (Appendix D, Damage Assessment Forms). Each team will spend up to 2 to 4 hours in each of the populated or urbanized areas of the assigned DCZs, recording the level of damage to noncritical property in populated or urbanized areas, including government facilities, parks, transportation infrastructure, and private property. Immediately upon the completion of the preliminary damage assessments, each team will submit the forms to the Operations function, over the ALMR network, or through other emergency communication means. All Damage Assessment Teams should complete the preliminary damage assessment within a total of 8 to 12 hours.

In addition to the preliminary damage assessment conducted in the [Name of Borough], the Operations function will make contact with other agencies conducting damage assessments, including DHS&EM and the regional Statewide M&O, to discuss any damage assessment updates. Also, the Operations function will review relevant HAZUS-MH MR3 results (Appendix B, Debris Forecasting Techniques).

## DMS Requirements

The Operations function, in conjunction with the Borough’s EOC and DHS&EM, will determine the need for and number of DMSs to temporarily store, sort, reduce, and dispose of clean-wood debris and mixed C&D debris (non-hazardous waste). To establish the number of DMSs needed, the Operations function will use the initial damage assessment results and will follow the USACE debris storage requirements outlined below. The identification and location of pre-identified high-priority DMSs is discussed in Section 5.4, MAC Group Coordination.

Debris can be stacked to a height of 10 feet

Sixty percent of land area will be required to be used for buffers (i.e., roads, safety buffers, towers, HHW areas, and burn pits)

1 acre = 4,840 square yards

10-foot stack height = 3.33 yards

Total volume per acre = 4,840 cubic yard/acre x 3.33 yards = 16,117 cubic yards/acre (with no buffers)

Total cubic yards of debris/total volume per acre (16,117 cubic yards/acre) = total number of acres required for storage (with no buffers)

To account for buffers, multiply total number of acres required for storage (with no buffers) by 1.66

A 100-acre storage site can be cycled every 45 to 60 days or one time during a 
moderate windstorm or flood event

## Types of Disaster Debris

The Operations function, in conjunction with DHS&EM, DEC Division of Environmental Health, and FEMA Public Assistance Program staff, must determine the major types of debris generated from the emergency or disaster to prevent co-mingled household garbage and non-disaster waste, such as reconstruction waste, from entering the disaster debris stream. In addition, at this time, the Operations function will need to determine if and how hazardous waste should be collected. To determine the types of debris generated, the Operations function will review the initial damage assessment results.

## MAC Group Coordination

The Operations function will make contact the MAC Group (Appendix C, Contact Information) through AMRL (or email, pager, fax, or phone, if available) and establish a conference call time and date. On this call, the Operations function will:

Review initial damage assessment results as well as other damage assessment updates provided by regional and State agencies.

Explain the types of disaster debris to be collected.

Explain the debris removal strategy (Section 5.7, Debris Removal Strategy) and determine the need for contractors to remove debris.

Explain the debris monitoring strategy (Section 5.9, Debris Monitoring Strategy) and determine the need for contractors to monitor the removal and disposal of debris.

In addition, if the Operations function, with support from DHS&EM, has determined the need for DMSs, then it will:

Define the number of DMSs needed for debris storage.

Establish the location of DMSs. For large debris-generating incidents, storage will ideally include at least one clean-wood DMS and one C&D DMS (non-hazardous waste) within the populated or urbanized area each DCZ. As shown in Appendix J [Complete Appendix J], potential public priority DMSs (Appendix J, Potential Priority Debris Management Sites) should be considered high priority sites, as they have been prescreened for the following historical, cultural, and environmental factors: FEMA Special Flood Hazard Areas; known erosion areas; known periodic flooding areas; areas above the known flood line; Alaska National Wetlands Inventory areas; and Alaska Heritage Resources Survey sites. In addition, each potential DMS has been prescreened for potential conflict of use.

Inform cities and native villages that they will need to provide the Contracting function with local permits for contractor-operated DMSs within their city or native village boundaries. In addition, cities and native villages that operate their own DMSs will need to secure all relevant State permits.

Notify the MAC group that the [Name of Borough] will secure necessary State permits for all contractor-operated DMSs.

## Public Information

During the beginning of the debris removal phase (2 to 7 days after the event), the PIO will provide the media via the Media Distribution list (Appendix C, Contact Information) and [Name of Borough] and its cities and native villages (Appendix C, Contact Information) with new and additional information regarding drop-off locations, curbside collection, HHW collection, e-waste collection, hazardous waste handling, building safety and private property demolition, and illegal dumping. While the message will need to be modified based on the type and severity of the event (and therefore the amount and type of debris generated from the event), the PIO will convey some or all of the following information.

### Drop-Off Locations

If there is not enough disaster generated debris to warrant curbside collection, then property owners should bring clean-wood debris (tree branches and other leafy material) and/or C&D debris to landfills, transfer stations, or bins as designated by the Borough, city, or native village.

Residents will be notified through the media, city or native village, or the [Name of Borough] Website about the locations and dates for clean-wood and/or C&D debris drop-off locations.

Fees at landfills and transfer stations will be waived only for disaster-generated debris.

### Curbside Collection

The schedule for curbside collection (of debris) is currently being determined. However, debris brought to the curbside will most likely be collected 1 time per week over a 2- to 3-week period shortly after the event has occurred or dissipated.

Residents may move disaster-generated debris to the curbside for pickup.

Disaster-generated debris should be placed on the curbside, not in the roadway, and not in front of fire hydrants, storm drains, mailboxes, or sidewalks.

Disaster-related debris along the curbside must be sorted into three piles.

Clean-wood debris (whole trees, tree stumps, tree branches, tree trunks, and other leafy material)

Uncontaminated C&D debris (typically includes wood, bricks, rubble, dry wall, roofing materials, tiles, insulation, and concrete. The material is generally inert and therefore unlikely to cause pollution or environmental damage) OR contaminated C&D (debris mixed or commingled with other solid waste at the point of generation, processing or disposal, and that is contaminated with spills of a petroleum product, hazardous waste, or industrial waste)

Brown goods debris (furnishings) and white goods debris (major appliances)

HHW debris, e-waste debris, or waste tires debris should not be placed on the curbside but brought to designated collection sites or landfills.

Refrigerators and freezers containing rotting food may create a sanitary nuisance and will not be collected. Therefore, residents must clear refrigerators and freezers of food before the items are brought to the curbside.

Unsorted debris piles will not be collected, and the property owner will be responsible for hauling unsorted, uncollected debris to a local landfill.

Disaster-related debris does not include reconstruction debris and normal household garbage.

Household garbage, reconstruction debris, and non-regulated medical waste will be disposed of using normal solid waste procedures.

[Name of Borough]-wide debris removal will focus on removing debris from priority routes and facilities before residential areas. Property owners will be notified through the media, their city or native village, or [Name of Borough] Website about the approximate dates when the curbside debris in their neighborhood will be collected.

### HHW Collection

HHW debris should not be placed on the curbside but rather brought to a designated collection site or disposal facility.

Place leaking HHW containers in plastic bags or other secure containers to prevent further seepage.

Residents will be notified through the media, their city or native village, or [Name of Borough] Website about the locations and dates of designated HHW collection sites and/or disposal facilities, as well as permissible debris accepted at these sites and/or facilities.

Residents should adhere to the following procedures for the handling and transportation of HHW debris: leave products in the original containers and make sure that they are sealed so that they do not leak; place products in a cardboard box in the back of the vehicle, away from the driver and passengers; and do not transport more than 5 gallons or 50 pounds of HHW debris at a time.

Accepted HHW debris generally includes pesticides and insecticides, motor oil and antifreeze, brake and transmission fluids, solvents, enamel, lead-based and latex paints, drain and oven cleaners, photo chemicals, spot removers, wood preservatives, automobile tires and batteries, small aerosol cans, consumer batteries, wireless phone batteries, outdoor gas grill propane tanks, compact fluorescent bulbs, other used or leftover portions of products containing toxic chemicals, and any product that is labeled “CAUTION,” “POISONOUS,” “TOXIC,” “FLAMMABLE,” or “CORROSIVE.” Generally, explosives, fireworks, radioactive materials, infectious materials, and unlabeled materials will not be accepted.

### E-Waste Collection

E-waste debris generally includes computers, monitors, laptops, desktop printers, fax machines, and wireless phones.

E-waste debris may be disposed of at a local designated collection site, EPA-designated Plug-In Partners, or designated disposal facility during normal business hours. Plug-In Partners include, but are not limited to:

Best Buy: Accepts, at no cost, wireless phones, rechargeable batteries, and ink-jet cartridges at drop-off kiosks located inside the door of every U.S. Best Buy store. In addition, Best Buy hosts and/or sponsors a series of weekend recycling events at its store parking lots

Office Depot: Provides Tech Recycling Boxes for $5 (small box), $10 (medium box), or $15 (large box). Consumers can fill boxes with acceptable e-waste and bring them back to an Office Depot for disposal.

Staples: Accepts, at no cost, wireless phones, personal digital assistants, pagers, digital cameras, and chargers.

AT&T retail stores: Accepts, at no cost, handsets, chargers, nickel-cadmium batteries, lithium-ion batteries, small sealed lead acid batteries, and nickel-metal hydride batteries, regardless of provider.

Sprint retail stores: Accepts, at no cost, used wireless phones, batteries, accessories, and connection cards, regardless of provider.

T-Mobile retail stores: Accepts, at no cost, wireless phones, batteries, personal digital assistants, and accessories, regardless of provider.

Verizon Wireless retail stores: Accepts, at no cost, used wireless phones, regardless of provider.

Residents will be notified through the media, their city or native village, or [Name of Borough] Website about additional locations and dates for e-waste collection.

### Hazardous Waste Spills and Releases

The Responsible Party, Alaska DEC SPAR, EPA, or the USCG will be the lead agency responsible for handling the removal and disposal of hazardous waste spills and releases on coastal and inland zones.

If a hazardous release or spill occurs, take action to minimize dispersion and control the release as well as possible. Next, call the Alaska DEC SPAR at 1-800-478-9300, to alert the nearest Alaska DEC Area Response Team. In addition, contact the National Response Center (NRC), which provides a communications center continuously staffed to handle response activities, at 1-800-424-8802.

### Building Safety and Private Property Demolition

Certified local, State, or federal building inspectors or registered engineers will generally not be able to conduct an official safety evaluation until a few to several days after the event, depending on the extent of local damage and the number of available qualified inspectors and engineers.

If a structure appears to be damaged, property owners should contact their insurance company as soon as possible. If property owners have no insurance, they should contact the local building department.

If a structure needs to be demolished, the property owner will receive a written copy of the assessment by certified mail.

If a structure poses a health and safety threat to neighbors and has been determined to be uninsured or owned by an absentee landlord, a FEMA inspector, State inspector, and local inspector or engineer together will determine whether the structure needs to be demolished. If FEMA approves the demolition of properties identified in the demolition bid, the State will provide the city or native village with written authorization to proceed with the demolition project.

To be eligible for FEMA Public Assistance Program funding, the uninsured property owner must complete Right-of-Entry agreements, and the Borough, city, or native village must provide several other documents to the State and Public Assistance Program staff prior to the commencement of demolition activities.

### Illegal Dumping

Residents should report any signs of illegal dumping on Bureau of Land Management public lands at 1-800-478-1263 and any signs of illegal dumping on Borough, city, or native village lands to their local law enforcement authorities.

## Debris Removal Personnel

After the Debris Management Team has determined the reasonable level of effort (appropriate level of response) needed to fulfill debris removal staffing requirements, the Contracting function, in compliance with [Name of Borough] procurement practices and the procurement competition requirements specified in 44 CFR Part 13.36, will contact prequalified contractors (see Appendix G, Prequalified Contractors) and execute Unit Price contracts for debris removal operations.

### Contractors

Once the contracts have been signed, the contractors will adhere to the following.

Schedule: Upon receiving the written Notice to Proceed, the contractor will make all necessary arrangements to mobilize a minimum of 50 percent of the required resources within 48 hours and 100 percent of the required resources within 72 hours to commence monitoring. Services will continue for no longer than 60 days from the Notice to Proceed, unless extended by the Contracting function with 10 days’ written notice.

Unless restricted by local ordinances or instructed otherwise by the Debris Manager or Operation function, the working hours for debris removal personnel will be limited to 12 hours each day, seven days per week. Each contractor is responsible for coordinating with the Contracting function in the event that weather conditions delay or modify the proposed daily schedule.

Equipment: See Equipment requirements in Section 4.6.1. In addition, the contractor will use mechanical equipment to load and reasonably compact debris into trucks and trailers. All loading equipment will be operated from the road, street, or ROW using buckets and/or boom and grapple devices to collect and load debris. No equipment will be allowed behind the curb or outside of the public ROW unless otherwise directed by the Borough, city, or native village. All vehicles hauling debris must be equipped with adequate means for containing the load, including tailgates and tarps.

Measurement and Payment: The measurement and payment for debris removal is outlined in the contracts. For all unit price contracts, the unit price must include all subsidiary costs, such as labor, equipment, fuel, environmental controls, maintenance, general administration, and disposal. Compensation will be based on completed load tickets administered by the Loading Site Monitor and DMS Entrance Monitor or Final Disposal Site Monitor.

Clean-wood, C&D, and Brown Goods and non-RCA White Goods: The removal and transport of clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris from the ROW or assigned public area to the DMS (or designated final disposal site, rail yard, or barge port, if DMSs are not needed) will be measured and paid for based on a unit price per cubic yard of debris that is accepted at the DMS (or designated final disposal site, rail yard, or barge port, if DMSs are not needed) for processing and disposal. The transport of clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris from a bin location to the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) will be measured and paid for based on a unit price per bin.

Hazardous Stumps: The removal and transport of hazardous stumps with a diameter of 24 inches, or greater, from the assigned public area will be measured and paid for based on a unit price per stump that is accepted at the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) for processing.

Leaning Trees and Hanging Limbs: The removal and transport of hazardous leaning trees and hanging limbs from the ROW or assigned public area to the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) will be measured and paid for based on a unit price per cubic yard of debris that is accepted at the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) for processing and disposal.

Debris in Water Bodies: The removal and transport of eligible debris from a water body to the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) will be measured and paid for based on a unit price per cubic yard of debris that is accepted at the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) for processing and disposal.

Debris in Public Parks and Recreation Areas: The removal and transport of clean-wood debris and C&D debris from public parks and recreation areas to the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) will be measured and paid for based on a unit price per cubic yard that is accepted at the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) for processing.

Sediment: The removal and transport of sediment to the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) will be measured and paid for based on a unit price per cubic yard that is accepted at the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) for processing and disposal. The removal and transport of sediment to either the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) or originating beach or stream bank will be measured and paid for based on a unit price per cubic yard that is accepted at either the final disposal facility or loading site for processing and disposal.

Vehicles and Vessels: The removal and transport of unclaimed vehicles and vessels from the ROW to a temporary holding site will be based on a unit price per unit that is brought to the temporary staging site.

Debris on Private Property: The removal and transport of debris on private property to the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) will be measured and paid for based on a unit price per cubic yard of debris that is accepted at the DMS (or designated final disposal site, rail yard, airport, or barge port if DMSs are not needed) for processing and disposal.

RACM: The removal and transportation of RACM to a designated final disposal site will be based on a unit price per container that is accepted at the final disposal site (or airport, rail yard, or barge port) for processing and disposal.

Non-RACM: The removal and transportation of non-RACM to a designated final disposal site will be based on a unit price per cubic yard that is accepted at the final disposal site (or airport, rail yard, or barge port) for processing and disposal.

RMW: The removal and transport of RMW from RMW generators, including hospitals, clinical laboratories, veterinarians, funeral homes, nursing homes, home health care providers, physicians’ offices, research laboratories, pharmaceutical companies, colleges and universities (including basic medical or clinical microbiology laboratories), blood banks, company infirmaries, and correctional facilities, to a designated final disposal site (or airport, rail yard, or barge port) will be measured and paid for based on a unit price per pound of debris that is accepted at the final disposal site for processing and disposal.

Waste Tires: The removal and transportation of waste tires to a designated final disposal site will be based on a unit price per cubic yard that is accepted at the final disposal site (or airport, rail yard, or barge port) for processing and disposal.

HHW: While residents will be strongly encouraged to bring HHW and e-waste to appropriate collection sites, the removal and transport of HHW and e-waste left on the curbside to a designated final disposal site will be measured and paid for based on a unit price per cubic yard of HHW and e-waste debris that is accepted at the final disposal site (or airport, rail yard, or barge port) for processing and disposal.

RCAs: The pickup, removal of Freon, and transportation of RCAs from the ROW to a designated final disposal site (or airport, rail yard, or barge port) will be based on a unit price per unit that is accepted at the final disposal site (or airport, rail yard, or barge port) for processing and disposal.

Health and Safety Requirements: See Health and Safety Requirements in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1.

Regulatory Permits, Licenses, and Certifications:

MS/CVE Permits: Regular oversize, oversize and overweight, extended period for tractors and semi-trailers and truck and trailer combinations only, holiday restriction, hours of darkness, Fairbanks North Winter [Delete if not Fairbanks North Star Borough], and convoys.

EPA-Certification for RCA Handling: RCAs, including refrigerators, freezers, and window air-conditioner units, must be handled by EPA-certified refrigeration technicians or recycling centers to prevent releases. As such, the contractors (or force account labor) will be responsible for providing the EPA with a copy of their certification.

Hazardous Waste Transporter Permit: For the removal, transportation, storage, and disposal of hazardous waste, all contractors must have an Alaska DEC, Hazardous Waste Permit (18 ACC 62.705).

Asbestos Abatement Certification: For the removal and transportation (or any engagement) of asbestos projects, all contractors (and force account labor) must have an Alaska Division of Labor Safety and Standards, Asbestos Abatement Certification (8 AAC 61.600) and follow special asbestos handling and transportation requirements.

Fish Habitat Permit: For the removal of debris that may affect a streambed or stream bank, all contractors (and force account labor) must have an ADF&G Division of Habitat, Fish Habitat (Title 16) Permit.

Private Property Debris Removal Permits: For the removal, transportation, and disposal of private property debris, the Borough, city, or native village in which the debris removal work is being conducted will secure all necessary permits, waivers, and documentation as prescribed by the State and federal government for the removal of debris and/or demolition of private property (see Section 8, Private Property Demolition).

### Force Account Labor

[Name of Borough] and any city or native village using force account labor will be responsible for adhering to the following requirements.

Schedule: Unless restricted by local ordinances or instructed otherwise by the Debris Manager or Operation function, the working hours for force account labor will be limited to 12 hours each day, seven days per week.

Measurement and Payment: See Measurement and Payment procedures in Section 4.6.2.

Health and Safety Requirements: See Health and Safety Requirements in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1.

Regulatory Permits, Licenses, and Certifications: See Regulatory Permits, Licenses, and Certifications in Section 4.6.1.

## Debris Removal Strategy

For contracted labor, the Operations function will assign each contractor to one or more DCZs, not including any area within the boundaries of the [Name of Borough], and cities or native villages using force account labor. The contractor and force account labor will remove debris based on the strategy set by the Debris Manager and Operations function. The strategy includes the processes of: non-hazardous waste debris removal and hazardous waste debris removal. Depending on the size of the event and therefore the complexity of debris removal, the strategy may include one or more of the following.

### Non-Hazardous Waste Debris

The non-hazardous waste debris removal strategy includes the removal of hanging limbs, leaning trees, and stumps; vehicles and vessels; clean-wood; C&D; brown goods; non-RCA white goods; sediment; water body debris; putrescent debris; and debris in public parks and areas and on private property.

#### 1.	Cut Hanging Limbs, Leaning Trees, and Stumps Determined to Be Hazardous

Cut tree determined to be hazardous (condition is caused by the disaster; is an immediate threat to lives, public health and safety, or improved property; has a diameter breast height of 6 inches or greater; and more than 50 percent of the crown is damaged or destroyed OR has a split trunk or broken branches that exposes the heartwood OR has fallen or been uprooted within a public-use area OR is leaning at an angle greater than 30 degrees) and has less than 50 percent of the root-ball flush at the ground level.

Remove hanging limbs only if they are located on improved public property. Hanging limbs must be greater than 2 inches in diameter at the point of breakage, and still hang in a tree and threaten a public-use area (e.g., trails and sidewalks). In addition, hanging limbs will be removed if the tree’s canopy is located on private property, but the hanging limb extends over the ROW. Cut hanging limbs at the closest main branch junction. Hanging limbs from same tree should be cut at the same time, not in separate passes.

Remove tree stumps which have 50 percent, or more, of the root-ball exposed (stumps with less than 50 percent of the root-ball exposed should be flush cut); are larger than 24 inches in diameter, as measured at 24 inches above the ground; are located on improved public property or a public ROW; and present an immediate threat to life, and public health and safety.

Do not begin work until a Debris Loading Site Monitor or Roving Monitor completes a Hanging Limb Worksheet or a Hazardous Stump Worksheet (Appendix H, Debris Removal Forms).

Haul hanging limbs, leaning trees, and stumps to the nearest designated loading site within the DCZ. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to the predetermined clean-wood DMS (or designated final disposal site, such as a yard waste and wood disposal facility, if DMSs are not needed). If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (if DMSs are needed) or Final Disposal Monitor (if DMSs are not needed). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

#### Remove Vehicles and Vessels Determined to Be a Hazardous Threat

Do not remove vehicles and vessels until the Operations function (or city or native village, if using force account labor) demonstrates that the vehicle or vessel presents a hazard or immediate threat, blocks ingress/egress in a public use area, or obstructs water in water courses and is abandoned (i.e., owner cannot be located).

Haul vehicles and vessels only to the nearest designated loading site within the DCZ under the supervision of a peace officer or employee of the State, borough, city, or native village. At the loading site, the Debris Loading Site Monitor will document the vehicle on a load ticket before it leaves the loading site. Once documented, haul the vehicle to a holding site pre-approved by the Operations function (or city or native village, if using force account labor). If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (located at the entrance of the loading site). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day. In addition, prior to departing the holding site, complete the Abandoned Vehicle and Vessel Documentation Form (Appendix H, Debris Removal Forms) and give it to the Operations function (or city or native village, if using force account labor) immediately. The Operations function (or city or native village, if using force account labor) will make a copy for the Alaska Department of Administration DMV and for the person who is holding the vehicle or vessel.

#### Position and Collect Clean-wood and C&D Bins at Drop-Off Locations

If the event does not warrant the need for curbside collection, the collection of clean-wood debris and/or C&D debris at drop-off locations may be utilized. As determined by the Debris Manager or Operations function (or city or native village, if using force account labor), place bins (dumpsters) within the populated or urbanized areas of the DCZs for residents to dispose of clean-wood debris and/or C&D debris during a specified time period. Separate bins should be designated for clean-wood debris and C&D debris.

Do not collect bins until the bin load has been documented by the Final Disposal Monitor. Collect bins at specific location or bins in a specific DCZ. Haul the clean-wood debris and/or C&D debris to the predetermined DMS or designated final site. If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (if DMSs are needed) or Final Disposal Monitor (or rail yard, barge port, or designated final disposal site, such as a C&D processing facility or landfill, if DMSs are not needed). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

In lieu of bins, the Operations function (or city or native village, if using force account labor) may ask the public to haul clean-wood debris and/or C&D debris to the nearest landfill or recycling facility that accepts clean-wood and/or C&D debris for disposal. In this event, place a Final Disposal Monitor at the entrance of the pre-approved landfill or recycling facility to ensure that the public only disposes of eligible debris during drop-off hours. Use the Clean-Wood Debris Disposal Tracking Log and/or the C&D Debris Disposal Tracking Log (Appendix H, Debris Removal Forms) to document accepted clean-wood debris and/or C&D debris.

#### 4.	Remove Clean-wood, C&D, and Brown Goods and non-RCA White Goods from the Curbside and ROW

Collect debris in three pre-sort passes so that a truck load contains only clean-wood debris, C&D debris, or brown goods and non-RCA white goods debris.

Remove pre-sorted clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris from major roads in populated or urbanized areas before removing debris from minor road ROWs in populated or urbanized areas (i.e., residential areas) and less populated and more rural areas using a predetermined number of passes established by the Debris Manager and Operations function (after conferring with Public Assistance Program staff). Generally, two to three scheduled passes will occur for each debris type at 1-week intervals near initiation of the debris removal process.

Ensure that the clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris removal passes do not contain RACM, non-RACM, RMW, HHW, e-waste, or RCA debris. If these debris streams are discovered during the loading of clean-wood debris, C&D debris, brown goods and non-RCA white goods debris, the contractor (or force account labor) will place RACM, non-RACM, HHW, e-waste, or RCA debris on the curbside to be collected by permitted hazardous waste personnel (contracted or force account labor), or as directed by the EPA.

Remove stumps measuring 24 inches in diameter, or less, that do not require special equipment for removal within the general clean-wood debris removal passes. Record stump diameter using the Stump Conversion table (Appendix H, Debris Removal Forms).

Separately haul clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris to the nearest designated loading site within the DCZ. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to the predetermined clean-wood debris DMS or mixed C&D DMS (or rail yard, barge port, or designated final disposal site, such as a C&D processing facility or landfill, if DMSs are not needed). If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (if DMSs are used) or the Final Disposal Monitor (if DMSs are not needed). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

#### Remove Remaining Debris Stream

Non-hazardous Vehicles and Vessels: Do not remove vehicles and vessels that do not present a threat unless the Operations function (or city or native village, if using force account labor) or Department of Administration DMV has determined that the vehicle has been abandoned (see AS 28.11.020 Presumption of Abandonment for vehicles and AS 30.30.010 Abandonment of Vessel Unlawful for vessels). In general, FEMA will not reimburse an applicant for the removal of insured vehicles and vessels.

If a peace officer, or employee of the State, borough, city, or native village determines that the vehicle or vessel is indeed abandoned, under the supervision of the peace officer or employee of the State, borough, city, or native village, haul vehicles and vessels to the nearest designated loading site within the DCZ. At the loading site, the Debris Loading Site Monitor will document the vehicle on a load ticket before it leaves the loading site. Once documented, haul the vehicle to the Borough, city, or native village-approved holding site. If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (located at the entrance of the loading site). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day. In addition, prior to departing the holding site, complete the Abandoned Vehicle and Vessel Documentation Form (Appendix H, Debris Removal Forms) and give it to the Operations function (or city or native village, if using force account labor) immediately. The Operations function (or city or native village, if using force account labor) will make a copy for the Alaska Department of Administration DMV and for the person who is holding the vehicle or vessel.

Sediment: Remove sediment from the ROW or public area. Contact the Alaska DEC Division Environmental Health for sediments suspected to be contaminated and follow recommended procedures for handling contaminated debris, including testing for contaminants, screening to remove other debris, and disposing contaminated sediment at a designated hazardous waste disposal facility. If not contaminated, the Operations function (or city or native village, if using force account labor) will also contact the Alaska DEC Division Environmental Health and/or the ADF&G Division of Habitat (for sediment debris originating in streams) to determine if the sediment can be returned to its original location or if it needs to be brought to a mixed C&D DMS or landfill, or is suitable for use as fill in reconstruction projects or cover material in landfills. In either event, haul sediment to the designated loading site within the DCZ. At the loading site, the Loading Site Monitor will document each load and examine it for proper loading and load amount. Once documented, haul the debris to the designated original location, mixed C&D DMS, or landfill, as directed by the Alaska DEC Division of Environmental Conversation or the ADF&G Division of Habitat. If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (if DMSs are used) located at the mixed C&D DMS or Final Disposal Monitor (if DMSs are not needed) located at the original location or landfill. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

Debris in Water Bodies: FEMA will determine the type and amount of eligible debris to be removed that is necessary to eliminate an immediate threat to public health and safety from commonly navigated waterways, on a case-by-case basis. Do not remove any debris from a commonly navigated waterway until this determination is made. In addition, do not remove any debris in an anadromous water body or conduct in-stream activities affecting a specified anadromous water body until verified orally or permitted by the ADF&G Division of Habitat. Debris located in a navigable channel or waterway should not be removed without oral verification and proper permitting from the USACE. Once verified and/or permitted by appropriate State and federal agencies, remove debris and haul to the designated loading site within the DCZ. At the loading site, the Loading Site Monitor will document load and examine the load for proper loading and load amount. Once documented, haul the debris to a landfill that accepts the specific debris found in the water body.

Putrescent Debris: Remove putrescent debris and haul to the designated loading site within the DCZ. At the loading site, the Loading Site Monitor will document load and examine the load for proper loading and load amount. Once documented, haul the debris to a landfill that accepts putrescent debris, or has been designated by the Alaska DEC Division of Health.

Utility Debris: Do not remove utility debris, such as power transformers, utility poles, cable, and other utility company material. Local utility companies will be responsible for removing and disposing of all utility-related debris.

Debris in Public Parks and Recreational Area: Do not remove debris from public parks and recreation areas (not including those used for DMS operations) unless requested by the Debris Manager (or city or native village) and confirmed by FEMA Public Assistance Program staff. Haul clean-wood debris and C&D debris to the nearest designated loading site within the DCZ. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to the predetermined clean-wood DMS or mixed C&D DMS (or landfill or recycling facility, if DMSs are not needed). If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

Debris on Private Property: Do not remove debris from private property, unless requested by the Debris Manager (or city or native village) and confirmed by FEMA Public Assistance Program staff. Generally, debris removal from private property following a disaster is the responsibility of the property owner, no matter whose debris it is. However, large-scale disasters may deposit enormous quantities of debris on private property over a large area, resulting in widespread immediate threats to the public. In that event, DHS&EM or Administration/Finance function on behalf of the Borough, city, or native village may need to enter private property to remove debris, thereby eliminating immediate threats to life, public health, and safety; eliminating immediate threats of significant damage to improved property; or ensuring economic recovery of the affected community to the benefit of the community at-large.

For private property debris removal, a property owner requesting debris removal assistance may need to submit the following information: how the debris creates a health/safety hazard; proof of ownership of the property; copies of insurance; and a Right-of-Entry form.

Once the FEMA Public Assistance Program staff has approved the request for private property removal, separately sort the debris into clean-wood debris, C&D debris, and brown goods and white goods debris (including RCAs) that can be removed using equipment. Remove remaining waste by hand by a right-of-entry crew. Separately haul each type of debris to the nearest designated loading site within the DCZ. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to the predetermined clean-wood or C&D DMS (or designated final disposal sites if DMSs are not needed). If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

### Hazardous Waste Debris

#### Remove Hazardous Waste Debris from the ROW

Commercial, Agricultural, Industrial, and Toxic Waste: Do not respond to commercial, agricultural, industrial, and toxic waste spills. The Responsible Party, EPA, Alaska DEC SPAR, or USCG will provide first response in these types of emergencies.

RACM: In general, RACM debris should not be included in curbside collection. However, if it is accidently placed on the curbside or if the definition of C&D is expanded to include contaminated debris, RACM debris collection will occur as follows. If RACM asbestos is discovered, the Operations function, on behalf of the asbestos removal contractor, will contact and notify the nearest landfill where RACM disposal is permitted to determine special packaging requirements. If no local landfill permitted for RACM disposal exists, the Operations function (or city or native village, if using force account labor) will work with the Alaska DEC Division of Environmental Health or EPA to determine the next most appropriate form and method of disposal (i.e., rail or barge). Once the place of disposal is known, place thoroughly wetted RACM into leak-tight containers labeled with the health warning “CAUTION, CONTAINS ASBESTOS FIBER, AVOID CREATING DUST, CANCER AND LUNG DISEASE HAZARD.” At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the RACM debris to a landfill permitted for asbestos disposal (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor at the landfill (or airport, rail yard, or barge port if permitted landfill is not available or is not the most favorable disposal option). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day. If any discrepancies exist, the Operations function must contact the EPA Region 10 National Emissions Standards for Hazardous Air Pollutants Program at 1-800-424-4EPA.

Non-RACM: In general, non-RACM debris should not be included in curbside collection. However, if it is accidentally placed on the curbside or the definition of C&D is expanded to include contaminated debris, non-RACM debris collection will occur as follows. On behalf of the asbestos removal contractor, the Operations function will contact the nearest landfill that is permitted for non-RACM to determine its acceptance policy. Once the disposal location and acceptance policy are known, collect non-RACM in a way that the ACM remains non-friable. Once the place of disposal is known, place the non-RACM in a leak-proof truck or container. Non-RACM does not need to be bagged, although loads should be covered or contained to prevent littering during transport. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul non-RACM debris to a landfill that is permitted to accept non-RACM disposal (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor at the landfill (or airport, rail yard, or barge port). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

RMW: Remove RMW debris from a RMW generator and haul to the nearest loading site only under the direction of the Alaska DEC Division of Environmental Health or EPA. If RMW debris contains hazardous or radioactive waste, or is mixed with hazardous or radioactive waste, it must be managed as either a hazardous or radioactive waste. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the RMW debris to a landfill that is permitted to accept RMW only if it has first been treated in an autoclave (or other similar decontamination process) or in a medical waste incinerator. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

RCA: Collect RCAs, including refrigerators, freezers, and air-conditioning units from the curbside only under the direction of the Alaska DEC Division of Environmental Health or EPA. If Freon removal takes place off-site (rather than at the curbside), manually place the appliances on trucks or use lifting equipment that will not damage the elements that contain Freon. Haul RCAs to the nearest loading site. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to the predetermined staging area to remove the Freon or haul directly to a landfill permitted for Freon disposal where the Freon will be removed. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor. Keep the final copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

Waste Tires: In general, waste tire debris should not be included in curbside collection. However, if they are accidently placed on the curbside or the definition of debris accepted in curbside collection is expanded to include waste tire debris, waste tire debris collection will occur as follows. After the scheduled clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris curbside collection passes, conduct one scheduled pass to collect waste tire debris left at the curbside. Haul waste tire debris to the nearest loading site. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to a landfill permitted to accept waste tire debris. If paper load tickets are used, give the remaining carbon copies to the Disposal Facility Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

HHW: In general, HHW debris should not be included in curbside collection. However, if it is accidently placed on the curbside or if the definition of debris accepted in the curbside collection is expanded to include HHW debris, HHW debris collection will occur as follows. After the scheduled clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris curbside collection passes, conduct one scheduled pass to collect HHW debris left at the curbside. Haul HHW debris to the nearest loading site. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to a landfill permitted to accept HHW debris. If paper load tickets are used, give the remaining carbon copies to the Disposal Facility Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

E-Waste: In general, e-waste debris should not be included in curbside collection. However, if it is accidently placed on the curbside or if the definition of debris accepted in the curbside collection is expanded to include e-waste debris, then e-waste debris collection will occur as follows. After the scheduled clean-wood debris, C&D debris, and brown goods and non-RCA white goods debris curbside collection passes, conduct one scheduled pass to collect e-waste debris left at the curbside. Haul e-waste debris to the nearest loading site. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to a landfill permitted to accept e-waste or e-waste recycling facility. If paper load tickets are used, give the remaining carbon copies to the Disposal Facility Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

#### Place and Collect HHW and E-Waste from Collect Site Locations

Depending on the amount of estimated HHW debris and e-waste debris, [Name of Borough], or any city or native village may want to host several HHW debris and/or e-waste debris collection site days. However, to help ensure that only HHW debris and e-waste debris resulting from the disaster is brought to the collection locations, these locations should remain open only during the first few weeks after a disaster. [Name of Borough], city, or native village will be responsible for the set-up, operations, and close-out of the collection days within its local boundaries. For closeout, separately haul HHW debris and e-waste debris to the nearest loading site. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to a landfill permitted to accept HHW and/or e-waste or to an e-waste recycling facility. If paper load tickets are used, give the remaining carbon copies to the Disposal Facility Monitor. Keep the final carbon copy of the load ticket.

In lieu of HHW debris and e-waste debris collection sites, the Operations function (or city or native village, if using force account labor) may ask the public to haul HHW debris and e-waste debris to the nearest landfill or recycling facility that accepts HHW and e-waste for disposal. Place a Final Disposal Monitor at the entrance to ensure and document (using the HHW and e-waste Disposal Tracking Log [Debris Removal Forms, Appendix H]) that the public only disposes of eligible debris at transfer stations and/or landfills drop-off locations during drop-off hours.

## Debris Monitoring Personnel

After the Debris Management Team has determined the reasonable level of effort needed for debris removal monitoring, the Contracting function, in compliance with Borough procurement practices and the procurement competition requirements specified in 44 CFR Part 13.36, will contact the prequalified contractors (see Appendix G, Prequalified Contractors) and execute a Cost-Plus Fixed Fee or Firm-Fixed Price contract for debris monitoring.

### Contractors

Once the contracts have been signed, the contractors will adhere to the following.

Schedule: See Schedule procedures in Section 5.6.1.

Measurement and Payment: Compensation for monitoring will be measured and paid for based on a Cost-Plus Fixed Fee or Firm-Fixed Price contract with progress payments.

Health and Safety Requirements: See Health and Safety Requirements in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1.

### Force Account Labor

[Name of Borough] and any city or native village using force account labor will be responsible for adhering to the following requirements.

Schedule: See Schedule procedures in Section 5.6.2.

Measurement and Payment: See Measurement and Payment procedures in Section 4.6.2.

Health and Safety Requirements: See Health and Safety Requirements in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1.

## Debris Monitoring Strategy

The Operations function will assign each contracted monitor to one or more DCZs, not including [Name of Borough], and cities and native villages using force account labor. Both contracted monitors and force account labor will use the forms, checklists, and worksheets listed below and located in Appendix H, Debris Removal Forms. A sample load ticket is also provided in Appendix H. However, actual serial paper load tickets or electronic load tickets (i.e., electronic haul passes) will be provided by the Operations function, contractor, Borough, city, or native village.

Depending on the size of event and therefore the number of monitors needed, both the contracted monitors and force account labor may adhere to some or all of the following.

### Debris Monitoring Supervisors

The Debris Monitoring Supervisors will work closely with the Operations function (or city or native village, if using force account labor) to oversee all aspects of debris monitoring. The Debris Monitoring Supervisors will:

Schedule debris monitoring resources, such as roving monitors and debris loading site monitors, within the assigned DCZ.

Remain in contact with the Operations function (or city or native village, if using force account labor) and provide daily progress updates.

Identify, address, and troubleshoot any questions or problems that could impact debris removal safety and eligibility.

Keep a master log book of all hauling equipment used by contractors (or force account labor) conducting debris removal activities in his/her assigned DCZ.

Collect and compile completed load tickets, Daily Issues Log, Debris Loading Site Monitoring Checklists, and DMS Monitoring Checklists at the end of each day. Submit compiled information to the Administrative/Finance function (or city or native village, if using force account labor). The Administrative/Finance function (or city or native village, if using force account labor) will collect and enter all information into an electronic database or file the paperwork each day.

### Roving Monitors

The Roving Monitors will act as the “eyes and ears” of the monitors and will make unannounced visits to all loading sites and DMSs within their assigned DCZ. The Roving Monitors will:

Assist the Debris Monitoring Supervisor in their assigned DCZ in the measuring of all trucks and trailers.

Take photographs of all trucks and trailers.

Perform a prework area inspection to identify potential problems; to identify covered utility meters, transformers, fire hydrants, mail boxes, etc.; and to prevent damage from loading equipment.

Report any damages to utility components, driveways, road surfaces, private property, vehicles, etc.; document the damage with photos and, if possible, collect information about the owner and the circumstances of the damage (who, what, when, where) to the Debris Monitoring Supervisor.

Complete a Debris Loading Site Roving Monitor Checklist for each loading site visited and submit to the Debris Monitoring Supervisor at the end of each day; for each DMS or disposal site visited, complete a DMS or Disposal Site Roving Monitor Checklist and submit it to the Debris Monitoring Supervisor at the end of each day.

Complete the Stockpiled Debris Field Survey Form and submit it to the Debris Monitoring Supervisor at the end of each week.

Oversee the removal of hazardous tree stumps. Collect completed the Hazardous Tree Stump Worksheets.

Complete the Hazardous Stump Worksheet and Hanging Limb Worksheet and submit it to the Debris Monitoring Supervisor as needed.

Complete and submit a Daily Issues Log at the end of each day and return it to the Debris Monitoring Supervisor along with completed Debris Loading Site Monitoring Checklists and DMS Monitoring Checklists.

### Debris Loading Site Monitors

The Debris Loading Site Monitors will verify debris eligibility based on FEMA requirements and initiate debris removal documentation by utilizing load tickets at all contracted loading sites. Services include, but are not limited to:

Ensuring that the public only disposes of eligible debris at bin drop-off locations during drop-off hours.

Examining and documenting each bin at a drop-off location for proper loading and load amount prior to removal of the bin for final disposal.

Ensuring that debris disposal activity at bin drop-off locations is eligible and pre-sorted, if necessary.

Coordinating daily with the contractor’s representative to verify the location of the loading site within the assigned DCZ.

Completing a Truck Certification Form for every truck and trailer to be used in the debris removal operations within each assigned DCZ.

Monitoring collection activity of trucks.

Ensuring that loads are eligible and pre-sorted.

Completing the loading portion of the paper or electronic load ticket and signing it. If paper carbon copies are used, retain the first carbon copy of the load ticket and give the remaining carbon copies to the truck driver; submit paper carbon copies or electronic reading of the load ticket to the Debris Monitoring Supervisor at the end of each day

Recording each load ticket on the Debris Loading Site / DMS Site Tracking Log at the end of each working day.

Completing Hazardous Stump Worksheets and Hanging Limb Worksheets.

### DMS Entrance Monitors

DMS Entrance Monitors will be located at the entrance of the DMS where the inspection tower is located. They will be responsible for estimating information about all incoming debris hauling vehicles, including the following:

Estimating the quantity of debris contained in each truck entering the DMS.

Obtaining carbon copies of the paper load ticket from the truck driver (not necessary if an electronic load ticket is used) prior to the truck entering the DMS. Verify type and quantity of debris on paper or electronic load ticket. Sign the completed ticket and retain the second carbon copy if a paper carbon copy is used. Give the remaining third carbon copy to the truck driver. Submit carbon copies of all paper or electronic load tickets to the Debris Monitoring Supervisor at the end of each day.

Recording each issued load ticket on the Debris Loading Site/DMS Tracking Log at the end of each working day.

Spot-checking truck measurements by periodically measuring the dimensions of the trucks after they have unloaded the hauled debris.

Prohibiting unauthorized haulers or residents from dropping off debris at the DMS.

### DMS Exit Monitors

DMS Exit Monitors will verify debris loaded for final disposal and initiate debris disposal documentation by utilizing load tickets at all DMS exit sites, as follows:

Monitor collection activity of trucks.

Ensure that loads are eligible.

Verify final debris destination.

Complete the loading portion of the paper or electronic load ticket and sign it. If paper carbon copies are used, retain the first carbon copy of the load ticket and give the remaining carbon copies to the truck driver. Submit paper carbon copies and/or electronic readings of the load ticket to the Debris Monitoring Supervisor at the end of each day.

Record each load ticket on the Debris Loading Site / DMS Site Tracking Log at the end of each working day.

In addition, at clean-wood DMSs, a DMS Exit Monitor may be needed at the grinding locations to ensure production rates are established and maintained.

### Final Disposal Monitors

Final Disposal Monitors will be located at the entrance of the final disposal facility where the inspection tower is located or at an airport (for debris being transported by air to final disposal site), rail yard (for debris being transported on rail to final disposal site), or barge port (for debris being barged to final disposal site). They will be responsible for estimating information about all incoming debris hauling vehicles, including the following:

Ensuring and documenting that the public only disposes of eligible debris at transfer stations and/or landfills drop-off locations during drop-of hours.

Estimating the quantity of debris contained in each truck entering the final disposal site, airport, rail yard, or barge port.

Obtaining carbon copies of the paper load ticket from the truck driver (not necessary if an electronic load ticket is used) prior to the truck entering the final disposal site, rail yard, or barge port. Verify type and quantity of debris on paper or electronic load ticket. Sign the completed ticket and retain the second carbon copy if a paper carbon copy is used. Give the remaining third carbon copy to the truck driver. Submit carbon copies of all paper or electronic load tickets to the Debris Monitoring Supervisor at the end of each day.

Ensuring that the paper or electronic load ticket contains any monetary or non-monetary benefits accrued at the final disposal site, airport, rail yard, or barge port.

Recording each issued load ticket on the Debris Loading Site/DMS Tracking Log at the end of each working day.

Spot-checking truck measurements by periodically measuring the dimensions of the trucks after they have unloaded the debris they were hauling.

Prohibiting unauthorized haulers or residents from dropping off debris at the final disposal site unless the Operations function, city, or native village has pre-designated landfills, disposal facilities, or transfer stations to accept disaster-generated clean-wood debris from residents. Document each clean-wood debris load on the Clean-wood Debris Disposal Tracking Log.

# Debris Reduction and Disposal

This section provides the concept of operations for debris disposal. Debris disposal operations will start shortly after the commencement of debris removal operations and last up to approximately 1 or 2 months after a small to moderate event and 6, or more, months after a large event. The majority of this phase will consist of sorting, reducing, and disposing of debris at a DMS. During this phase, debris will be disposed of based on a strategy developed by the Operations function and approved by the Alaska DEC Division of Environmental Health.

## Debris Disposal Personnel

After the Debris Management Team has determined the appropriate level of debris disposal staffing requirements, the Contracting function, in compliance with Borough procurement practices and the procurement competition requirements specified in 44 CFR Part 13.36, will contact prequalified contractors (see Appendix G, Prequalified Contractors) and execute Unit Price and Lump Sum contracts for debris disposal operations.

### Contractors

Debris disposal contractors will adhere to the following.

Schedule: DMS preparation must begin within 24 hours of receipt of the Notice to Proceed, and sites must be fully operational no more than 5 days thereafter.

Unless restricted by local ordinances or instructed otherwise by the Debris Manager, the working hours for disposal operations will be limited to 12 hours each day, seven days each week. Each contractor will be responsible for coordinating with the Contracting function in the event that weather conditions delay or modify the proposed daily schedule.

Equipment: See Equipment requirements in Section 4.6.1. In addition, the contractor will use mechanical equipment to load and reasonably compact debris into trucks and trailers. All vehicles hauling debris must be equipped with adequate means for containing the load, including tailgates and tarps.

Measurement and Payment:

Preparation: DMS site preparation will be paid for on a lump-sum basis. This amount includes setup, baseline sampling and testing, signage, and any other preparations necessary to accept debris from the designated removal zones.

Operations and Disposal: DMS site operations will be measured and paid for based on a unit price per cubic yard of debris that is hauled away from the DMS site and accepted at final disposal site. The unit price must include all subsidiary costs including, labor, equipment, fuel, environmental controls, maintenance, general administration, and disposal. Compensation will be based on completed load tickets administered by the DMS Exit Monitor and Final Disposal Monitor located at the final disposal site.

Closure: DMS site closures will be paid for on a lump-sum basis. This amount includes the restoration of sites, sampling and testing of sites, and any additional activities necessary to convert the site back to its original condition and usage.

Health and Safety Requirements: All debris disposal activities will comply with State and borough, city, or native village health and safety requirements, as identified in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1 and the Regulatory Permit procedures noted below. In addition, all sites identified in Appendix J, Potential Priority Debris Management Sites, has been prescreened for the following historical, cultural, and environmental factors: FEMA Special Flood Hazard Areas; known erosion areas; known periodic flooding areas; areas above the known flood line; Alaska National Wetlands Inventory areas; and Alaska Heritage Resources Survey sites. Additionally, the DEC Division of Air Quality permits, monitors, and regulates open burning or air incineration of disaster-related debris and is responsible for addressing environmental concerns associated with these processes; the DNR Division of Forestry regulates open burning or burn barrels where risk of wildfire is a concern. However, these restrictions may be temporarily relaxed during a disaster declaration.

Regulatory Permits, Licenses, and Certifications: For DMS(s) operated by a contractor, the Contracting function, with set-up information provided by the contractor, will be responsible for securing and providing the contractor with the necessary open burning permits from the Alaska DEC Division of Environmental Heath and Division of Air Quality and the Alaska DNR Division of Forestry. While transfer stations (which include DMSs) are not required to have an Alaska DEC Waste Disposal Permit (18 ACC 60.200 Permit Requirement), debris disposal workers should follow the Best Management Practices outlined in the Alaska DEC’s 2006 Solid Waste Procedure Manual for Municipal Class III Solid Waste Landfills (State Publications, Appendix N). In addition, if DMS is expected to receive more than 50 tons of C&D debris, then the contractor must submit a storage plan to DEC for approval (State Publications, Appendix N).

Contractors transporting debris from a DMS to a designated final disposal site will need to follow applicable regulatory permit procedures outlined in Section 5.6. Additionally, any contractor transporting debris out-of-state for final disposal must obtain the regulatory permits and follow the health and safety and environmental requirements within that state.

### Force Account Labor

[Name of Borough] and any city or native village using force account labor will be responsible for adhering to the following requirements.

Schedule: See Schedule procedures listed in Section 5.6.2.

Measurement and Payment: See Measurement and Payment procedures in Section 4.6.2.

Health and Safety Requirements: See Health and Safety Requirements in Section 4.6.1.

Environmental Requirements: See Environmental Requirements in Section 4.6.1.

Regulatory Permits, Licenses, and Certifications: Securing and/or waiving local permits and securing necessary State permits listed in Regulatory Permits, Licenses, and Certifications in Section 6.6.1.

## DMS Preparation

As previously noted, the Operations function (or city or native village, if using force account labor) will designate sites for clean-wood debris or mixed C&D (non-hazardous waste) storage and disposal. Once these sites have been determined, the contractor (or force account labor) will prepare and provide the following to the Operations function (or city or native village, if using force account labor) for approval: a regional map, site plan, engineering report, baseline data, and, if necessary, a storage plan (See Section 6.1.1.1). In addition, the contractor (or city or native village, if using force account labor), will prepare the site groundwork; and provide site security, traffic control, protective measures, and an inspection tower, as described below. Some of these requirements may be relaxed by the Debris Manager or Operations function (or city of native village, if using force account labor), if recommended or agreed upon by the Public Assistance Program staff and Alaska DEC Division of Environmental Health.

Regional Map: Delineate the DMS on a regional map.

Site Plan: Show existing site conditions and projected site use, including all site structures (such as buildings, fences, gates, entrances and exits, parking areas, on-site roadways, and signs) and the location of all water supplies; property boundaries, access roads, the locations of all surface water bodies, and 100-year floodplain boundaries; all proposed structures and areas designated for unloading, sorting, storage, and loading, including dimensions, elevations and floor plans of these structures and areas, and the general process flow; and adjacent properties, including the location of public and private water supplies.

Engineering Report: Describe the general operating plan for the proposed DMS, including the origin, composition, and expected weight or volume of all debris to be accepted, the maximum time any such debris will be stored, where all debris will be disposed of, the proposed capacity operating hours, and the expected life of the facility; a description of all machinery and equipment, including the design capacity; a proposed transfer plan specifying the transfer route, the number and type of transfer vehicles to be used, and how often solid waste will be transferred to the disposal site; a description of the facility's drainage system and water supply system; a plan for hiring and training equipment operators and other personnel who will operate the facility; and a contingency plan that details an alternative debris handling system for periods when not operating, or for delays in transporting debris due to undesirable conditions, such as delivery of unauthorized debris, fires, dust, odor, vectors, unusual traffic conditions, equipment breakdown or other emergencies.

Baseline Data: Take ground or aerial photographs and/or video; note important built environment features (structures, fences, culverts) and natural environment features (landscaping); take random soil and groundwater samples; and check for volatile organic compounds.

Site Groundwork: Prepare the DMS to accept clean-wood debris or mixed C&D debris (non- hazardous waste). Preparation efforts will include clearing debris, erosion control, grading, and construction and maintenance of haul roads and entrances. The contractor (or force account labor) will provide utility clearances and sanitation facilities, if needed. The contractor (or force account labor) will protect any existing structures at the sites and repair any damage caused by site operations at no cost to the Borough, city, or native village.

Site Security: Install site security measures and maintain security for site operations.

Traffic Control: Control pedestrian and vehicular traffic on the site by providing flag persons, signs, and other traffic-control equipment, as needed. At minimum, one flag person must be located at the entrance of each DMS.

Protective Measures: Prohibit any disposal activity within 100 feet of the site boundaries. In addition, determine the exact location (unless provided by the Borough, city, or native village owner) of the on-site utilities, ensure that they are adequately marked, and carry out DMS operation work carefully to avoid damage. Place plastic liners under stationary equipment such as generators and mobile lighting plants.

Inspection Station: Bring in or build a temporary inspection station, with a desk and chair with protection from the weather, as required, at each DMS. The station will be located out of the way of traffic flow and clearly marked as an Inspection Station. This station is temporary, not secure, and not intended for storage of documents during nonworking hours.

## Debris Disposal and Reduction Strategy

The Operations function will assign each contractor to one or more DMS, not including any DMSs operated by force account labor. Both contractors and force account labor will bring debris to permitted landfills or recycling facilities, as directed by the Operations function (or city or native village, if using force account labor), and if necessary, the Alaska DEC Division of Environmental Health. The names and locations of both permitted (as well as currently unpermitted) landfills are listed in Appendix K, Disposal Facilities. The names and locations of recycling facilities that accept clean-wood, tires, vehicles, vessels and scrap metals, and C&D, are located in Appendix L, Recycling Facilities. Additionally, barge transportation services that can barge non-hazardous waste, hazardous waste, or recyclable debris to appropriate disposal sites are located in Appendix M, Barge Transportation Services. During debris disposal and reduction operations, both contractors and force account labor will adhere to the following.

### Clean-Wood Debris

##### Chipping and Grinding

Locate grinders within the DMS’s that are farthest away from residential areas.

Do not allow wood mulch and chip piles to exceed 18 feet in height, 50 feet in width and 350 feet in length. Piles should be subdivided by fire lanes with at least 25 feet of clear space at the base around each pile. These piles should not be compacted.

Monitor the temperature of stockpiled mulch at least twice daily to detect hot spots resulting from natural microbial decomposition. Upon finding a hot spot, mix the affected mulch to cool it down and avoid any possible fire hazards.

The Operations function (or city or native village, if using force account labor) will work with the Alaska DEC, DNR,  and DOT&PT to determine the best possible uses of the reduced clean-wood material, including: a soil amendment to be disked into soil or mixed with potting soil; mulch for weed control, moisture retention, soil temperature control, erosion control, or slope stabilization; landscaping in parks, recreation areas, and along roadsides or railways; fuel; feedstock for composting operations; pulp wood; or a landfill product.

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to final disposal destination. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Incineration

Do not begin until necessary open burning permits from the Alaska DEC Division of Environmental Heath and Division of Air Quality and the Alaska DNR Division of Forestry are acquired.

If open burning, such as air curtain incineration, is deemed permissible by the Alaska DEC Division of Environmental Heath and Division of Air Quality and the Alaska DNR Division of Forestry, locate the incinerator units or open burning barrels with a setback of at least 100 between the debris piles and the incineration area and 1,000 feet between the incineration or open burning area and the nearest building.

Extinguish fires 2 hours before anticipated removal of the ash mound. The ash mound should be removed before it reaches 2 feet below the lip of the incineration pit.

Do not dispose of ash until directed by the Operations function (or city or native village, if using force account labor). The Alaska DEC Division of Environmental Health may assist the Operations function (or city or native village, if using force account labor) in determining the best way to dispose of clean-wood debris ash, including: as a blending or stabilization component, chemical activator, replacement component in masonry products, component of pozzolanic concrete, or final disposal at a landfill permitted for ash disposal.

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal facility. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

### Non-Hazardous Waste Debris

##### C&D

Place uncontaminated and unadulterated wood, recognizable uncontaminated concrete and other masonry waste (including steel or fiberglass reinforcing embedded in concrete), asphalt pavement, brick, soil or rock that has not been in contact with a spill from petroleum product, hazardous waste, or industrial waste, and that is not commingled with other solid waste into sorted piles. Unless told otherwise by the Operations function, it is important to sort C&D debris, as not all C&D processing sites accept all types of C&D debris.

If any contaminated C&D debris is comingled with uncontaminated C&D, place it into an unsorted pile and follow procedures outlined in Section 6.4.3, Hazardous Waste Debris.

As recommended by the Alaska DEC Division of Environmental Health and directed by the Operations function, place sorted or unsorted piles of uncontaminated C&D debris on trucks to be hauled to C&D debris processing facility or permitted landfill (or airport, rail yard, or barge port to be transported to an off-site final disposal site).

Once a final disposal destination for all types of C&D debris has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the designated final disposal site (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Non-RCA White Goods

As recommended by the Alaska DEC Division of Environmental Health and directed by the Operations function, place non-RCA white goods debris on trucks to be hauled to permitted landfill or recycling facility (or airport, rail yard, or barge port to be transported to an off-site final disposal site).

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal site (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Brown Goods

As recommended by the Alaska DEC Division of Environmental Health and directed by the Operations function, place brown goods debris on trucks to be hauled to permitted landfill (or airport, rail yard, or barge port to be transported to an off-site final disposal site).

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal site (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Household Garbage

Place any household garbage, or mixed wastes containing these materials into unsorted piles. Load debris onto a truck as soon as practicable to prevent odor, vector, and sanitary nuisances, and prepare the load to be hauled to a municipal solid waste landfill.

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal site. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Putrescent Debris

Place any putrescent debris into unsorted piles a separated lined area and/or in drums. Place onto a truck as soon as practicable (no more than 7 days) to prevent order, vector, and sanitary nuisances, and prepare the load to be hauled to a landfill.

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal site. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Sediment

Place uncontaminated sediment debris into piles. Load debris onto a truck and prepare the load to be hauled to a permitted landfill or back to originating area.

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal site. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

### Hazardous Waste Debris

Place any type of hazardous waste, RACM, non-RACM, RMW, waste tires, HHW and e-waste debris that is accidentally brought to a DMS in a separated, enclosed and lined area and/or in drums.

##### Commercial, agricultural, industrial, and toxic waste

If possible, place debris in a separated, enclosed and lined area and/or in drums. Contact the Alaska DEC Division of Environmental Heath and EPA to remove debris.

##### RACM

Place debris in a separated, enclosed and lined area and/or in containers. Make contact with nearest landfill that is permitted for RACM disposal to notify landfill receiving RACM and to determine special packaging requirements. If no local landfill permitted for RACM disposal exists, the Operations function (or city or native village, if using force account labor) will work with the Alaska DEC Division of Environmental Health or EPA to determine the next most appropriate form and method of disposal (i.e., rail or barge). Once the method of disposal is known, place thoroughly wetted RACM into leak-tight containers labeled with the health warning “CAUTION, CONTAINS ASBESTOS FIBER, AVOID CREATING DUST, CANCER AND LUNG DISEASE HAZARD.” At the DMS exit site, the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the RACM debris to a landfill permitted for asbestos disposal (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor at the landfill (or rail yard of barge port if landfill is not available). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day. If any discrepancies exist, the Operations function must contact the EPA Region 10 National Emissions Standards for Hazardous Air Pollutants Program at 1-800-424-4EPA.

##### Non-RACM

Place debris on a separated enclosed and lined area and/or in containers. Make with the nearest landfill that is permitted for non-RACM to determine their acceptance policy. Once the disposal location and acceptance policy is known, collect non-RACM in a way that the ACM remains non-friable. Non-RACM does not need to be bagged, although loads should be covered or contained to prevent littering during transport. At the DMS exit site, the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul RACM debris to landfill that is permitted to accept non-RACM disposal (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor at the landfill (or rail yard of barge port if landfill is not available). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### RMW

Place debris in a separated, enclosed and lined area and/or in containers. RMW debris must be managed as either a hazardous or radioactive waste under the direction of the Alaska DEC Division of Environmental Health or EPA. At the DMS exit site, the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the RMW debris to the landfill, but only if it has first been treated in an autoclave, decontamination processes other than autoclave, or in a medical waste incinerator. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Facility Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### Waste Tires

Place tires into piles. As recommended by the Alaska DEC Division of Environmental Health and directed by the Operations function, place waste tire debris on trucks to be hauled to permitted landfill or recycling facility (or airport, rail yard, or barge port to be transported to an off-site final disposal site).

Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the final disposal site (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

##### HHW and e-waste

Place debris in a separated, enclosed and lined area and/or in containers. Once a final disposal destination has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the debris leaves the DMS. Once documented, haul the debris to the predetermined household hazardous waste or e-waste collection and storage facility or landfill that accepts HHW and e-waste. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

## DMS Closeout

Once the Debris Manager, Operations function, or city or native village has determined that a DMS is no longer needed, it will be closed within 30 days of receiving the last load of debris. To meet federal requirements, the closure of a DMS must occur within 6 months of the disaster declaration, unless an extension is granted by FEMA. The contractor (or force account labor) will close each DMS as described below.

Restoration: Remove all debris from the DMS for final disposal, take out all contracted equipment and temporary structures, and reestablish grades throughout the DMS.

Sampling and Testing: Complete soil and groundwater closure sampling, as conducted in the DMS preparation – baseline data, and testing of the DMS. The results must be provided to the Operations function (or city or native village, if using force account labor) prior to the closure of each DMS. If a DMS is found to be contaminated above the baseline values, then it must be remediated by the contractor (or city or native village, if using force account labor) to a baseline as deemed acceptable by the Operations function (or city or native village, if using force account labor) and the Alaska DEC Division of Environmental Health.

Site Inspection: Participate in a final site inspection with the Operations function (or city or native village, if using force account labor) to ensure that the site is returned to pre-existing conditions. If environmental impacts are identified as part of this inspection, the contractor (or force account labor) will provide the appropriate level of remediation to return the site to back to its original condition and use. Once the Operations function (or city or native village, if using force account labor) has determined that the site has been returned to the baseline conditions, the Operations function (or city or native village, if using force account labor) will document the site closure.

## Holding Areas

### Vehicles and Vessels

Do not remove vehicles and vessels from the designated holding area until the Operations function (or city or native village) secures ownership by completing an Abandoned Motor Vehicle Form and Title or other paperwork providing ownership, as determined by the Alaska Department of Administration DMV and directed by the Operations function, and until documentation relating to the removal of abandoned vehicles and vessels is submitted to the FEMA Public Assistance Program staff for consideration.

Once a final disposal destination (automobile dismantlers, scrap metal processors, or automobile junkyard) has been confirmed by the Operations function (or city or native village, if using force account labor), the DMS Exit Monitor will document each load and examine it for proper loading and load amount before the vehicles or vessels leave the holding site. Once documented, haul the vehicles or vessels to the final disposal site. If paper load tickets are used, give the remaining carbon copies to the Final Disposal Monitor. Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

## Collection Sites

### Clean-wood and C&D Debris

Do not collect bins until the bin load has documented by the Final Disposal Monitor. Collect bins at specific location or bins in a specific DCZ. Haul the clean-wood debris and C&D debris bins to the predetermined DMS or designated final site (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the DMS Entrance Monitor (if DMSs are needed) or Final Disposal Monitor (if DMSs are not needed). Keep the final carbon copy of the load ticket and give it to the contractor supervisor (or Administration/Finance function on behalf of the Borough, city, or native village, if using force account labor) at the end of each day.

### HHW and E-Waste Debris

For closeout, separately haul HHW debris and e-waste debris bins to the nearest loading site. At the loading site, the Debris Loading Site Monitor will document each load and examine it for proper loading and load amount before the debris leaves the loading site. Once documented, haul the debris to a landfill that is permitted to accept HHW and e-waste or an e-waste recycling facility (or airport, rail yard, or barge port). If paper load tickets are used, give the remaining carbon copies to the Disposal Facility Monitor. Keep the final carbon copy of the load ticket.

This page intentionally left blank

# Contracting/Procurement Procedures

This section provides an overview of the contracting process, procurement methods, general provisions for debris contracts, types of debris contracts, and contracting avoidances. To be eligible for reimbursement under the FEMA Public Assistance Program, debris removal (including clearance and disposal) and debris monitoring contractors must meet rules for federal grants, as noted in 44 CFR Part 13.36 Procurement, and Borough procurement procedures.

## Contracting Process

During a disaster, the Contracting function will use one or more of the following methods to ensure eligibility of the FEMA Public Assistance Program funding.

Pre-drafted Contracts: The Contracting function may draft a debris removal or debris monitoring contract prior to a disaster. Once the extent of the disaster is known, the appropriate scope of work can be determined and the contract can be finalized.

Pre-event or Standing Contracts: The Contracting function may choose to solicit bids and award contracts in non-disaster times for specific debris management positions, including a Debris Manager. This allows time for a deliberate procurement process and gives the Contracting flexibility in mobilizing the appropriate resources in anticipation of an event.

Prequalified Contractors: The Contracting function may develop a list of prequalified contractors to carry out debris removal and debris monitoring work in [Name of Borough]. Prequalified contractors, as shown in Appendix G, Prequalified Contractors, will meet the minimum requirements for insurance, bonding, and licensing [Insert list of Prequalified Contractors]. During a disaster, all prequalified contractors are invited to bid on a contract. The prequalified contractors can then focus on developing costs rather than assembling documentation in order to qualify for bidding.

## Methods of Procurement

FEMA accepts the following four methods of procurement to ensure that an established debris management procurement process is followed:

Small Purchase Procedures: An informal method for securing services or supplies that do not cost more than $100,000 by obtaining several price quotes from different sources.

Sealed Bids: The preferred method for procuring construction contracts; this procurement is a formal method where proposals are publicly advertised and solicited, and the contract is awarded to the responsible bidder whose proposal is the lowest in price.

Competitive Proposals: Contractors are awarded on the basis of contractor qualifications instead of price. This method is often used for procuring professional services, such as engineering services. In addition, this method normally involves offers from more than one source and is used when conditions are not appropriate for sealed bids.

Noncompetitive Proposals: Noncompetitive, sole-source proposals should only be used when the award of a contract is not feasible under small purchase procedures, sealed bids, or competitive proposals, and one of the following circumstances applies: the item is available only from a single source; an emergency requirement does not permit a delay; solicitation from a number of sources has been attempted; and competition is determined to be inadequate. It is important to note that FEMA strongly discourages applicants, such as boroughs, cities, and native villages, from using this type of procurement.

## General Provisions

To ensure that the Borough’s procurement interests are protected, the following specific items should be included in any debris removal and debris monitoring contract.

Basis of Payment: The basis of payment and the payment process must be clearly outlined in the contract. Contractor payments should be based on verification of completed work, and the required information for the payment request should be included within the provisions of the contract. For Time-and-Material contracts, the types and sizes of equipment to be used must be listed in the contractor’s prequalification proposal. Prior to beginning work, the contractor will be required to more fully identify each item of equipment by type, size, and equipment number. In addition, a Time-and-Material contract must have a cost ceiling or “not to exceed” provision. For Unit Price contracts, weight-to-volume conversion factors should be published in order to further clarify possible differences between invoices and payment. Basis of payment is usually based on the volume and/or weight of the contractor's loads. If the contract payment is based on volume, specific contract provisions are required to substantiate invoices and payment. For Cost-Plus Fixed Fee, Firm-Fixed Price, or Lump Sum contracts, the Contracting function should consider using a progress payment method for contract services. Contractors must supply specific documentation to verify and validate the completed work and support their invoices in order for the Borough, city or tribal village (applicant), to receive reimbursement under the FEMA Public Assistance Program.

Reasonable Cost: Reasonable costs must be clearly defined and included in any contract. A reasonable cost, which in its nature and amount does not exceed that which would be incurred by a prudent person under the circumstance prevailing at the time of the decision to incur the cost, must be included as part of the respective scope of work in order for the services provided to the applicant to be eligible for reimbursement under the FEMA Public Assistance Program

Duration: The duration of contract must be clearly stated. By doing so, the applicant sets clear expectations for the contractor. Moreover, the contractor can effectively manage resources and schedule work to meet the applicant’s expectations. As outlined in Section 5.6 debris removal and debris monitoring services should continue for no longer than 60 days from the Notice to proceed, unless extended by the Contracting function with 10 days’ written notice.

Performance Measures: To ensure that debris removal and debris monitoring are conducted in a timely manner, the contract must include specific timelines for specific tasks to be completed. The contract language clauses should be specific about how performance will be evaluated.

Subcontracting: The contract must include a subcontract plan that contains a clear description of the percentage of the work the contractor may subcontract out and limits the use of subcontractors to only those approved by the Borough.

Equipment: The contract must state that all trucks and other equipment must be in compliance with all applicable federal, state, and local rules and regulations. In addition, the contract should require each contractor to fully identify each item of equipment by type, size, and equipment number, and provide this information to the Contracting function. The equipment number and the contractor’s name or initials must be permanently marked on each side of the vehicle at that time. Rates for equipment not listed in the proposal must be established with the Contracting function before such equipment may be used.

Health and Safety: The contract must state that contractors will provide safety equipment, training, and supervision as may be required by the Borough, and submit their own health and safety strategy to the Health and Safety Officer before commencement of debris clearance operations. Contractors will ensure that their subcontracts contain a similar safety provision.

Conflict Resolution: The conflict resolution process must be well-defined within the contract, including alternatives for mediation should an issue prove difficult to resolve.

Termination Clause: The contract must contain a termination clause that allows the Borough to terminate the contract if the contractor does not deliver services in the manner delineated in the contract. The contract language clauses should be specific about what would be considered reasons for termination.

## Specific Types of Contracts

Time-and-Material Contracts: Time-and-Material contracts are used when the scope of work necessary to achieve an outcome is unknown. This type of contract is typically used in the immediate aftermath of a disaster event during debris clearance. FEMA generally limits reimbursement under this contract type to the first 70 hours of work.

A Time-and-Material contract establishes hourly rates for labor and equipment that will be used to perform specific tasks. The contractor is paid based on the actual time spent to perform the specified tasks and for the usage of equipment. The contractor is also paid for the actual cost of materials used during operations. In executing a Time-and-Material contract, the debris monitoring contractor must provide a listing of the equipment used, and the appropriate staff positions, their hourly rate, and a description of the responsibilities for each position.

Unit Price Contracts: Unit Price contracts are used when the individual work tasks are known, but the total amount of work cannot be verified. Units can be measured in terms of weight, volume, or any other quantifiable measure. Unit Price contracts must provide a detailed outline of the specific tasks that are required to complete the work. In addition, Unit Price contacts require intensive documentation and control because each unit must be collected, verified, and accounted for during removal, separation, reduction, and disposal.

Cost-Plus Fixed Fee, Firm-Fixed Price, or Lump Sum Contracts: These types of contracts are used when the scope of work can be identified and quantified. The advantage of a these types of contracts is that the total price for the specified work is known. The contract must contain every work activity that will be required, the quantity of debris that will be removed, and/or the specific number of passes that will be required to collect, haul, and/or dispose of debris. In addition, a breakdown of costs for each item of work activity must be stated within the bid specifications or contract so that if additional work is necessary during the term of the contract, the Contracting function can determine the cost for that work based on the contract line item costs.

## Contracting avoidances

Contracting pitfalls, which may result in ineligibility for FEMA Public Assistance Program reimbursement, should be avoided. As specified in the 2006 FEMA Recovery Division Fact Sheet: Debris Removal Applicant’s Contracting Checklist, the Contracting function will adhere to the following.

DO NOT award a debris removal contract on a sole-source basis.

DO NOT sign a contract until it has been thoroughly reviewed by legal representation.

DO NOT allow any contractor to make eligibility determinations, since only FEMA has this authority.

DO NOT accept any contractor’s claim about being “FEMA certified.” FEMA does not certify, credential, or recommend debris contractors.

DO NOT award a contract to develop and manage Debris Management Sites unless it is necessary. Contact DHS&EM for assistance in determining the need for such sites.

DO NOT allow separate line item payment for tree stumps 24 inches, or smaller, in diameter; these should be treated as normal debris.

DO NOT “piggyback” or use a contract awarded by another entity.

DO NOT award predisaster/standby contracts that do not have variable mobilization costs.

# Private Property Demolition

This section provides an overview of the local safety evaluation process for private property damaged from disasters, demolition eligibility determination, and types of eligible and ineligible demolition work.

## Building Safety Evaluation

A certified local building inspector, local registered engineer, or Direct Federal Assistance personnel (i.e., USACE) will not generally be able to conduct an official safety evaluation of private property until a few to several days after an event, depending on the extent of local damage and the number of available qualified inspectors and engineers. The first safety evaluation will most likely be a rapid evaluation, which requires only 15 to 30 minutes for each property and is limited to inspecting only the building exterior. If a severe interior problem is brought to the attention of the inspector or engineer or if the structure cannot be adequately viewed from the exterior, an interior evaluation will likely be conducted as well.

During this evaluation, the inspector or engineer will quickly determine if a building is safe enough to occupy and, if not, decide what restrictions to place on its use or entry. The results of the inspection are placed near the entrance to the building and will likely fall under one of three categories:

Inspected: This type of damage is insignificant or is readily repairable and does not pose any significant safety hazard. This posting is intended only to inform occupants that the building may be safely occupied. It does not imply that existing damage should be ignored or that repairs are not necessary.

Restricted: This type of damage prevents unrestricted occupancy although conditions that are clearly unsafe do not exist. Entry is normally limited to occupants or owners so that they can retrieve valuable or essential property or to contractors so that they can make necessary repairs.

Unsafe: This type of damage is so severe that it is dangerous to the life, health, or safety of the public because the damaged structure is structurally unsafe and a partial or complete collapse is imminent. As such, it is unsafe to occupy or enter the building for any reason.

## Private Property Demolition Personnel

Contractors will demolish a structure based on the strategy set by the Borough, city, or native village, which includes the following.

Equipment: See Equipment requirements in Section 4.6.1. In addition, removal of RACM requires special equipment, as outlined in 8 AAC 61.600, Asbestos Abatement Certification.

Measurement and Payment: The measurement and payment for demolition will be based on the bid specifications.

Permits: The Borough, city, or native village will provide the contractor with all necessary demolition or excavation permits prior to the commencement of demolition work. If asbestos is found, contractors must provide a plan that shows they have a valid 8 AAC 61.600, Asbestos Abatement Certification, to the Borough, city, or native village prior to the removal of asbestos.

Site Preparation: Contractors will prepare the site by following the Borough, city, or native village permit procedures, including site security, air monitoring, wetting requirements, and Best Management Practices.

## Private Property Demolition Strategy

The “red tagging” or unsafe posting of a structure does not automatically mean that the property has been condemned or will require demolition. Demolition may eventually be the appropriate action for a property owner to take if required repairs are too expensive. The local building official will conduct a detailed inspection to determine if the unsafe structure requires demolition. If the structure needs to be demolished, the property owner will receive a written copy of the assessment by the local building inspector via certified mail. If demolition is required or deemed appropriate, the owner has the primary responsibility for demolition of an unsafe structure and subsequent removal of demolition debris. Most insurance policies have a clause that provides payment for demolishing structures damaged beyond repair. However, the demolition of a privately owned structure and subsequent removal of demolition debris may be eligible for assistance from the FEMA Public Assistance Program, if no insurance exists that would pay for the demolition, if the owner is not capable of paying for such work, and if no opportunity exists to recoup the cost from the owner. FEMA is prohibited by Robert T. Stafford Disaster and Emergency Assistance Act, Section 312, from approving funds for work that is covered by any other source of funding. Therefore, the State, Borough, city, or native village must verify that insurance coverage or any other source of funding does not exist for the demolition of private structures. If FEMA discovers that duplication of benefits from other funding sources has occurred, then FEMA will deobligate Public Assistance Program funding.

Once the Borough, city, or native village has identified any unsafe, uninsured private structures, it will contact FEMA to schedule site visits. The Borough, city, or native village will also provide FEMA with a list of the properties to be inspected (including the owner’s name, street address, and the tax or parcel identification number), a map identifying each property, the name of a local building inspector or engineer to be part of the inspection team, and insurance information, if available.

A FEMA inspector, State inspector, and local inspector or engineer together will determine if a structure is 50 percent, or more, damaged. If FEMA approves the demolition of a property identified in the demolition bid, the State will provide the Borough, city, or native village with written authorization to proceed with the demolition project.

If permission for the demolition or debris removal of private property is authorized and considered for Public Assistance Program funding, the Borough, city, or native village will be required to properly document all legal processes used to gain access to private property; applicable scopes of work; and compliance with federal, State, and local environmental and historic preservation review requirements. The Borough, city, or native village should work with the State and/or Public Assistance Program staff prior to the commencement of any private property demolition or debris work to ensure that all legal, environmental, historic, and scope of work considerations are addressed.

Regulatory Permits and Necessary Documentation: For private property demolition, the Borough, city, or native village will acquire the following documents to present to the Alaska DMVA EHS&EM, ADF&G Division of Wildlife Conservation, Alaska DNR Division of Parks and Outdoor Recreation, Office of History and Archaeology (AOHA), and/or Public Assistance Program staff:

A Right-of-Entry form signed by the property owner, which includes a Hold Harmless agreement and indemnification applicable to the project’s scope of work.

Investigation of insurance coverage and liens.

Photos that show the property address (if available) and condition of the property prior to the beginning of the work.

Structural assessments or other certifications based on local ordinances or building codes showing the structure to be unsafe or posing an immediate threat to the public.

Documentation of environmental and historic review, which may include a site visit and approval from the State Historic Preservation Officer from the AOHA to document that no historic and archaeological site restrictions exist; and/or a consultation with the ADF&G’s Division of Wildlife Conservation to ensure that that no Endangered, Threatened, and Special Concern Fish and Wildlife Species of the State of Alaska exist on the property site.

Documentation that no asbestos or hazardous waste is present. If asbestos is found, the contractor must adhere to AS 18.31.020 (Duties of the Department of Labor and Workplace Development (DLWD), Division of Labor and Safety Standards) for the abatement of toxic hazards associated with asbestos. Requirements of this code include the certification of all persons working on asbestos projects.

Once the Borough, city, or native village has read the State-provided forms for historic preservation, endangered species, and hazardous materials and understands that it is the Borough, city or native village’s responsibility to ensure full compliance with all federal, State, and local rules and regulations regarding these matters, it will sign and return these forms to the State. At this time, the Borough, city, or native village will also provide copies of the bid specifications, final property list, and bid results prior to demolition.

If permission for demolition is not provided, the Borough, city, or native village will follow its legal condemnation process, including Right-of-Entry and Hold Harmless agreements.

Demolition: Each structure should be demolished in a controlled manner and as regulated by the local building code. If RACM and non-RACM asbestos are present, the contractor must adhere to 8 AAC 61.600, Asbestos Abatement Certification.

Disposal: Debris will be disposed of at final disposal facilities and recycling facilities identified in Appendix M and N. Debris may only be disposed of at facilities that accept the specific debris stream. As such, debris will be disposed of in the following manner:

RACM and contaminated C&D: If RACM is present, the Contracting function on behalf of the asbestos removal contractor will make contact with the nearest landfill that is permitted for RACM disposal to notify the landfill receiving RACM and to determine special packaging requirements. If no local landfill permitted for RACM disposal exists, the Borough, city, or native village will work with the Alaska DEC Division of Environmental Health or EPA to determine the next most appropriate form and method of disposal (i.e., rail or barge). Once the method of disposal is known, the contractor will place thoroughly wetted RACM into leak-tight containers labeled with the health warning “CAUTION, CONTAINS ASBESTOS FIBER, AVOID CREATING DUST, CANCER AND LUNG DISEASE HAZARD.” Prior to leaving the demolition site, a Debris Loading Site Monitor should document the RACM on a Waste Shipment Record (provided by the Alaska DEC Division of Environmental Health). Once documented, the asbestos removal contractor will haul the RACM debris to a landfill permitted for RACM asbestos disposal (or airport, rail yard, or barge port) and give a copy of the Waste Shipment Record to the contractor supervisor at the end of the day.

Non-RACM: On behalf of the asbestos removal contractor, the Operations function will make contact with the nearest landfill that is permitted for non-RACM to determine its acceptance policy. Once the disposal location and acceptance policy is known, the asbestos removal contractor will collect non-RACM in a way that the ACM remains non-friable. Next, the asbestos removal contractor will haul the non-RACM debris to a landfill permitted for non-RACM asbestos disposal (or airport, rail yard, or barge port).

Uncontaminated C&D: The contractor will haul any uncontaminated C&D debris to a C& D debris processing facility or C&D landfill.

Brown goods debris and household garbage: The contractor will haul the brown goods debris and household garbage to the nearest landfill, rail yard, or barge port.

Non-RCA white goods: The contractor will haul to a scrap metal processor or landfill.

RCA: Under the direction of the Alaska DEC Division of Environmental Health or EPA, the contractor will manually place the appliances on trucks or use lifting equipment that will not damage the elements that contain Freon. The contractor will haul directly to a holding site where an EPA-approved technician will remove the Freon and then haul to a landfill permitted to accept non-RCA white goods. Or, the contractor will haul directly to a landfill permitted for Freon disposal where the Freon will be removed.

HHW: The contractor will haul any HHW to a collection site or landfill that accepts HHW.

e-waste: The contractor will haul any e-waste to a collection site or landfill that accepts e-waste.

## Public Assistance Program Demolition Funding

### Eligible Costs

Eligible costs associated with the demolition of private structures are limited to the demolition and removal of the structures and to other improvements that may represent an immediate threat to public health and safety, including:

Capping wells

Pumping and capping septic tanks

Filling in basements and swimming pools

Testing and removing hazardous materials from unsafe structures, including asbestos and HHW

Securing utilities (electric, phone, water, sewer, etc.)

Securing permits, licenses, and title searches

Demolition of disaster-damaged outbuildings, such as garages, sheds, and workshops that are determined to be unsafe

At project completion, the State will notify FEMA that the Borough, city, or native village’s demolition project has been completed; a joint FEMA/State team will inspect the city or native village’s demolition site to ensure full compliance with the original scope of work.

### Ineligible Costs

Ineligible costs associated with the demolition of private structures may include:

Removal of slabs or foundations, except in very unusual circumstances, such as an immediate public health and safety threat posed by disaster-generated erosion under slabs on a hillside.

Removal of pads and driveways.

Structures condemned as safety hazards before the disaster.

Fees for permits, licenses, and titles issued directly by the applicant ineligible unless shown to be above and beyond administrative costs.

The demolition of commercial structures, including apartments, condominiums, and mobile homes in commercial trailer parks, is generally ineligible for FEMA Public Assistance Program funding based upon the assumption that these commercial buildings have retained insurance to cover the cost of demolition. In some cases, as determined by FEMA, the demolition of commercial structures by a State or local government may be eligible for FEMA Public Assistance Program funding when such removal is in the public interest.

This page intentionally left blank